# PHASE_8C_EXIT_GATE_EVIDENCE

# Phase 8C — Exit-Gate Evidence Matrix (CLAUDE-1 Usability Proofs)

HXC-1613 | Sink-side gate document | Host OS: macOS darwin/arm64 | Audited 2026-06-03

Grounded in real code/tests under pkg/, internal/, cmd/, and the vasic-digital/security submodule (security/pkg/), cross-checked against the Phase 8C roadmap (docs/research/phase_08C/PHASE_8C_ROADMAP.md §8) and the code-grounded gap audit (docs/research/phase_08C/GAP_AUDIT.md).

## Why this matrix exists (the sink-side gate)

Per CLAUDE-1 (§7.1 + §11.4.39), tests are necessary but not sufficient. A green test on a non-functional feature is a PASS-bluff — the same defect class as a §7.1 violation. Phase 8C (the Chutes-AI remote-GPU integration) may not be declared usable by an end user on the strength of unit tests alone. This document is the sink-side gate: each Phase 8C exit gate (a CLAUDE-1 usability criterion drawn from roadmap §8) is mapped to the end-user-visible behavior it proves, the evidence type that proof requires, the current status, and a pointer to a real test or the Queued ticket that will close it.

Honesty rule (this IS the deliverable): a row is marked PROVEN only when a real, existing test/evidence file exercises the behavior on the host OS. Where only unit-level or record-layer proof exists (and the roadmap demands a live worker / real hardware / a higher-level flow), the row is PARTIAL. Where the implementation or its test is absent — even if the registry marks the ticket “Completed” — the row is NOT-YET and cites the Queued (or missing) ticket. The registry Completed flag is not accepted as evidence; only resolvable test files are.

Status legend: PROVEN = real test/evidence exists and runs on host · PARTIAL = real proof exists for a subset; roadmap-level gate (live worker / hardware / higher flow) not yet met · NOT-YET = no resolvable test/impl; tracked by a Queued ticket.

## Evidence Matrix

| Gate | End-user-visible behavior it proves | Evidence type required | Status | Pointer (real test / Queued ticket) |
| --- | --- | --- | --- | --- |
| G1 — E2EE record interop | A confidential prompt sealed by one conforming impl is byte-identically reproducible and decryptable by another; tampering is rejected | Vector-driven interop test (deterministic AEAD) | PARTIAL | security/pkg/e2ee/interop_test.go pins exact AES-256-GCM ciphertext‖tag vectors (record-layer interop PROVEN). But the roadmap §8 gate is “byte-for-byte vs Chutes reference vectors” + ChaCha20-Poly1305 cipher — both still open: HXC-1562 (Chutes byte-interop corpus, Queued), HXC-1561 (ChaCha20 variant, Queued), HXC-1433 (AES↔ChaCha spec deviation, Queued) |
| G2 — E2EE envelope + framed transport | Tenant data travels as a length-prefixed encrypted record stream; replay/nonce-reuse/AAD/wrong-key are rejected | Real handshake + AEAD round-trip + rejection unit tests | PROVEN | security/pkg/e2ee/package_test.go (14 tests: tamper/nonce-reuse/AAD/wrong-key); transport in security/pkg/e2ee/transport.go with round-trip + concurrent tests |
| G3 — E2EE streaming + discovery/nonce contract | Per-chunk SSE confidential streaming + single-use nonce / instance-discovery negotiation as an end user streams tokens | Live-worker streaming interop test | NOT-YET | HXC-1565 (streaming SSE E2EE), HXC-1566 (instance-discovery + single-use nonce), HXC-1563 (per-request response keypair) — all Queued |
| G4 — Software proof-of-GPU (challenge/response) | A provider that does not hold the device secret cannot pass; expired/replayed/tampered/forged-descriptor responses are rejected | Real HMAC challenge/response rejection tests | PROVEN | security/pkg/gpuattest/package_test.go (13 tests: expired/replay/tamper/wrong-key/forged-descriptor) |
| G5 — PoVW spot-check (O(1)) + device-sealed encrypt | A large software-PoVW response is verifiable in O(1) at a random index; a single tampered word fails at that index; an AEAD key is bound to the device secret | Spot-check + seal/open unit tests | PROVEN | security/pkg/gpuattest/seal_test.go (TestSpotCheckValidIndexPasses, TestSpotCheckTamperedSampleFails, TestSpotCheckIsConstantWorkAndIndexBound, TestSealOpenRoundTrip, TestSealWrongDeviceKeyFails) |
| G6 — Hardware-rooted proof-of-GPU (real GraVal kernel) | A spoofed / oversubscribed physical GPU is rejected; a genuine GPU passes; VRAM ≥95% usable gate | End-to-end test on a real GPU node (GPU CI runner) | NOT-YET | Needs GPU + CUDA/OpenCL kernel (non-Go) — DEFERRED per roadmap §7/§8. Tracked: HXC-1593 (VRAM ≥95% gate, Queued), HXC-1488 (HelixQA GraVal pass/fail challenge, Queued) |
| G7 — Software TEE attestation (quote construct/verify + policy) | An attestation document with a stale/forged nonce, clock-skew, or disallowed measurement is rejected; a conforming one verifies | ed25519-signed document construct/verify + policy unit tests | PROVEN | security/pkg/attestation/attestation_test.go (18 tests: nonce freshness / clock-skew / measurement-policy). Software QuoteSigner seam is honestly self-labeled |
| G8 — Hardware TEE attestation (Intel TDX + NVIDIA quotes, measured boot, attested key release) | A tampered node fails admission; a genuine TDX+NVIDIA node releases the key/secret | Hardware integration test (real TDX + confidential GPU) | NOT-YET | Needs real TDX + H100/H200-class hardware + vendor CA chains — DEFERRED per roadmap §7/§8. Tracked: HXC-1574 (TEE quote construct/verify), HXC-1575 (Intel TDX quote gen), HXC-1576 (NVIDIA NRAS/nvTrust), HXC-1578 (attested key release), HXC-1475 (sek8s TDX+CC stack) — all Queued |
| G9 — Cost-aware GPU scheduling | The scheduler prefers cheaper / freer GPUs; placement scoring is deterministic and tested | Scoring-plugin unit test | PROVEN | pkg/scheduler/cost_gpu_test.go (cost-aware GPU scorer, explicit price labels + proxy) |
| G10 — Attestation-gated scheduler admission | A spoofed / unattested node is filtered out before scoring; only an attested node is placeable; absent attestor fails closed | Two-node admission unit test (attested vs forged) | PROVEN | pkg/scheduler/attestation_test.go (TestSchedulerPlacesAttestationJobOnAttestedNodeOnly, TestSchedulerRejectsAttestationJobWhenOnlyUnattestedNodes, TestFilterFailsClosedWithoutAttestor, TestSchedulerExpiredTokenNodeIsNotPlaced) |
| G11 — Preemption + optimistic claiming | A higher-priority job preempts; concurrent claims resolve via version conflict (no double-placement) | Preemption + version-conflict unit test | PARTIAL | pkg/scheduler/gang_preempt_test.go proves priority-based preemption + optimistic version bump. Gap vs roadmap: value-multiplier model and SKIP LOCKED-style DB claiming not implemented (priority-based only) |
| G12 — GPU resource model (fingerprint + compute-multiplier catalog + attested flag) | A GPU is ranked by a real compute-multiplier catalog (H100 > A100 > default); an un-attested GPU scores below an attested one | Catalog ordering + scoring unit test | PROVEN | pkg/resources/gpuclass_test.go (GPU class / multiplier catalog ordering). Note: extended thermal/readiness fields tracked by HXC-1591 (Queued) |
| G13 — Model-integrity gate (hf_cache_verify → Go) | A tampered / truncated / missing model-cache file blocks serving; a clean cache is servable | E2E-style temp-dir manifest verify test (flip/truncate/delete) | PROVEN | pkg/modelintegrity/modelintegrity_test.go (TestVerifyFile_FlippedByteIsSHAMismatch, TestVerifyFile_TruncatedIsSizeMismatch, TestVerifyManifest_MissingEntryNamedMissing, TestVerifyManifest_OneTamperedEntryOverallFail) — SHA-256 + size, V2 semantics |
| G14 — LLMOrchestrator real inference (no stub) | Inference returns the REAL backend result and is rejected unless the model is registered AND loaded; empty prompt / missing backend are typed failures (never a fabricated string) | Backend-contract unit tests | PARTIAL | internal/llm/manager.go Inference no longer returns the [stub inference ...] string — it drives an injected Backend with contract guards. But the §8 live-serving gate (real vLLM/SGLang HTTP WRAP) is not met: HXC-1594 (vLLM/SGLang WRAP), HXC-1471 (vLLM deploy), HXC-1472 (SGLang deploy) — Queued |
| G15 — Confidential serving (relay sees only ciphertext) | A packet/log capture on the relay/proxy shows only ciphertext + routing metadata — the operator cannot read tenant prompts | Packet/log capture (sink-side evidence) against a live confidential instance | NOT-YET | cmd/e2ee-proxy exists (HXC-1532 Completed) but the captured-evidence usability gate is open: HXC-1555 (capture tee=true encrypted-traffic gate), HXC-1486 (HelixQA E2EE roundtrip challenge) — Queued |
| G16 — Scheduling throughput (≥10 placements/sec with attestation gate) | Placement decisions sustain ≥10/sec with the attestation filter engaged | Benchmark | NOT-YET | No throughput benchmark for the attestation-gated path exists. Tracked under scheduler perf work; closest live-flow ticket HXC-1491 (end-to-end full request flow, Queued). HXC-1556 benchmarks only ML-KEM handshake latency, not placement throughput |
| G17 — Marketplace economic flow (registration → bounty → metering → payout) | A provider registers (capability proven), claims a bounty, serves metered invocations, and receives a computed payout | UUID-tagged e2e run with before/after evidence | PARTIAL | pkg/metering/metering.go implements the full Register → ClaimBounty → Meter → Payout lifecycle (HXC-1607, commit 9ad74be; registry evidence_path=pkg/metering). pkg/metering/metering_test.go TestClosure1_RegisterClaimMeterPayout proves the end-to-end happy path (capability-proven registration, single bounty claim, exact unit accrual, bountyReward + units*rate payout); lifecycle enforcement (TestClosure2_LifecycleEnforcement) and exact metering (TestClosure3_ExactMetering) are also proven. Closure-level flow PROVEN. But the roadmap §8 gate is a UUID-tagged e2e run with captured before/after evidence against a live provider — that sink-side artifact is not yet captured (closest live-flow ticket HXC-1491, Queued). Mutation-coverage note: the recorded closure mutation (drop the units*rate term) FAILED TestClosure1_RegisterClaimMeterPayout as required |
| G18 — Marketplace audit (commit-then-prove, reproducible reconciliation) | An audit report carries a SHA-256 commitment; per-node incentives are independently recomputed within tolerance | UUID-tagged reconciliation run with committed report | PARTIAL | pkg/auditproof/auditproof.go implements commit-then-prove: CommitReport takes a SHA-256 commitment over a canonical (sorted, length-prefixed) serialization of per-node incentives derived from compute-unit data; Verify independently recomputes incentives + commitment and matches byte-for-byte (HXC-1608, commit 9ad74be; registry evidence_path=pkg/auditproof). pkg/auditproof/auditproof_test.go proves it: TestClause1_CommitThenProveMatches, TestClause2_TamperDetected (altering one node’s data flips the commitment), TestClause3_Determinism, TestGoldenCommitment. Closure-level reproducible reconciliation PROVEN. But the roadmap §8 gate is a UUID-tagged reconciliation run with the committed report captured as evidence — that sink-side artifact is not yet captured. Mutation-coverage note: the recorded closure mutation (make Verify always-true) FAILED TestClause2_TamperDetected as required |
| G19 — Inference observability proxy (correlation-ID + anonymization) | Each request carries a propagated correlation-ID, the serving backend is recorded for audit, and configured fields are deterministically anonymized (stable per tenant) | Middleware unit tests | PROVEN | pkg/inferenceproxy/proxy_test.go + pkg/inferenceproxy/authorizer_test.go (correlation-ID propagation, backend audit trail, keyed-hash anonymization determinism) |
| G20 — fiber miner↔validator transport | Two peers exchange length-prefixed frames with Ping/Pong keepalive over a single-reader/single-writer contract | Framed-transport round-trip unit test | PARTIAL | pkg/fiber/fiber_test.go proves framed transport + keepalive. Gap vs roadmap §9: signed-identity / stake-gated admission and E2EE underlay not wired (documented as future) |
| G21 — New-pkg test coverage (>60% line) | Each new Phase 8C package carries genuine line coverage, not just smoke tests | Codecov / go test -cover | NOT-YET | Coverage gate not yet asserted as an artifact: HXC-1490 (>60% on pkg/chutes, pkg/marketplace, pkg/e2ee — Queued) |
| G22 — CLAUDE-1 master usability gate | Every feature proven end-to-end for an end user with captured sink-side evidence; real integration (no mock-only) for E2EE/attestation/scheduling; HelixQA Challenge PASS reflects genuine usability, not a PASS-bluff | Captured screenshot/log/metrics per feature + real-service/hardware integration + HelixQA challenges | NOT-YET | The crypto/trust primitives (G2/G4/G5/G7/G9/G10/G12/G13/G19) are PROVEN at unit/record level, but the live-worker (G3/G15), real-hardware (G6/G8), throughput (G16), and the UUID-tagged captured-evidence economic-flow runs (G17/G18, whose closure-level flows are PROVEN but whose live before/after artifacts are not yet captured) are open. HelixQA challenges Queued: HXC-1486 (E2EE roundtrip), HXC-1487 (multi-marketplace routing), HXC-1488 (GraVal pass/fail); real-provider CI HXC-1554; usability-evidence capture HXC-1555. The master gate stays NOT-YET until these land |

## Summary

- PROVEN: 9 — G2, G4, G5, G7, G9, G10, G12, G13, G19 (each cites a resolvable test file that runs on the host)

- PARTIAL: 6 — G1 (record-layer interop only; Chutes-vector/ChaCha gate open), G11 (priority not value-multiplier; no SKIP LOCKED), G14 (real backend wired but no live vLLM/SGLang WRAP), G17 (closure-level economic flow PROVEN in pkg/metering; no UUID-tagged live captured-evidence run), G18 (closure-level commit-then-prove reconciliation PROVEN in pkg/auditproof; no UUID-tagged live captured-evidence run), G20 (transport only; no signed identity/E2EE underlay)

- NOT-YET: 7 — G3, G6, G8, G15, G16, G21, G22 (each cites a Queued HXC ticket; G6/G8 are hardware/GPU-CI DEFERRED)

Grounding correction (supersedes a prior PASS-bluff guard): an earlier revision asserted G17 (HXC-1607) and G18 (HXC-1608) had no implementing code/test in the tree. That was a grounding error: it searched only pkg/marketplace for Bounty/Payout/Meter/Register and never consulted the registry item_history.evidence_path, which names the real implementation locations — pkg/metering for HXC-1607 and pkg/auditproof for HXC-1608, both landed in the same commit 9ad74be cited for the Completed marks. The flows DO exist and their closure-level behavior is proven (TestClosure1_RegisterClaimMeterPayout, TestClause2_TamperDetected, both passing on host). They are therefore PARTIAL (closure-level PROVEN; UUID-tagged live captured-evidence run still open), not NOT-YET. The registry Completed flag is still not by itself accepted as sink-side evidence — the upgrade to PARTIAL is justified by the resolvable, passing test files, not by the flag. The genuine residual concern is mutation coverage: the registry records a single FAILED mutation bite per gate (drop-units-term → TestClosure1; Verify-always-true → TestClause2), which is real but does not equate to code-nonexistence.

Bottom line: Phase 8C’s trust/confidentiality primitives are genuinely proven at the unit/record layer on the host, and the marketplace economic + audit flows now have proven closure-level implementations (G17/G18 PARTIAL). Phase 8C is still NOT yet declarable end-user-usable (G22 NOT-YET): the live-worker, real-hardware, throughput, and the UUID-tagged captured-evidence economic/audit runs remain open and tracked by Queued tickets.

## Evidence file index (every PROVEN-row path)

- security/pkg/e2ee/package_test.go, security/pkg/e2ee/transport.go — G2

- security/pkg/gpuattest/package_test.go — G4

- security/pkg/gpuattest/seal_test.go — G5

- security/pkg/attestation/attestation_test.go — G7

- pkg/scheduler/cost_gpu_test.go — G9

- pkg/scheduler/attestation_test.go — G10

- pkg/resources/gpuclass_test.go — G12

- pkg/modelintegrity/modelintegrity_test.go — G13

- pkg/inferenceproxy/proxy_test.go, pkg/inferenceproxy/authorizer_test.go — G19

- security/pkg/e2ee/interop_test.go — G1 (PARTIAL: record-layer only)

- pkg/scheduler/gang_preempt_test.go — G11 (PARTIAL)

- internal/llm/manager.go — G14 (PARTIAL)

- pkg/metering/metering.go, pkg/metering/metering_test.go — G17 (PARTIAL: closure-level flow proven; no UUID-tagged live run)

- pkg/auditproof/auditproof.go, pkg/auditproof/auditproof_test.go — G18 (PARTIAL: closure-level reconciliation proven; no UUID-tagged live run)

- pkg/fiber/fiber_test.go — G20 (PARTIAL)