Table of Contents

# Helix Cluster OS — Consolidated Gap Audit

| Field | Value |
| --- | --- |
| Document ID | GAC-001 |
| Revision | 1.0 |
| Date | 2026-03-04 |
| Classification | INVESTIGATION — INTERNAL |
| Authors | Autonomous Gap Audit Agent |
| Status | FINAL |
| Scope | All structural, correctness, test, security, and CI/CD gaps |

## Table of Contents

- Executive Gap Summary

- Gap 1: Dead Code / Orphaned Features

- Gap 2: Concurrency Correctness

- Gap 3: Critical Service Disconnections

- Gap 4: Test-Type Depth

- Gap 5: Security Scanning

- Gap 6: CI/CD Pipeline

- Anti-Bluff Package Audit (24 Packages)

- Phase-Specific Gap Audits

# Executive Gap Summary

This consolidated gap audit identifies six structural gaps from the UNFINISHED_WORK_REPORT, 7/7 Phase 7 P0 blockers that are MISSING, 13/24 packages with PASS-bluff risk, 20 orphaned packages, and 4 CRITICAL cmd/ disconnections.

| Gap | Severity | Scope | Autonomous? | Status |
| --- | --- | --- | --- | --- |
| Dead Code / Orphaned Features | STRATEGIC | 178/212 pkg/ packages | No (owner decision) | Open |
| Concurrency Correctness | HIGH | 10 hazards (5 Major, 5 Minor) | Yes | In Progress |
| Critical Service Disconnections | CRITICAL | 3 cmd/ + 2 architectural | Partially | In Progress |
| Test-Type Depth | HIGH | 20 test types, most missing | Yes | Open |
| Security Scanning | MEDIUM | govulncheck only | Partially | Open |
| CI/CD Pipeline | MEDIUM | All workflows disabled | No (constitution) | Blocked |

### Key Metrics

| Metric | Current | Target | Delta |
| --- | --- | --- | --- |
| Orphaned packages | 178 | 0 | -178 |
| Concurrency hazards | 10 | 0 | -10 |
| CRITICAL disconnections | 3 | 0 | -3 |
| Test type coverage | ~6/20 | 20/20 | +14 |
| Security scan tools | 1/4 (govulncheck) | 4/4 | +3 |
| CI workflows active | 0/12 | 12/12 | +12 |
| PRR score | 82.5% | 95% | +12.5% |
| Anti-bluff pass rate | 33% (10/30) | 100% | +67% |
| Phase 7 P0 blockers | 7/7 MISSING | 0/7 | -7 |

# Gap 1: Dead Code / Orphaned Features

## 1.1 Overview

Of 212 pkg/ packages, approximately 178 have zero importers from any binary. This represents ~51,400 non-test LOC of implemented but unreachable code. This is the single largest structural gap in the project.

## 1.2 Complete Enumeration of Orphaned Packages

### Tier 1: Control-Plane Spine (Highest Priority for Wire-In)

These packages form the backbone of the distributed system and should be wired in first:

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | pkg/leader | P4 | ~200 | etcd leader election | Wire-in | P0 |
| 2 | pkg/crdt | P4 | ~800 | CRDT primitives | Wire-in | P0 |
| 3 | pkg/deltacrdt | P4 | ~400 | Delta-state CRDTs | Wire-in | P0 |
| 4 | pkg/mvcc | P4 | ~300 | Multi-version concurrency | Wire-in | P0 |
| 5 | pkg/raftprofile | P4 | ~100 | Raft profiling | Wire-in | P0 |
| 6 | pkg/splitbrain | P4 | ~200 | Split-brain detection | Wire-in | P0 |
| 7 | pkg/splitbrainalert | P4 | ~100 | Split-brain alerting | Wire-in | P0 |
| 8 | pkg/stonith | P4 | ~400 | STONITH fencing | Wire-in | P0 |
| 9 | pkg/etcd | P4 | ~150 | etcd key management | Wire-in | P0 |
| 10 | pkg/backfill | P5 | ~200 | Backfill scheduling | Wire-in | P1 |
| 11 | pkg/priorityqueue | P5 | ~100 | Priority queue | Wire-in | P1 |
| 12 | pkg/nodeselector | P5 | ~100 | Node selection | Wire-in | P1 |

### Tier 2: Scheduling & Resource Management

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 13 | pkg/costsched | P5 | ~150 | Cost-aware scheduling | Wire-in | P1 |
| 14 | pkg/latencysched | P5 | ~150 | Latency-aware scheduling | Wire-in | P1 |
| 15 | pkg/rebalance | P5 | ~100 | Workload rebalancing | Wire-in | P1 |
| 16 | pkg/jobadmit | P5 | ~100 | Job admission control | Wire-in | P1 |
| 17 | pkg/smartrouter | P5 | ~100 | Smart routing | Wire-in | P1 |
| 18 | pkg/workloadrouter | P5 | ~100 | Workload routing | Wire-in | P1 |
| 19 | pkg/flowcontrol | P5 | ~100 | Flow control | Wire-in | P1 |
| 20 | pkg/latencyspot | P5 | ~50 | Latency spot scheduling | Wire-in | P1 |

### Tier 3: Marketplace & Economics

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 21 | pkg/marketplaceadapter | P6 | ~200 | Akash marketplace adapter | Wire-in | P2 |
| 22 | pkg/revenueopt | P6 | ~100 | Revenue optimization | Wire-in | P2 |
| 23 | pkg/billingfsm | P6 | ~200 | Billing FSM | Wire-in | P2 |
| 24 | pkg/metering | P6 | ~100 | Metering | Wire-in | P2 |
| 25 | pkg/costrouter | P6 | ~100 | Cost routing | Wire-in | P2 |
| 26 | pkg/costtracker | P6 | ~100 | Cost tracking | Wire-in | P2 |
| 27 | pkg/tierdef | P6 | ~100 | Tier definition | Wire-in | P2 |

### Tier 4: Federation & Data-Plane

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 28 | pkg/federation | P6 | ~300 | Federation management | Wire-in | P2 |
| 29 | pkg/fedtrust | P6 | ~100 | Federation trust | Wire-in | P2 |
| 30 | pkg/spiffefed | P6 | ~100 | SPIFFE federation | Wire-in | P2 |
| 31 | pkg/cellmesh | P6 | ~100 | Cell mesh networking | Wire-in | P2 |
| 32 | pkg/dataplane | P6 | ~200 | Data-plane pipeline | Wire-in | P2 |
| 33 | pkg/helixnet | P6 | ~200 | Network simulation | Document | P3 |
| 34 | pkg/nattraversal | P6 | ~100 | NAT traversal | Wire-in | P2 |

### Tier 5: Security Extensions

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 35 | pkg/anticheat | P5 | ~100 | Anti-cheat tokens | Wire-in | P1 |
| 36 | pkg/attestadmit | P5 | ~100 | Attestation admission | Wire-in | P1 |
| 37 | pkg/gravaladmit | P5 | ~100 | GraVal admission | Wire-in | P1 |
| 38 | pkg/gravalverify | P5 | ~100 | GraVal verification | Wire-in | P1 |
| 39 | pkg/gpuattest | P5 | ~300 | GPU attestation | Wire-in | P1 |
| 40 | pkg/scan | P5 | ~100 | Security scanning | Wire-in | P1 |
| 41 | pkg/exportcontrol | P5 | ~50 | Export control | Document | P3 |
| 42 | pkg/imagepolicy | P5 | ~100 | Image policy | Wire-in | P2 |
| 43 | pkg/capability | P5 | ~100 | Capability access control | Wire-in | P2 |
| 44 | pkg/tofu | P5 | ~50 | Trust On First Use | Wire-in | P2 |
| 45 | pkg/anonymize | P5 | ~50 | Data anonymization | Wire-in | P2 |
| 46 | pkg/auditproof | P5 | ~50 | Audit proof | Wire-in | P2 |

### Tier 6: GPU & Compute

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 47 | pkg/gpucatalog | P5 | ~100 | GPU catalog | Wire-in | P1 |
| 48 | pkg/gpupool | P5 | ~100 | GPU pooling | Wire-in | P1 |
| 49 | pkg/gputopo | P5 | ~50 | GPU topology | Wire-in | P1 |
| 50 | pkg/computeproto | P5 | ~200 | FlatBuffers compute protocol | Wire-in | P1 |
| 51 | pkg/wasm | P5 | ~200 | WebAssembly runtime | Wire-in | P2 |
| 52 | pkg/kraft | P5 | ~200 | Unikraft integration | Wire-in | P2 |
| 53 | pkg/deviceprofile | P5 | ~100 | Device profiling | Wire-in | P1 |
| 54 | pkg/devicecatalog | P5 | ~50 | Device catalog | Wire-in | P1 |
| 55 | pkg/deviceplugin | P5 | ~200 | Device plugin framework | Wire-in | P1 |
| 56 | pkg/gpu | P5 | ~50 | GPU management (thin wrapper) | Wire-in | P1 |

### Tier 7: Infrastructure & Operations

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 57 | pkg/cloudspot | P6 | ~150 | Cloud instance metadata | Wire-in | P2 |
| 58 | pkg/storage | P6 | ~300 | Storage backends (Redis, S3) | Wire-in | P2 |
| 59 | pkg/gitops | P6 | ~200 | GitOps integration | Wire-in | P2 |
| 60 | pkg/grafanadash | P6 | ~200 | Grafana dashboards | Wire-in | P2 |
| 61 | pkg/watchtower | P6 | ~100 | Watchtower monitoring | Wire-in | P2 |
| 62 | pkg/watchmanager | P6 | ~100 | Watch management | Wire-in | P2 |
| 63 | pkg/heartbeatcoalescer | P6 | ~100 | Heartbeat coalescing | Wire-in | P2 |

### Tier 8: Caching & Performance

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 64 | pkg/tieredcache | P4 | ~100 | Tiered caching | Wire-in | P1 |
| 65 | pkg/burstcapacity | P4 | ~100 | Burst capacity | Wire-in | P1 |
| 66 | pkg/bursthysteresis | P4 | ~100 | Burst hysteresis | Wire-in | P1 |
| 67 | pkg/thermalwarm | P4 | ~50 | Thermal warming | Wire-in | P2 |
| 68 | pkg/ewmarank | P5 | ~50 | EWM ranking | Wire-in | P2 |
| 69 | pkg/ringavg | P4 | ~50 | Ring buffer average | Wire-in | P2 |

### Tier 9: LLM & Inference

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 70 | pkg/quantization | P6 | ~200 | Model quantization | Wire-in | P2 |
| 71 | pkg/chutes | P6 | ~200 | Chutes AI client | Wire-in | P2 |
| 72 | pkg/inferenceproxy | P6 | ~200 | Inference proxy | Wire-in | P2 |
| 73 | pkg/llmfailover | P6 | ~50 | LLM failover | Wire-in | P2 |
| 74 | pkg/modelintegrity | P6 | ~100 | Model integrity | Wire-in | P2 |
| 75 | pkg/modelretry | P6 | ~50 | Model retry | Wire-in | P2 |

### Tier 10: Edge Computing

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 76 | pkg/edge | P5 | ~200 | Edge computing support | Wire-in | P1 |
| 77 | pkg/edgefusion | P5 | ~100 | Edge data fusion | Wire-in | P1 |
| 78 | pkg/edgeheartbeat | P5 | ~200 | Edge heartbeat | Wire-in | P1 |
| 79 | pkg/edgeverify | P5 | ~50 | Edge verification | Wire-in | P1 |

### Tier 11: Testing Infrastructure

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 80 | pkg/testing/dst | P5 | ~200 | DST engine | Wire-in | P1 |
| 81 | pkg/testing/dstscale | P5 | ~100 | DST scale | Wire-in | P1 |
| 82 | pkg/testing/dstcompress | P5 | ~50 | DST compression | Wire-in | P2 |
| 83 | pkg/testing/dstworkload | P5 | ~100 | DST workload | Wire-in | P1 |
| 84 | pkg/testing/chaos | P5 | ~200 | Chaos framework | Wire-in | P1 |
| 85 | pkg/testing/evidence | P5 | ~100 | Evidence collection | Wire-in | P1 |
| 86 | pkg/testing/scenario | P5 | ~100 | Scenario management | Wire-in | P1 |
| 87 | pkg/testing/runner | P5 | ~100 | Test runner | Wire-in | P1 |
| 88 | pkg/testing/snapshot | P5 | ~100 | Snapshot testing | Wire-in | P2 |
| 89 | pkg/testing/regression | P5 | ~100 | Regression testing | Wire-in | P1 |
| 90 | pkg/testing/device | P5 | ~200 | Device provisioning | Wire-in | P2 |
| 91 | pkg/testing/turmoil | P5 | ~100 | Turmoil network testing | Wire-in | P2 |
| 92 | pkg/testing/instance | P5 | ~100 | Instance management | Wire-in | P2 |
| 93 | pkg/testing/sessionfsm | P5 | ~100 | Session FSM testing | Wire-in | P2 |
| 94 | pkg/porcupine | P5 | ~100 | Porcupine testing | Wire-in | P2 |

### Tier 12: Utility & Specialized

| # | Package | Phase | LOC | Description | Triage | Wire Priority |
| --- | --- | --- | --- | --- | --- | --- |
| 95 | pkg/classads | P5 | ~300 | ClassAd expressions | Wire-in | P1 |
| 96 | pkg/offlinesync | P6 | ~200 | Offline synchronization | Wire-in | P2 |
| 97 | pkg/idempotent | P5 | ~100 | Idempotent operations | Wire-in | P1 |
| 98 | pkg/failconfirm | P5 | ~50 | Failure confirmation | Wire-in | P2 |
| 99 | pkg/fallbackchain | P5 | ~50 | Fallback chain | Wire-in | P2 |
| 100 | pkg/headersanitize | P5 | ~50 | Header sanitization | Wire-in | P2 |
| 101 | pkg/fmea | P6 | ~100 | FMEA | Wire-in | P2 |
| 102 | pkg/forecast | P6 | ~100 | Resource forecasting | Wire-in | P2 |
| 103 | pkg/compliancedoc | P6 | ~50 | Compliance documentation | Document | P3 |
| 104 | pkg/helixtask | P5 | ~50 | Task management | Wire-in | P2 |
| 105 | pkg/local | P5 | ~50 | Local execution | Document | P3 |
| 106 | pkg/passthrough | P5 | ~50 | Passthrough proxy | Document | P3 |
| 107 | pkg/phase7matrix | P6 | ~50 | Phase 7 matrix | Document | P3 |
| 108 | pkg/pool | P5 | ~100 | Resource pooling | Wire-in | P2 |
| 109 | pkg/hxcregistry | P5 | ~200 | HXC registry (SQLite) | Wire-in | P1 |
| 110 | pkg/dst | P5 | ~50 | DST framework (thin wrapper) | Wire-in | P1 |
| 111 | pkg/burst | P5 | ~50 | Burst management | Wire-in | P1 |
| 112 | pkg/fiber | P5 | ~100 | Fiber admission | Wire-in | P2 |
| 113 | pkg/agentprovision | P5 | ~100 | Agent provisioning | Wire-in | P1 |
| 114 | pkg/epochresolve | P5 | ~50 | Epoch resolution | Wire-in | P2 |
| 115 | pkg/slotmigration | P5 | ~50 | Slot migration | Wire-in | P2 |
| 116 | pkg/hashslot | P5 | ~50 | Hash slot routing | Wire-in | P1 |
| 117 | pkg/chaosexp | P5 | ~100 | Chaos experiments | Wire-in | P1 |
| 118 | pkg/stressmark | P5 | ~50 | Stress marking | Document | P3 |
| 119 | pkg/hybridtco | P6 | ~50 | Hybrid TCO calculation | Document | P3 |
| 120 | pkg/hlc | P4 | ~50 | Hybrid logical clocks | Wire-in | P1 |
| 121 | pkg/antientropy | P4 | ~100 | Anti-entropy sync | Wire-in | P1 |

(Remaining 57 packages fall into similar categories — detailed triage available in the full package registry.)

## 1.3 Wiring Priority Order

Recommended wiring sequence:

- HA Spine (P0): pkg/leader → pkg/etcd → pkg/crdt + pkg/deltacrdt → pkg/mvcc → pkg/raftprofile → pkg/splitbrain + pkg/splitbrainalert → pkg/stonith

- Scheduler Helpers (P1): pkg/backfill → pkg/priorityqueue → pkg/nodeselector → pkg/jobadmit → pkg/costsched → pkg/latencysched

- Security Extensions (P1): pkg/anticheat → pkg/attestadmit → pkg/gravaladmit → pkg/gpuattest → pkg/scan

- GPU & Compute (P1): pkg/gpucatalog → pkg/gpupool → pkg/deviceprofile → pkg/computeproto

- Edge Computing (P1): pkg/edge → pkg/edgeheartbeat → pkg/edgefusion

- Marketplace & Economics (P2): pkg/marketplaceadapter → pkg/revenueopt → pkg/billingfsm

- Federation & Data-Plane (P2): pkg/federation → pkg/fedtrust → pkg/dataplane

- LLM & Inference (P2): pkg/quantization → pkg/chutes → pkg/inferenceproxy

- Testing Infrastructure (P1): pkg/testing/dst → pkg/testing/chaos → pkg/testing/evidence

- Utility (P2-P3): Document-as-library or prune remaining

# Gap 2: Concurrency Correctness

## 2.1 Confirmed Hazards (F1–F10)

### F1: Double-Close Panic in SWIM Protocol

- Location: pkg/swim/protocol.go — Stop/Leave

- Class: Channel double-close

- Severity: Major / Confidence: High

- Status: IN PROGRESS

- Impact: Service crash on shutdown

- Remediation: sync.Once for channel close, WaitGroup for goroutines

- Code fix:

// Before (unsafe):
func (p *Protocol) Stop() { close(p.done) }

// After (safe):
func (p *Protocol) Stop() {
    p.closeOnce.Do(func() { close(p.done) })
    p.cancel()
    p.wg.Wait()
}

### F2: Data Race on Member.State

- Location: pkg/swim/protocol.go — HealthyMembers/Members

- Class: Read-write race on shared state

- Severity: Major / Confidence: High

- Status: IN PROGRESS

- Impact: Inconsistent membership view, potential crash

- Remediation: Protect State with mutex or use atomic operations

- Code fix:

type Member struct {
    id    string
    state int32 // atomic access
    // ...
}

func (m *Member) GetState() MemberState {
    return MemberState(atomic.LoadInt32(&m.state))
}

func (m *Member) SetState(s MemberState) {
    atomic.StoreInt32(&m.state, int32(s))
}

### F3: Untracked Goroutine in probeRandomMember

- Location: pkg/swim/protocol.go

- Class: Goroutine leak

- Severity: Minor / Confidence: High

- Status: IN PROGRESS

- Remediation: Add to WaitGroup

### F4: Lock-Order Fragility in Failure Detector

- Location: pkg/swim/failure_detector.go — Confirm()

- Class: Potential deadlock

- Severity: Major / Confidence: Medium

- Status: IN PROGRESS

- Remediation: Establish lock ordering, use go test -race

### F5: PTY Double-Close / Use-After-Close

- Location: pkg/session/backends/native.go

- Class: Resource double-close

- Severity: Major / Confidence: High

- Status: IN PROGRESS

- Remediation: sync.Once for close, signal read goroutine

### F6: Unbounded Scheduler Placements Map

- Location: pkg/scheduler/scheduler.go

- Class: Memory leak

- Severity: Major / Confidence: High

- Status: IN PROGRESS

- Remediation: Remove completed placements, add cleanup

### F7: Unbounded Goroutines in EventBus

- Location: EventBus/pkg/bus/bus.go — PublishAsync()

- Class: Goroutine explosion

- Severity: Major / Confidence: High

- Status: IN PROGRESS

- Remediation: Bounded worker pool, backpressure

### F8: Unbuffered Delivery Stall in NATS

- Location: EventBus/pkg/nats/nats.go

- Class: Channel stall

- Severity: Minor / Confidence: Medium

- Status: IN PROGRESS

- Remediation: Buffered channels, non-blocking send

### F9: No Size Cap on TieredCache Hot Tier

- Location: pkg/tieredcache/tieredcache.go

- Class: Unbounded cache

- Severity: Minor / Confidence: High

- Status: QUEUED

- Remediation: LRU eviction, configurable max size

### F10: Per-Event Timer Allocation

- Location: EventBus/pkg/bus/bus.go — trySend()

- Class: GC pressure

- Severity: Minor / Confidence: Medium

- Status: IN PROGRESS

- Remediation: Non-blocking send, shared timer pool

## 2.2 Additional Potential Hazards (Not Yet Confirmed)

| ID | Location | Suspected Issue | Investigation Needed |
| --- | --- | --- | --- |
| F11 | pkg/discovery/tier_registry.go | Concurrent map access without full lock coverage | go test -race |
| F12 | pkg/events/nats_backend.go | NATS connection state race | Integration test with race detector |
| F13 | internal/gpu/manager.go | GPU state mutation during detection | Race detector on GPU detection path |
| F14 | pkg/health/rollup.go | Aggregation during concurrent health checks | Stress test |
| F15 | internal/messaging/bus.go | Message delivery during bus shutdown | Shutdown ordering test |

# Gap 3: Critical Service Disconnections

## CRIT-1: helix-security Stub Tokens

Description: The security service (cmd/helix-security) issues JWT tokens without cryptographic verification. The ValidateToken RPC accepts any token format, making the entire authentication system ineffective.

Location: internal/security/server.go, pkg/jwt/package.go

Evidence: - pkg/jwt only splits JWT strings on . — no signature verification - ValidateToken RPC returns success for any non-empty token - Gateway auth middleware (internal/gateway/auth.go) relies on this validation

Impact: Any client can authenticate as any user. This is a critical security vulnerability.

Remediation: 1. Implement real JWT verification using github.com/golang-jwt/jwt/v5 2. Add signing key management (from Vault or SPIFFE) 3. Enforce token expiration 4. Add claims validation (issuer, audience, subject) 5. Wire RBAC scopes into token claims

Estimated effort: 2-3 days

## CRIT-2: helix-health HTTP-Only

Description: The health service (cmd/helix-health) serves health checks only via HTTP, without gRPC integration to the gateway. This means the gateway cannot use gRPC-based health checking for backend services.

Location: internal/health/server.go

Evidence: - Health server implements HTTP /health endpoint only - gRPC health service not connected to gateway routing - Aggregation collects from HTTP endpoints only

Impact: Gateway cannot make informed routing decisions based on gRPC health checks. Service mesh integration is impossible.

Remediation: 1. Implement gRPC HealthService server alongside HTTP 2. Register gRPC health service with gateway 3. Add Watch streaming for real-time health updates 4. Connect health event stream to event bus

Estimated effort: 1-2 days

## CRIT-3: helix-build Wrong Imports

Description: The build service (cmd/helix-build) uses import paths that bypass the build orchestration layer in internal/build/, directly accessing lower-level functions instead of going through the orchestrator.

Location: cmd/helix-build/main.go, internal/build/orchestrator.go

Evidence: - main.go imports build functions directly instead of through Orchestrator - SimulatedBuilder registered in production path - Build status tracking bypasses orchestrator’s state machine

Impact: Builds may not be properly tracked, monitored, or cleaned up. The orchestration layer’s guarantees (retry, timeout, cancellation) are bypassed.

Remediation: 1. Fix import paths to use Orchestrator 2. Remove SimulatedBuilder from production path 3. Ensure all build operations go through orchestrator 4. Add integration test verifying orchestrator is used

Estimated effort: 1 day

## ARCH-1: Two-Tier Service Pattern

Description: The codebase has a two-tier service pattern where some services have full internal/ packages (gateway, session, scheduler, etc.) while others (agent, infra, e2ee-proxy, htmux) are implemented directly in cmd/ with no internal/ package. This creates inconsistency in service architecture.

Impact: Services without internal/ packages lack proper separation of concerns and are harder to test.

Remediation: Create internal/agent, internal/infra, internal/e2ee, internal/htmux packages and extract business logic.

## ARCH-3: Gateway Routing Incomplete

Description: The gateway does not route to all 14 services. Several services (advisory, build, health, policy, LLM, agent, e2ee-proxy, htmux) are not accessible through the gateway.

Impact: End users cannot access these services through the unified API. Direct service access is required, violating the gateway pattern.

Remediation: Add routing for all 14 services to the gateway, with appropriate authentication and rate limiting.

# Gap 4: Test-Type Depth

## 4.1 Test Inventory by Type

| Test Type | Count | Files | Target | Gap |
| --- | --- | --- | --- | --- |
| Unit | ~530 | ~400 | 100% packages | ~50 packages missing |
| Integration | ~64 | ~40 | All internal/ + critical pkg/ | ~100 packages missing |
| E2E | ~7 | ~4 | All user-facing features | ~30 features missing |
| Benchmark | ~10 | ~5 | All hot paths | ~100 paths missing |
| Chaos | ~13 | ~4 | Consensus + scheduler | ~20 subsystems missing |
| Fuzz | ~8 | ~4 | Crypto + parsing | ~30 targets missing |
| Hardening | ~3 | ~2 | Security + boundary | ~20 packages missing |
| Behavior | ~3 | ~2 | All user scenarios | ~50 scenarios missing |
| Mutation | 1 script | 1 | All packages (per §1.1) | ~200 packages missing |
| Stress | 0 | 0 | Sustained load | ALL missing |
| Soak | 0 | 0 | 7-day sustained | ALL missing |
| Load | 0 | 0 | 50K writes/sec | ALL missing |
| GameDay | 0 | 0 | Manual fault injection | ALL missing |
| DST | ~2 | ~2 | Consensus + scheduler | ~10 subsystems missing |
| Compliance | ~1 | ~1 | Constitution inheritance | ALL missing |
| Cross-Platform | ~5 | ~3 | Linux + macOS + Win/WSL2 | ~50 features missing |
| GPU Backend | ~3 | ~2 | 4 vendor backends | 3 backends missing |
| HelixQA | 0 | 0 | Challenge execution | ALL missing |
| Regression | ~1 | ~1 | Welch’s t-test | ~50 packages missing |
| Security Scan | 1 script | 1 | govulncheck+gosec+trivy | 2 tools missing |

## 4.2 Missing Test Types — Detailed

### Fuzz Tests (Missing: 30+ targets)

Currently covered: - pkg/hybridkex/fuzz_test.go — ML-KEM-768 key exchange - pkg/x25519session/fuzz_test.go — X25519 session - pkg/doublecrypt/fuzz_test.go — Double encryption - pkg/tracing/w3c_fuzz_test.go — W3C trace context - pkg/covgate/parse_fuzz_test.go — Coverage profile parsing - pkg/session/crdt_checkpoint_fuzz_test.go — CRDT checkpoint - pkg/computeproto — FlatBuffers roundtrip

Missing fuzz targets (CRITICAL for crypto and parsing): 1. pkg/crypto — Hash and key generation 2. pkg/jwt — Token parsing and validation 3. pkg/security/tls.go — TLS configuration parsing 4. pkg/security/vault.go — Vault secret handling 5. pkg/events/avro.go — Avro wire format parsing 6. pkg/events/avro_wire.go — Avro wire deserialization 7. pkg/events/avro_event_wire.go — Event Avro wire 8. pkg/computeproto/computeproto.go — FlatBuffers parsing 9. pkg/classads/parser.go — ClassAd expression parsing 10. pkg/config/config.go — Configuration parsing 11. pkg/netutil/cidr.go — CIDR parsing 12. pkg/openapivalidate/openapivalidate.go — OpenAPI validation 13. internal/gateway/auth.go — Auth token parsing 14. internal/security/spiffe_ca.go — SPIFFE CA operations 15. pkg/hybridkex — Additional key exchange fuzzing 16. pkg/session/crdt.go — CRDT merge fuzzing 17. pkg/session/migration.go — Migration strategy fuzzing 18. pkg/wireguard/config.go — WireGuard config parsing 19. pkg/swim/protocol.go — SWIM message parsing 20. pkg/resources/cgroup_v2.go — cgroup parsing

### Integration + Stress + Chaos for Consensus

Missing: 1. pkg/multiraft — No integration test with real etcd 2. pkg/kraft — No integration test with Unikraft 3. pkg/raftprofile — No integration test with Raft consensus 4. pkg/swim — Integration test exists but no stress/chaos 5. pkg/leader — etcd election integration exists but no stress 6. pkg/splitbrain — No integration test with real cluster 7. pkg/stonith — No integration test with real fencing

### HelixQA Framework Untested

Description: The HelixQA framework’s own validators and vision logic are untested. Per CLAUDE-1, an untested gate cannot certify usability.

Missing tests: 1. helixqa/pkg/validators — Image/text/video/manager/types 2. helixqa/pkg/vision/core — Core vision logic 3. helixqa/pkg/vision/detection — ORB detector 4. helixqa/cmd/helixqa-concrete-runner — Challenge runner 5. challenges/runner scaffolds across modules

### Mutation Test Coverage

Currently: Only 1 script (test/mutation/run_mutations.sh) and ~5 mutation test cases.

Required per Constitution §1.1: Every test must have a paired mutation test.

Missing: ~200 packages need mutation tests.

### Frontend Tests (Zero Coverage)

Description: The web frontend (web/) has zero test coverage.

Files without tests: - web/src/App.tsx - web/src/pages/*.tsx (7 pages) - web/src/components/*.tsx (4 components) - web/src/layout/*.tsx (3 layout components) - web/src/api/client.ts - web/src/api/types.ts

# Gap 5: Security Scanning

## 5.1 Current State

| Tool | Status | Integration | Evidence |
| --- | --- | --- | --- |
| govulncheck | ✅ Active | scripts/security/security-scan.sh | 0 reachable vulns |
| cyclonedx-gomod | ✅ Active | scripts/gen-sbom.sh | SBOMs generated |
| gosec | ⚠️ Available | Not promoted to gate | Findings not blocking |
| trivy | ⚠️ Available | .trivyignore.yaml exists | Container scanning partial |
| Snyk | ❌ Absent | No integration | Requires SNYK_TOKEN |
| SonarQube | ❌ Absent | Compose file exists | Requires SONAR_TOKEN |

## 5.2 Missing Security Scanning

### gosec Not Promoted to Gate

- Current: gosec is available but findings don’t block the build

- Required: Promote to make security-scan gate

- Remediation: Add gosec to scripts/security/security-scan.sh, fail build on HIGH severity

### Snyk/SonarQube Absent

- Current: No Snyk or SonarQube integration

- SonarQube: deploy/compose/security_sonarqube.yml exists but requires SONAR_TOKEN

- Snyk: No integration at all

- Remediation: Add when owner provides tokens

### SBOM Not Wired into Release

- Current: SBOMs are generated but not included in release artifacts

- Remediation: Add SBOM files to release tarball

# Gap 6: CI/CD Pipeline

## 6.1 Current State

All GitHub Actions workflows are disabled — stored under .github/workflows/disabled/:

| Workflow | File | Description |
| --- | --- | --- |
| race.yml | Go race detector | Disabled |
| format.yml | Code formatting | Disabled |
| release.yml | Release pipeline | Disabled |
| lint.yml | Linting | Disabled |
| zig-build.yml | Zig compilation | Disabled |
| vm_integration.yml | VM integration tests | Disabled |
| cc-build.yml | C/C++ build | Disabled |
| go-build.yml | Go build | Disabled |
| docker-build.yml | Docker image build | Disabled |
| docs.yml | Documentation generation | Disabled |
| dst-sim.yml | DST simulation | Disabled |

## 6.2 Constitution Blocks CI Re-enable

The project’s constitution mandates a no-CI rule. This is tracked as HXC-105/HXC-1262. CI re-enablement requires explicit owner ruling (Decision D2 in the UNFINISHED_WORK_REPORT).

## 6.3 Local-Only Enforcement

In the absence of CI, quality gates are enforced via local make targets: - make test — Run all tests with race detector - make lint — Run linters - make gate-check — Run orphan-prevention gates - make security-scan — Run security scanning - make docs-verify — Verify documentation sync

Gap: These are not enforced automatically. Developers can skip them.

## 6.4 PRR at 82.5%

The Production Readiness Review scores 66/80 = 82.5%, below the constitutional 95% bar.

CI-related gaps (items 8/9/10/16/60): - Item 8: CI build/test not active - Item 9: Release pipeline not active - Item 10: Coverage gate not enforced - Item 16: Dependency scanning not continuous - Item 60: Integration test gate not enforced

Locally closeable gaps: - Item 7: Coverage gate not enforced (pkg/covgate exists, unwired) - Item 21: HelixQA challenges not executed with sink-side evidence - Item 33: mTLS e2e incomplete - Item 34: Dep-scan continuous gate / SBOM-renovate

# Anti-Bluff Package Audit

## Audit Methodology

For each package, the following criteria are evaluated: 1. Real functionality — Does the code do real work or return hardcoded values? 2. Mutation test coverage — Are there paired mutation tests per Constitution §1.1? 3. PASS-bluff risk — Can tests pass on non-functional code? 4. Integration potential — Can another package actually use this?

## Package Audit Results

### 1. pkg/config — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: Load() claims to “load configuration from environment or defaults” but only returns hardcoded defaults. No env parsing, no file reading.
Evidence of bluff: Function docstring says “Load configuration from environment variables or sensible defaults” but implementation is:

func Load() *Config {
    return &Config{
        AppName:  "helix-cluster",
        LogLevel: "info",
        // ... all hardcoded
    }
}

Remediation: Implement actual env/file loading OR rename to Default().

### 2. pkg/grpcutil — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: Both UnaryInterceptor and StreamInterceptor are no-ops that just call the handler.
Evidence of bluff:

func UnaryInterceptor(ctx context.Context, req interface{}, info *grpc.UnaryServerInfo, handler grpc.UnaryHandler) (interface{}, error) {
    return handler(ctx, req) // no logging, no metrics, no auth
}

Remediation: Add real interceptor behavior or remove package.

### 3. pkg/infra — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: The entire package simulates infrastructure. Boot just sets Status: "running" in a map. VMSpawn generates fake IPs.
Evidence of bluff:

func (o *Orchestrator) Boot(service string) error {
    o.services[service] = ServiceStatus{Status: "running"}
    return nil // no Docker, no VMs, no cloud
}

Remediation: Rename to infrasim or implement real backends.

### 4. pkg/jwt — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: Parse just splits on . — no signature verification, no algorithm check.
Evidence of bluff:

func Parse(tokenString string) (*Token, error) {
    parts := strings.Split(tokenString, ".")
    if len(parts) != 3 { return nil, ErrInvalidToken }
    return &Token{Header: parts[0], Payload: parts[1], Signature: parts[2]}, nil
    // No verification at all!
}

Remediation: Use github.com/golang-jwt/jwt/v5 for real verification.

### 5. pkg/leader — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: Election is just an int32 atomic flag. Not distributed.
Evidence of bluff:

type Election struct { state int32 }
func (e *Election) IsLeader() bool { return atomic.LoadInt32(&e.state) == 1 }

Remediation: Implement etcd-based election or rename to localleader. Note: etcd_election.go exists with real implementation but is not the default.

### 6. pkg/middleware — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: LoggingMiddleware is a no-op that calls next.ServeHTTP(w, r) with no logging.
Remediation: Implement real request logging or remove.

### 7. pkg/tracing — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: StartSpan returns hardcoded TraceID: "trace-1", SpanID: "span-1".
Note: The package has been improved with real W3C trace context (w3c.go), gRPC tracing (grpc.go), and OTel exporter (exporter.go). The original stub package.go may be a legacy issue.
Remediation: Remove hardcoded IDs, ensure W3C/OTel path is used.

### 8. pkg/websocket — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: Upgrade returns nil — no actual WebSocket handshake.
Remediation: Use github.com/gorilla/websocket (already in go.mod!).

### 9. pkg/crypto — HIGH Risk

Risk Level: HIGH
PASS-bluff findings: No mutation tests. TestHash only checks length, not actual hash value.
Remediation: Add SHA-256 test vectors, add fuzz testing.

### 10. pkg/backoff — MEDIUM Risk

Risk Level: MEDIUM
PASS-bluff findings: No mutation tests. Cap logic could be removed without detection.
Remediation: Add TestDuration_Mutation verifying cap enforcement.

### 11. pkg/events — MEDIUM Risk

Risk Level: MEDIUM
PASS-bluff findings: No mutation tests. time.Sleep in tests is flaky.
Remediation: Add mutation tests, use deterministic timing.

### 12. pkg/ratelimit — MEDIUM Risk

Risk Level: MEDIUM
PASS-bluff findings: No mutation tests. time.Sleep(2s) in tests is slow and flaky.
Remediation: Inject clock for deterministic testing, add mutation tests.

### 13. pkg/session — LOW Risk

Risk Level: LOW
PASS-bluff findings: Migration strategies CRIU/DMTCP return “not implemented” — but planner correctly falls back to CRDT. This is acceptable because it’s explicitly documented.
Remediation: De-register non-functional strategies from planner.

# Phase-Specific Gap Audits

## Phase 4: ~30% Complete, 4 P0 Blockers

Phase 4 covers: Console hardware, edge devices, testing strategy, and cross-platform protocols.

### P0 Blockers:

- Consensus subsystem testing — No integration/stress/chaos tests for pkg/multiraft, pkg/kraft, pkg/raftprofile

- SWIM convergence under churn — No Jepsen-style linearizability testing (HXC-1276)

- Console hardware integration — No real hardware testing for PS4/PS5/RPi

- Cross-platform parity — macOS equivalents missing for Linux-specific features (CLAUDE-2)

### Completion Assessment:

| Sub-phase | Target | Current | Gap |
| --- | --- | --- | --- |
| Console hardware | 100% detection coverage | ~40% | Missing real hardware tests |
| Edge devices | Full SBC/Android/iOS support | ~25% | Missing mobile device support |
| Testing strategy | All 20 test types | ~6 types | Missing 14 types |
| Cross-platform | Linux + macOS + Win/WSL2 | Linux only | macOS/Win stubs |

## Phase 7: ~18% Complete, 7/7 P0 MISSING

Phase 7 covers: Production operations — monitoring, scaling, load testing, and SLO compliance.

### P0 Blockers (ALL MISSING):

- 50K writes/sec SLO — No load testing infrastructure

- Monitoring/metrics pipeline — pkg/metrics not fully wired

- Auto-scaling — No scaling logic implemented

- Alerting — No alert rules defined

- SLO dashboards — Grafana dashboards not wired

- Runbook automation — No runbooks exist

- Incident management — No incident workflow

### Completion Assessment:

| Sub-phase | Target | Current | Gap |
| --- | --- | --- | --- |
| Monitoring | Full Prometheus + Grafana | ~20% | Partial metrics, no dashboards |
| Scaling | Auto-scale with policies | ~10% | No auto-scaling |
| Load testing | 50K writes/sec verified | 0% | No load testing |
| SLO compliance | All SLOs met | ~15% | No SLO definitions |
| Alerting | Full alert pipeline | 0% | No alerts |
| Runbooks | All runbooks documented | 0% | No runbooks |

## Phase 8: ~12% Complete, 4 P0 Blockers

Phase 8 covers: Hardening — chaos engineering, fault injection, resilience testing.

### P0 Blockers:

- Chaos testing framework — pkg/testing/chaos exists but not wired

- 7-day soak test — No infrastructure for sustained testing

- Fault injection — pkg/chaosexp exists but not wired

- Resilience testing — No automated resilience verification

## Phase 8B: ~8% Complete — “Textbook Double-Orphan”

Description: Phase 8B packages are doubly orphaned — they are not only unwired from binaries, but they also depend on other orphaned packages. This creates chains of dead code.

Affected packages: - pkg/marketplaceadapter → depends on pkg/federation (orphaned) - pkg/fedtrust → depends on pkg/spiffefed (orphaned) - pkg/edgefusion → depends on pkg/edge (orphaned) - pkg/chaosexp → depends on pkg/testing/chaos (orphaned)

Remediation: Wire from the bottom up — resolve dependencies before dependents.

## MVP: ~60% Complete, 7 P0 Blockers

MVP scope: Minimum viable product — cluster management, scheduling, sessions, builds, and basic security.

### P0 Blockers:

- CRIT-1: JWT stub tokens — Authentication doesn’t work

- CRIT-2: Health HTTP-only — No gRPC health checking

- CRIT-3: Build wrong imports — Build orchestration bypassed

- helixd is a hollow shell — Core daemon does nothing

- Gateway routing incomplete — Not all services accessible

- No real configuration management — pkg/config returns hardcoded values

- No CI enforcement — Quality gates not enforced

### MVP Completion Assessment:

| Feature | Target | Current | Gap |
| --- | --- | --- | --- |
| Cluster management | Full node lifecycle | ~50% | Missing health, scaling |
| Scheduling | Omega-model with backfill | ~40% | Missing helpers |
| Sessions | CRDT with migration | ~80% | Missing CRIU migration |
| Builds | Podman with streaming | ~60% | Import fix needed |
| Security | mTLS + RBAC + JWT | ~30% | JWT stub tokens |
| Gateway | Full routing | ~50% | Missing service routes |
| Configuration | Environment + file | ~10% | Hardcoded defaults |

End of Consolidated Gap Audit

Document Statistics: - Total gaps identified: 6 major categories - Total orphaned packages enumerated: 121+ of 178 - Total concurrency hazards: 10 confirmed + 5 potential - Total CRITICAL disconnections: 3 + 2 architectural - Total missing test types: 14 of 20 - Total phase-specific P0 blockers: 22 - Total anti-bluff package audits: 13 detailed