Table of Contents

# Helix Cluster OS — Phased Remediation Plan

| Field | Value |
| --- | --- |
| Document ID | PRP-001 |
| Revision | 1.0 |
| Date | 2026-03-05 |
| Classification | INVESTIGATION — INTERNAL |
| Authors | Autonomous Remediation Planning Agent |
| Status | FINAL |
| Codebase Version | v0.1.0-dev |
| Go Version | 1.25.0 / toolchain go1.26.4 |
| Repository | github.com/HelixDevelopment/helix_cluster |
| Constitution Reference | §1.1, §7.1, §11.4, CLAUDE-1/2/3, CONST-035, CONST-050 |

## Table of Contents

- Executive Summary

- Remediation Principles

- Phase 0: Stabilize Foundation (2–3 weeks)

- Phase 1: Dead-Code Resolution (4–6 weeks, OWNER-GATED)

- Phase 2: Test Coverage to Practical Maximum (6–8 weeks)

- Phase 3: Challenges Integration (4–6 weeks)

- Phase 4: Responsiveness (2–3 weeks)

- Phase 5: Security Scanning Deep (2–3 weeks)

- Phase 6: Bucket A Registry Backlog (8–12 weeks)

- Phase 7: Documentation Continuous (ongoing)

- Phase 8: Bucket B Infrastructure (12–16 weeks, OWNER-PROVISIONED)

- Phase 9: Bucket C Governance (2–4 weeks, OWNER-DECISION)

- Cross-Phase Dependencies

- Risk Register

- Resource Estimation

- Appendix A: Item Registry Cross-Reference

- Appendix B: Constitution Compliance Map

- Appendix C: Glossary

# Executive Summary

## Scope and Purpose

This document defines the definitive 9-phase remediation plan for the Helix Cluster OS project. It addresses every finding from the Comprehensive Analysis Report (HCAR-001), Consolidated Gap Audit (GAC-001), Test Strategy (TS-100PCT), Constitutional Compliance Report (CCR-001), Challenges Integration Plan (CIP-001), SQL Definitions (SQL-DEFS-001), Architecture Diagrams (ARCH-DIAG-001), and Technical Research Compendium (TRC-001). Each phase is structured with granular work items, specific file paths, code-level specifications, test commands, acceptance criteria, and owner/gate designations.

## Current State

| Metric | Current | Target | Delta |
| --- | --- | --- | --- |
| HXC Registry completed / queued | 448 / 240 | 688 / 0 | −240 queued |
| Production Readiness Review (PRR) | 82.5% (66/80) | ≥95% (76/80) | +12.5% |
| Orphaned pkg/ packages | 178/212 | 0/212 | −178 |
| Concurrency hazards (confirmed) | 10 (F1–F10) | 0 | −10 |
| CRITICAL service disconnections | 3 (CRIT-1/2/3) | 0 | −3 |
| Anti-bluff pass rate | 33% (10/30) | 100% | +67% |
| Mutation test compliance | 2% (5/255 pkgs) | 100% | +98% |
| Test type coverage | 9/20 types | 20/20 types | +11 |
| CI workflows active | 0/12 | 12/12 | +12 |
| Security scan tools active | 1/4 (govulncheck) | 4/4 | +3 |
| Cross-platform parity | Linux: 85%, macOS: 45%, Win: 5% | 100% each | +15/+55/+95 |
| GPU backend coverage | 1/4 (NVIDIA partial) | 4/4 | +3 |
| Constitutional compliance | 19.2% (2/26 rules) | 100% | +80.8% |
| Frontend test coverage | 0% | ≥80% | +80% |
| Documentation sync | Partial (not enforced) | Continuous (docs_chain) | Full enforcement |

## Phase Overview

| Phase | Name | Duration | Owner | Items | Person-Hours |
| --- | --- | --- | --- | --- | --- |
| 0 | Stabilize Foundation | 2–3 weeks | Autonomous | 10 | ~160 |
| 1 | Dead-Code Resolution | 4–6 weeks | OWNER-GATED | 30+ | ~480 |
| 2 | Test Coverage to Practical Maximum | 6–8 weeks | Autonomous | 54+ | ~640 |
| 3 | Challenges Integration | 4–6 weeks | Autonomous | 8 | ~320 |
| 4 | Responsiveness | 2–3 weeks | Autonomous | 5 | ~80 |
| 5 | Security Scanning Deep | 2–3 weeks | Autonomous | 4 | ~60 |
| 6 | Bucket A Registry Backlog | 8–12 weeks | Autonomous | 78 | ~960 |
| 7 | Documentation Continuous | Ongoing | Autonomous | 3 | ~120 |
| 8 | Bucket B Infrastructure | 12–16 weeks | OWNER-PROVISIONED | 152 | ~1,200 |
| 9 | Bucket C Governance | 2–4 weeks | OWNER-DECISION | 10 | ~40 |
| Total |  | 40–68 weeks |  | ~354 | ~4,060 |

## Critical Path

The critical path through the remediation plan follows this dependency chain:

Phase 0 (Foundation)
    ↓
Phase 1 (Dead-Code Resolution) ← OWNER-GATED: requires triage decisions
    ↓
Phase 2 (Test Coverage) ← depends on Phase 1 for wired packages
    ↓
Phase 3 (Challenges) ← depends on Phase 2 for test infrastructure
    ↓
Phase 4 (Responsiveness) ← can parallel with Phase 3
Phase 5 (Security) ← can parallel with Phase 3
    ↓
Phase 6 (Bucket A) ← depends on Phases 1-5 for infrastructure
    ↓
Phase 7 (Documentation) ← continuous, integrates with all phases
    ↓
Phase 8 (Bucket B) ← OWNER-PROVISIONED: requires hardware/cloud
Phase 9 (Bucket C) ← OWNER-DECISION: requires governance rulings

Blocking items on the critical path:

- Phase 0 → Phase 1: All concurrency hazards must be resolved before wiring orphaned code. A data race in an orphaned package that gets wired into a binary becomes a production crash.

- Phase 1 → Phase 2: Tests cannot be written for packages that haven’t been triaged (wire-in vs. prune vs. document). Writing tests for a package that gets pruned is wasted effort.

- Phase 1 owner gate: The triage of 178 orphaned packages requires owner decisions for each WIRE-IN / PRUNE / DOCUMENT-AS-LIBRARY recommendation. This is the single longest owner-gated step in the plan.

- Phase 9 CI decision: CI re-enablement (HXC-105/HXC-1262) blocks PRR items 8/9/10/16/60 and is constitutionally gated.

# Remediation Principles

## P1: No Regression on Foundation

Every change must pass the Phase 0 gates before merging: - go test -race -count=1 ./... must pass with zero races - go build ./... && go vet ./... must pass clean - All existing tests must continue to pass

No phase may introduce new race conditions, build failures, or vet warnings. If a change breaks the foundation, it is reverted immediately.

## P2: Sink-Side Evidence Required

Per Constitution §11.4.4 and CLAUDE-1, no work item is considered complete without sink-side evidence. For each item: - The fix must be verified by a test that proves the feature works for end users - A mutation test must verify the test catches breakage - Evidence must be captured in qa-results/ per the evidence taxonomy

## P3: Bottom-Up Wiring

When wiring orphaned packages, dependencies must be resolved before dependents. The “textbook double-orphan” pattern (where package A depends on orphaned package B) requires wiring B before A. The dependency graph must be respected:

pkg/etcd → pkg/leader → pkg/lock
pkg/crdt → pkg/deltacrdt → pkg/session
pkg/swim → pkg/splitbrain → pkg/splitbrainalert

## P4: Constitution Compliance First

Every work item must move the constitutional compliance score upward. Items that would violate CLAUDE-1 (end-user usability), CLAUDE-2 (cross-platform parity), CLAUDE-3 (documentation sync), or §11.4 (anti-bluff) are not acceptable.

## P5: Autonomous vs. Owner-Gated

- Autonomous items can be executed by subagents without owner approval

- OWNER-GATED items require an explicit owner decision before proceeding

- OWNER-PROVISIONED items require owner-provisioned resources (hardware, cloud accounts, tokens)

- OWNER-DECISION items require a governance ruling

No autonomous agent may bypass an owner gate. When an owner gate is encountered, the agent must stop, document the decision needed, and wait for the owner’s ruling.

# Phase 0: Stabilize Foundation

Duration: 2–3 weeks
Owner: Autonomous
Prerequisite: None (this is the first phase)
Gate: Zero races, zero build failures, zero vet warnings
Estimated Effort: ~160 person-hours

## Objective

Eliminate all concurrency hazards, establish the SQL schema drift guard, and create the zero-regression gate that all subsequent phases must pass. Phase 0 is the foundation upon which every other phase depends. Without it, wiring orphaned code would introduce production crashes, and writing tests would produce flaky results.

## Entry Criteria

- ☒ Codebase builds successfully (go build ./...)

- ☒ Existing tests pass (go test ./...)

- ☒ Makefile build target functional (HXC-1637)

## Exit Criteria

- ☐ go test -race -count=1 ./... passes with zero data races

- ☐ go build ./... passes clean

- ☐ go vet ./... passes clean

- ☐ SQL schema drift guard test passes

- ☐ All 7 confirmed concurrency hazards (F1–F7) resolved

- ☐ No new test failures introduced

### PH0-001: SQL Schema Drift Guard (HXC-1639)

Priority: P0 — CRITICAL
HXC Reference: HXC-1639
Constitution Reference: §11.4.106
Estimated Effort: 8 person-hours
Status: Not Started

Problem Statement:

The PostgreSQL schema has two representations that must remain in lockstep: 1. The golang-migrate chain (001_create_nodes.up.sql through 015_triggers_and_functions.up.sql) — the canonical source 2. The consolidated artifact (0001_primary_schema.sql) — the in-order concatenation produced by migrations/postgresql/.gen_schema.py

If these diverge, applying the migration chain produces a different schema than applying the consolidated artifact. This has already happened: the gap audit identified schema drift between the two representations (HXC-1639).

File: internal/schema/drift_guard_test.go (NEW)

Implementation Specification:

package schema_test

import (
    "os"
    "strings"
    "testing"

    "github.com/HelixDevelopment/helix_cluster/internal/schema"
    "github.com/HelixDevelopment/helix_cluster/migrations/postgresql"
)

// TestSchemaDriftGuard verifies that the consolidated primary schema
// and the sequential application of migrations 001-015 produce
// identical CREATE TABLE statements. This test MUST pass before any
// migration changes are merged.
//
// HXC-1639: This test was created because the two representations
// had drifted, causing ApplyPrimarySchema() to produce a different
// schema than applying migrations sequentially.
func TestSchemaDriftGuard(t *testing.T) {
    // Step 1: Load the consolidated primary schema
    primarySchema, err := os.ReadFile("migrations/postgresql/0001_primary_schema.sql")
    if err != nil {
        t.Fatalf("failed to read primary schema: %v", err)
    }

    // Step 2: Load and concatenate all migration files in order
    migrationFiles := []string{
        "001_create_nodes.up.sql",
        "002_create_gpu_devices.up.sql",
        "003_create_sessions.up.sql",
        "004_create_session_windows.up.sql",
        "005_create_session_panes.up.sql",
        "006_create_reservations.up.sql",
        "007_create_scheduling_queue.up.sql",
        "008_create_health_snapshots.up.sql",
        "009_create_llm_advisories.up.sql",
        "010_create_audit_log.up.sql",
        "011_create_build_jobs.up.sql",
        "012_create_build_artifacts.up.sql",
        "013_create_users.up.sql",
        "014_create_migration_history.up.sql",
        "015_triggers_and_functions.up.sql",
    }

    var chainSchema strings.Builder
    for _, mf := range migrationFiles {
        content, err := os.ReadFile("migrations/postgresql/" + mf)
        if err != nil {
            t.Fatalf("failed to read migration %s: %v", mf, err)
        }
        chainSchema.Write(content)
        chainSchema.WriteString("\n")
    }

    // Step 3: Parse CREATE TABLE statements from both sources
    primaryTables := parseCreateTables(t, string(primarySchema))
    chainTables := parseCreateTables(t, chainSchema.String())

    // Step 4: Assert column parity for each table
    for tableName, primaryCols := range primaryTables {
        chainCols, exists := chainTables[tableName]
        if !exists {
            t.Errorf("table %q exists in primary schema but not in migration chain", tableName)
            continue
        }

        // Compare columns
        if len(primaryCols) != len(chainCols) {
            t.Errorf("table %q: primary schema has %d columns, migration chain has %d",
                tableName, len(primaryCols), len(chainCols))
        }

        for colName, primaryType := range primaryCols {
            chainType, exists := chainCols[colName]
            if !exists {
                t.Errorf("table %q: column %q exists in primary schema but not in migration chain",
                    tableName, colName)
                continue
            }
            if primaryType != chainType {
                t.Errorf("table %q: column %q type mismatch: primary=%q, chain=%q",
                    tableName, colName, primaryType, chainType)
            }
        }

        // Check for columns in chain but not in primary
        for colName := range chainCols {
            if _, exists := primaryCols[colName]; !exists {
                t.Errorf("table %q: column %q exists in migration chain but not in primary schema",
                    tableName, colName)
            }
        }
    }

    // Check for tables in chain but not in primary
    for tableName := range chainTables {
        if _, exists := primaryTables[tableName]; !exists {
            t.Errorf("table %q exists in migration chain but not in primary schema", tableName)
        }
    }
}

// parseCreateTables extracts table names and their columns with types
// from a SQL schema string. Returns map[tableName]map[colName]colType.
func parseCreateTables(t *testing.T, schema string) map[string]map[string]string {
    tables := make(map[string]map[string]string)
    // Parse CREATE TABLE statements using a simple state machine
    // that handles parenthesized column definitions.
    //
    // This parser handles:
    // - CREATE TABLE IF NOT EXISTS foo (...)
    // - Column definitions with type: col_name TYPE NOT NULL DEFAULT ...
    // - CONSTRAINT lines (skipped)
    // - PRIMARY KEY lines (skipped)
    // - INDEX definitions (skipped)
    //
    // For production use, consider using a SQL parser library.
    // This implementation is intentionally simple for the drift guard.

    lines := strings.Split(schema, "\n")
    var currentTable string
    var inCreateTable bool

    for _, line := range lines {
        trimmed := strings.TrimSpace(line)

        // Detect CREATE TABLE start
        if strings.HasPrefix(trimmed, "CREATE TABLE") {
            inCreateTable = true
            // Extract table name
            parts := strings.Fields(trimmed)
            for i, p := range parts {
                if p == "EXISTS" && i+1 < len(parts) {
                    currentTable = strings.Trim(parts[i+1], "(")
                    break
                }
                if p == "TABLE" && i+1 < len(parts) && parts[i+1] != "IF" {
                    currentTable = strings.Trim(parts[i+1], "(")
                    break
                }
            }
            if currentTable != "" {
                tables[currentTable] = make(map[string]string)
            }
            continue
        }

        // Detect CREATE TABLE end
        if inCreateTable && strings.HasPrefix(trimmed, ");") {
            inCreateTable = false
            currentTable = ""
            continue
        }

        // Parse column definitions
        if inCreateTable && currentTable != "" {
            // Skip constraints and indexes
            if strings.HasPrefix(trimmed, "CONSTRAINT") ||
                strings.HasPrefix(trimmed, "PRIMARY KEY") ||
                strings.HasPrefix(trimmed, "CREATE INDEX") ||
                strings.HasPrefix(trimmed, "UNIQUE") ||
                strings.HasPrefix(trimmed, "CHECK") ||
                strings.HasPrefix(trimmed, "FOREIGN KEY") ||
                trimmed == "" {
                continue
            }

            // Parse column: name TYPE ...
            colParts := strings.Fields(trimmed)
            if len(colParts) >= 2 {
                colName := strings.Trim(colParts[0], ",")
                colType := colParts[1]
                tables[currentTable][colName] = colType
            }
        }
    }

    return tables
}

Test Command:

go test -race ./internal/schema/... -run TestSchemaDriftGuard -v

Acceptance Criteria: - Test passes with zero differences between primary schema and migration chain - If differences exist, they must be resolved before this item is closed - Test must run in CI (when CI is enabled in Phase 9)

Migration Required: If drift is detected, regenerate 0001_primary_schema.sql using migrations/postgresql/.gen_schema.py or fix the migration chain to match.

### PH0-002: SWIM Stop/Leave Double-Close (F1)

Priority: P0 — CRITICAL
Concurrency Hazard ID: F1
Severity: Major / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 4 person-hours
Status: Not Started

Problem Statement:

The SWIM protocol’s Stop() and Leave() methods both close the p.stopCh channel. If Stop() is called followed by Leave() (or vice versa), or if Stop() is called twice, the program panics with a “close of closed channel” error. This is a production crash scenario during shutdown sequences.

Root Cause Analysis:

// CURRENT CODE (pkg/swim/protocol.go:692 — approximate)
func (p *Protocol) Stop() {
    close(p.stopCh)  // PANIC if called twice or after Leave()
    p.cancel()
}

func (p *Protocol) Leave() {
    close(p.stopCh)  // PANIC if called twice or after Stop()
    // ... graceful leave logic
}

The channel p.stopCh is shared between two methods with no coordination. In a shutdown scenario where a signal handler calls Stop() and a deferred cleanup calls Leave(), the double-close is inevitable.

File: pkg/swim/protocol.go

Implementation Specification:

// Add to Protocol struct:
type Protocol struct {
    // ... existing fields ...
    stopCh    chan struct{}
    closeOnce sync.Once  // NEW: protects channel close
    cancel    context.CancelFunc
    wg        sync.WaitGroup  // NEW: tracks goroutines
}

// Modify Stop() to use sync.Once:
func (p *Protocol) Stop() {
    p.closeOnce.Do(func() {
        close(p.stopCh)
    })
    p.cancel()
    p.wg.Wait()  // Wait for all goroutines to finish
}

// Modify Leave() to use the same sync.Once:
func (p *Protocol) Leave() {
    p.closeOnce.Do(func() {
        close(p.stopCh)
    })
    // ... graceful leave logic (broadcast leave message, etc.)
    p.cancel()
    p.wg.Wait()
}

Test File: pkg/swim/protocol_test.go (add test)

func TestStopOnce(t *testing.T) {
    p := NewProtocol(Config{
        NodeID:      "test-node",
        BindAddr:    "127.0.0.1:0",
        GossipInterval: 100 * time.Millisecond,
    })

    // Start the protocol
    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()
    go p.Run(ctx)

    // Call Stop twice — must not panic
    p.Stop()
    p.Stop()  // Second call must be a no-op

    // Call Leave after Stop — must not panic
    p.Leave()  // Must be a no-op since stopCh already closed
}

Test Command:

go test -race ./pkg/swim/... -run TestStopOnce -v -count=100

The -count=100 flag runs the test 100 times to detect intermittent race conditions that might not manifest in a single run.

Acceptance Criteria: - Test passes with zero panics across 100 iterations - go test -race ./pkg/swim/... passes with zero race reports - Double-close scenario is impossible regardless of call ordering

Additional Considerations:

The Leave() method should also broadcast a leave message to other cluster members before closing. The sync.Once must wrap only the channel close, not the leave message broadcast:

func (p *Protocol) Leave() {
    // First, try to broadcast leave message (best-effort)
    // This happens BEFORE the sync.Once in case the channel is needed
    // for the broadcast.
    p.broadcastLeave()

    // Then ensure channel is closed exactly once
    p.closeOnce.Do(func() {
        close(p.stopCh)
    })
    p.cancel()
    p.wg.Wait()
}

### PH0-003: SWIM HealthyMembers Data Race (F2)

Priority: P0 — CRITICAL
Concurrency Hazard ID: F2
Severity: Major / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 6 person-hours
Status: Not Started

Problem Statement:

The HealthyMembers() and Members() methods in pkg/swim/protocol.go read Member.State without synchronization, while concurrent goroutines update Member.State in the probe and suspicion handlers. This is a textbook data race that go test -race detects reliably.

Root Cause Analysis:

// CURRENT CODE (pkg/swim/protocol.go:447 — approximate)
type Member struct {
    ID      string
    State   MemberState  // ACCESSED WITHOUT SYNCHRONIZATION
    Address string
    // ...
}

func (p *Protocol) HealthyMembers() []Member {
    var healthy []Member
    for _, m := range p.members {
        if m.State == StateAlive {  // RACE: concurrent write in probe handler
            healthy = append(healthy, m)
        }
    }
    return healthy
}

// Concurrent writer:
func (p *Protocol) handleProbeResponse(resp *ProbeResponse) {
    p.members[resp.From].State = StateAlive  // RACE: concurrent read in HealthyMembers
}

File: pkg/swim/protocol.go, pkg/swim/member.go

Implementation Specification — Option A: Atomic Operations (Preferred for simple state):

type Member struct {
    ID      string
    state   int32  // accessed atomically; stores MemberState as int32
    Address string
    // ...
}

func (m *Member) GetState() MemberState {
    return MemberState(atomic.LoadInt32(&m.state))
}

func (m *Member) SetState(s MemberState) {
    atomic.StoreInt32(&m.state, int32(s))
}

// Update HealthyMembers to use atomic access:
func (p *Protocol) HealthyMembers() []Member {
    var healthy []Member
    for _, m := range p.members {
        if m.GetState() == StateAlive {  // ATOMIC READ
            healthy = append(healthy, m)
        }
    }
    return healthy
}

Implementation Specification — Option B: RWMutex (If Member has multiple fields that must be read atomically):

type Member struct {
    mu      sync.RWMutex
    ID      string
    state   MemberState
    Address string
    // ...
}

func (m *Member) GetState() MemberState {
    m.mu.RLock()
    defer m.mu.RUnlock()
    return m.state
}

func (m *Member) SetState(s MemberState) {
    m.mu.Lock()
    defer m.mu.Unlock()
    m.state = s
}

Recommendation: Use Option A (atomic operations) for State since it’s a single integer field. Use Option B only if multiple fields must be read atomically (e.g., State + LastSeen + Incarnation as a consistent snapshot).

Test File: pkg/swim/protocol_test.go (add test)

func TestHealthyMembersRace(t *testing.T) {
    p := NewProtocol(Config{
        NodeID:      "test-node",
        BindAddr:    "127.0.0.1:0",
        GossipInterval: 10 * time.Millisecond,
    })

    // Add some members
    for i := 0; i < 10; i++ {
        p.AddMember(Member{
            ID:      fmt.Sprintf("member-%d", i),
            State:   StateAlive,
            Address: fmt.Sprintf("127.0.0.1:%d", 5000+i),
        })
    }

    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()
    go p.Run(ctx)

    // Concurrent reader: continuously call HealthyMembers
    var wg sync.WaitGroup
    wg.Add(2)

    go func() {
        defer wg.Done()
        for i := 0; i < 10000; i++ {
            _ = p.HealthyMembers()
        }
    }()

    // Concurrent writer: continuously update member states
    go func() {
        defer wg.Done()
        for i := 0; i < 10000; i++ {
            idx := i % 10
            p.SetMemberState(fmt.Sprintf("member-%d", idx), StateSuspect)
            p.SetMemberState(fmt.Sprintf("member-%d", idx), StateAlive)
        }
    }()

    wg.Wait()
}

Test Command:

go test -race ./pkg/swim/... -run TestHealthyMembersRace -v -count=10

Acceptance Criteria: - Test passes with zero data race reports across 10 iterations - go test -race ./pkg/swim/... passes clean - All member state access uses atomic operations or RWMutex

### PH0-004: SWIM Untracked Goroutine (F3)

Priority: P0 — HIGH
Concurrency Hazard ID: F3
Severity: Minor / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 3 person-hours
Status: Not Started

Problem Statement:

The probeRandomMember() function is launched as a goroutine without being tracked by a sync.WaitGroup. When Stop() is called, the protocol waits for goroutines using p.wg.Wait(), but probeRandomMember goroutines are not in the WaitGroup. This causes: 1. Goroutine leaks (goroutines continue running after Stop) 2. Use-after-close (goroutine tries to send on closed channel) 3. Non-deterministic shutdown behavior

File: pkg/swim/protocol.go:531

Implementation Specification:

// CURRENT CODE:
go p.probeRandomMember()

// FIXED CODE:
p.wg.Add(1)
go func() {
    defer p.wg.Done()
    p.probeRandomMember()
}()

Apply this pattern to ALL goroutine launches in the SWIM protocol: - go p.probeRandomMember() - go p.handleSuspectTimeout() - go p.broadcastAlive() - go p.disseminate() - Any other go func() calls in the protocol

Test File: pkg/swim/protocol_test.go (add test)

func TestProbeGoroutineTracking(t *testing.T) {
    p := NewProtocol(Config{
        NodeID:      "test-node",
        BindAddr:    "127.0.0.1:0",
        GossipInterval: 50 * time.Millisecond,
    })

    // Add members to trigger probing
    for i := 0; i < 5; i++ {
        p.AddMember(Member{
            ID:      fmt.Sprintf("member-%d", i),
            State:   StateAlive,
            Address: fmt.Sprintf("127.0.0.1:%d", 5000+i),
        })
    }

    ctx, cancel := context.WithCancel(context.Background())
    go p.Run(ctx)

    // Let it run for a few probe cycles
    time.Sleep(500 * time.Millisecond)

    // Stop and verify clean shutdown
    done := make(chan struct{})
    go func() {
        p.Stop()
        close(done)
    }()

    select {
    case <-done:
        // Success: Stop() returned, all goroutines cleaned up
    case <-time.After(5 * time.Second):
        t.Fatal("Stop() did not return within 5 seconds — goroutine leak suspected")
    }

    // Verify no goroutines leaked by checking runtime.NumGoroutine()
    // Note: this is a heuristic, not deterministic
    runtime.GC()
    time.Sleep(100 * time.Millisecond)
    goroutinesAfter := runtime.NumGoroutine()
    // We expect significantly fewer goroutines than during active probing
    t.Logf("Goroutines after stop: %d", goroutinesAfter)
}

Test Command:

go test -race ./pkg/swim/... -run TestProbeGoroutineTracking -v

Acceptance Criteria: - Stop() returns within 5 seconds - No goroutine leaks detected - go test -race ./pkg/swim/... passes clean

### PH0-005: SWIM Lock-Order Fragility (F4)

Priority: P0 — HIGH
Concurrency Hazard ID: F4
Severity: Major / Confidence: Medium
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 6 person-hours
Status: Not Started

Problem Statement:

The failure detector’s Confirm() method acquires p.memberMu and then p.fdMu in that order. Other methods may acquire them in the reverse order (p.fdMu then p.memberMu), creating a potential deadlock. While no deadlock has been observed in production, the lock ordering is not documented or enforced, making it fragile under code changes.

File: pkg/swim/failure_detector.go:198

Implementation Specification:

Step 1: Document the lock acquisition order.

Add a comment block at the top of failure_detector.go:

// LOCK ORDERING (MUST be respected throughout this package):
//
// 1. p.memberMu  — protects the membership list
// 2. p.fdMu      — protects the failure detector state
//
// If both locks must be held, they MUST be acquired in this order.
// Violating this order WILL cause deadlocks.
//
// When only one lock is needed, acquire only that lock.
// When a method needs to release a lock before calling another method
// that may acquire it, use the pattern:
//   p.memberMu.Lock()
//   // ... read/modify members ...
//   p.memberMu.Unlock()
//   // Now safe to acquire fdMu
//   p.fdMu.Lock()
//   // ... read/modify failure detector ...
//   p.fdMu.Unlock()

Step 2: Add a lock-order assertion in debug builds.

// In a debug build, track which goroutine holds which lock
// using a lock-order tracker. This is a development-time tool
// that is compiled out in production builds.

//go:build debug

type lockTracker struct {
    mu       sync.Mutex
    holdings map[int64][]string  // goroutine ID → list of held locks
}

var globalLockTracker = &lockTracker{
    holdings: make(map[int64][]string),
}

func (lt *lockTracker) Acquire(lockName string) {
    gid := getGoroutineID()
    lt.mu.Lock()
    defer lt.mu.Unlock()

    held := lt.holdings[gid]

    // Validate lock order: "memberMu" must come before "fdMu"
    for _, existing := range held {
        if existing == "fdMu" && lockName == "memberMu" {
            panic(fmt.Sprintf("LOCK ORDER VIOLATION: goroutine %d holds %q, attempting to acquire %q (must be memberMu before fdMu)",
                gid, existing, lockName))
        }
    }

    lt.holdings[gid] = append(held, lockName)
}

func (lt *lockTracker) Release(lockName string) {
    gid := getGoroutineID()
    lt.mu.Lock()
    defer lt.mu.Unlock()

    held := lt.holdings[gid]
    for i, name := range held {
        if name == lockName {
            lt.holdings[gid] = append(held[:i], held[i+1:]...)
            return
        }
    }
}

Step 3: Audit all lock acquisitions in the SWIM package.

Manually review every Lock() and RLock() call in: - pkg/swim/protocol.go - pkg/swim/failure_detector.go - pkg/swim/gossip.go - pkg/swim/member.go - pkg/swim/transport.go - pkg/swim/hierarchical.go

For each acquisition, verify the lock order is respected. If any violation is found, restructure the code to release the first lock before acquiring the second, or restructure to avoid holding both simultaneously.

Test File: pkg/swim/failure_detector_test.go (add test)

func TestLockOrderConsistency(t *testing.T) {
    // Create a protocol with many members
    p := NewProtocol(Config{
        NodeID:      "test-node",
        BindAddr:    "127.0.0.1:0",
        GossipInterval: 50 * time.Millisecond,
    })

    for i := 0; i < 20; i++ {
        p.AddMember(Member{
            ID:      fmt.Sprintf("member-%d", i),
            State:   StateAlive,
            Address: fmt.Sprintf("127.0.0.1:%d", 5000+i),
        })
    }

    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()
    go p.Run(ctx)

    // Stress test: concurrent operations that acquire different locks
    var wg sync.WaitGroup
    for i := 0; i < 100; i++ {
        wg.Add(3)

        // Goroutine 1: Access members (acquires memberMu)
        go func() {
            defer wg.Done()
            _ = p.HealthyMembers()
            _ = p.Members()
        }()

        // Goroutine 2: Access failure detector (acquires fdMu)
        go func() {
            defer wg.Done()
            _ = p.GetPhiAccrual("member-0")
            _ = p.GetFailureDetectorState()
        }()

        // Goroutine 3: Confirm failure (acquires both locks)
        go func() {
            defer wg.Done()
            p.ConfirmFailure("member-1")
        }()
    }

    wg.Wait()
}

Test Command:

go test -race ./pkg/swim/... -run TestLockOrderConsistency -v -count=50

Acceptance Criteria: - Lock ordering is documented in every file that acquires locks - Test passes with zero deadlocks across 50 iterations - go test -race ./pkg/swim/... passes clean - No lock-order violations in debug build testing

### PH0-006: PTY Double-Close (F5)

Priority: P0 — CRITICAL
Concurrency Hazard ID: F5
Severity: Major / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 8 person-hours
Status: Not Started

Problem Statement:

The native PTY backend (pkg/session/backends/native.go) closes the PTY file descriptor in multiple code paths: 1. Session detach → close PTY 2. Session kill → close PTY 3. Process exit → close PTY 4. Cleanup goroutine → close PTY

If any two of these occur concurrently or in quick succession, the PTY fd is closed twice, causing a “use of closed file descriptor” error or EBADF from the kernel.

File: pkg/session/backends/native.go

Implementation Specification:

type NativeBackend struct {
    pty       *os.File
    closeOnce sync.Once  // NEW: ensures PTY is closed exactly once
    // ... other fields ...
}

func (n *NativeBackend) Close() error {
    var err error
    n.closeOnce.Do(func() {
        if n.pty != nil {
            err = n.pty.Close()
        }
    })
    return err
}

// Update all close paths to use Close():
func (n *NativeBackend) Detach() error {
    // ... detach logic ...
    return n.Close()  // Safe: sync.Once ensures single close
}

func (n *NativeBackend) Kill() error {
    // ... kill logic ...
    return n.Close()  // Safe: sync.Once ensures single close
}

func (n *NativeBackend) handleProcessExit() {
    // ... cleanup logic ...
    n.Close()  // Safe: sync.Once ensures single close
}

Additional Fix: Signal the read goroutine.

The read goroutine that reads from the PTY master fd must be signaled to stop when the PTY is closed:

type NativeBackend struct {
    pty       *os.File
    closeOnce sync.Once
    done      chan struct{}  // NEW: signals read goroutine to stop
    wg        sync.WaitGroup  // NEW: tracks read goroutine
    // ... other fields ...
}

func (n *NativeBackend) readLoop() {
    n.wg.Add(1)
    defer n.wg.Done()

    buf := make([]byte, 4096)
    for {
        select {
        case <-n.done:
            return
        default:
        }

        // Set a read deadline so we check done periodically
        n.pty.SetReadDeadline(time.Now().Add(100 * time.Millisecond))
        nr, err := n.pty.Read(buf)
        if err != nil {
            if errors.Is(err, os.ErrDeadlineExceeded) {
                continue  // Check done channel
            }
            if errors.Is(err, io.EOF) || errors.Is(err, os.ErrClosed) {
                return  // PTY closed
            }
            // Log unexpected error
            continue
        }
        // Process read data ...
    }
}

func (n *NativeBackend) Close() error {
    var err error
    n.closeOnce.Do(func() {
        close(n.done)  // Signal read goroutine to stop
        if n.pty != nil {
            err = n.pty.Close()
        }
        n.wg.Wait()  // Wait for read goroutine to finish
    })
    return err
}

Test File: pkg/session/backends/native_test.go (add test)

func TestPTYCloseOnce(t *testing.T) {
    backend, err := NewNativeBackend(NativeConfig{
        Command: "echo",
        Args:    []string{"hello"},
    })
    require.NoError(t, err)

    // Start the backend
    err = backend.Start()
    require.NoError(t, err)

    // Close multiple times — must not panic or error
    err = backend.Close()
    assert.NoError(t, err)

    err = backend.Close()  // Second close — must be a no-op
    assert.NoError(t, err)

    err = backend.Close()  // Third close — must be a no-op
    assert.NoError(t, err)
}

func TestPTYConcurrentClose(t *testing.T) {
    backend, err := NewNativeBackend(NativeConfig{
        Command: "sleep",
        Args:    []string{"60"},
    })
    require.NoError(t, err)

    err = backend.Start()
    require.NoError(t, err)

    // Concurrent close from multiple goroutines
    var wg sync.WaitGroup
    for i := 0; i < 10; i++ {
        wg.Add(1)
        go func() {
            defer wg.Done()
            _ = backend.Close()  // Must not panic
        }()
    }
    wg.Wait()
}

Test Command:

go test -race ./pkg/session/... -run TestPTYCloseOnce -v
go test -race ./pkg/session/... -run TestPTYConcurrentClose -v

Acceptance Criteria: - Both tests pass with zero panics or errors - go test -race ./pkg/session/... passes clean - PTY is closed exactly once regardless of call pattern

### PH0-007: Scheduler Unbounded Map (F6)

Priority: P0 — HIGH
Concurrency Hazard ID: F6
Severity: Major / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 6 person-hours
Status: Not Started

Problem Statement:

The scheduler’s placements map (pkg/scheduler/scheduler.go) stores placement records for all jobs, but completed placements are never removed. Over time, this map grows without bound, consuming increasing memory. In a long-running scheduler, this is a memory leak that eventually causes OOM kills.

Root Cause Analysis:

// CURRENT CODE (pkg/scheduler/scheduler.go — approximate):
type Scheduler struct {
    placements map[string]*Placement  // GROWS WITHOUT BOUND
    // ...
}

func (s *Scheduler) Schedule(req *ScheduleRequest) (*Placement, error) {
    p := &Placement{ID: uuid.New().String(), ...}
    s.placements[p.ID] = p  // Added but never removed
    return p, nil
}

func (s *Scheduler) Complete(placementID string) {
    if p, ok := s.placements[placementID]; ok {
        p.Status = StatusCompleted
        // BUG: placement remains in map after completion
    }
}

File: pkg/scheduler/scheduler.go

Implementation Specification:

type Scheduler struct {
    placements    map[string]*Placement
    placementsMu  sync.RWMutex
    cleanupTicker *time.Ticker
    cancelCleanup context.CancelFunc
    // ... other fields ...
}

func (s *Scheduler) Start(ctx context.Context) error {
    ctx, s.cancelCleanup = context.WithCancel(ctx)

    // Start cleanup goroutine for completed placements
    s.cleanupTicker = time.NewTicker(5 * time.Minute)
    go s.cleanupPlacements(ctx)

    // ... rest of start logic ...
}

func (s *Scheduler) cleanupPlacements(ctx context.Context) {
    for {
        select {
        case <-ctx.Done():
            s.cleanupTicker.Stop()
            return
        case <-s.cleanupTicker.C:
            s.placementsMu.Lock()
            for id, p := range s.placements {
                if p.Status == StatusCompleted ||
                    p.Status == StatusFailed ||
                    p.Status == StatusCancelled {
                    delete(s.placements, id)
                }
            }
            s.placementsMu.Unlock()
        }
    }
}

func (s *Scheduler) Stop() {
    if s.cancelCleanup != nil {
        s.cancelCleanup()
    }
    // ... rest of stop logic ...
}

// Also remove placement immediately on completion:
func (s *Scheduler) Complete(placementID string) {
    s.placementsMu.Lock()
    defer s.placementsMu.Unlock()

    if p, ok := s.placements[placementID]; ok {
        p.Status = StatusCompleted
        // Remove immediately rather than waiting for cleanup ticker
        delete(s.placements, placementID)
    }
}

Test File: pkg/scheduler/scheduler_test.go (add test)

func TestPlacementCleanup(t *testing.T) {
    sched := NewScheduler(Config{
        MaxPlacements: 1000,
    })

    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()

    err := sched.Start(ctx)
    require.NoError(t, err)

    // Schedule and complete 1000 placements
    for i := 0; i < 1000; i++ {
        p, err := sched.Schedule(&ScheduleRequest{
            JobName: fmt.Sprintf("job-%d", i),
            CPU:     1,
            Memory:  1024,
        })
        require.NoError(t, err)

        // Complete immediately
        sched.Complete(p.ID)
    }

    // Check that placements map is empty after completions
    sched.placementsMu.RLock()
    count := len(sched.placements)
    sched.placementsMu.RUnlock()

    assert.Equal(t, 0, count, "all completed placements should be removed from map")

    // Schedule 100 placements without completing
    for i := 0; i < 100; i++ {
        _, err := sched.Schedule(&ScheduleRequest{
            JobName: fmt.Sprintf("pending-job-%d", i),
            CPU:     1,
            Memory:  1024,
        })
        require.NoError(t, err)
    }

    // Check that pending placements are still in the map
    sched.placementsMu.RLock()
    count = len(sched.placements)
    sched.placementsMu.RUnlock()

    assert.Equal(t, 100, count, "pending placements should remain in map")
}

Test Command:

go test -race ./pkg/scheduler/... -run TestPlacementCleanup -v

Acceptance Criteria: - Completed placements are removed from the map immediately - Pending placements remain in the map - Memory usage does not grow unboundedly over time - go test -race ./pkg/scheduler/... passes clean

### PH0-008: EventBus Unbounded Goroutines (F7)

Priority: P0 — HIGH
Concurrency Hazard ID: F7
Severity: Major / Confidence: High
Constitution Reference: §7.1 (quality guarantee)
Estimated Effort: 8 person-hours
Status: Not Started

Problem Statement:

The EventBus’s PublishAsync() method spawns a new goroutine for each event delivery to each subscriber. Under high event rates (e.g., during cluster reconfiguration or health check storms), this creates an unbounded number of goroutines, leading to: 1. Memory exhaustion from goroutine stacks 2. Scheduler thrashing from too many runnable goroutines 3. Degraded latency as goroutines compete for CPU time

Root Cause Analysis:

// CURRENT CODE (EventBus/pkg/bus/bus.go — approximate):
func (b *Bus) PublishAsync(topic string, event Event) error {
    subscribers := b.getSubscribers(topic)
    for _, sub := range subscribers {
        go func(s Subscriber) {  // UNBOUNDED GOROUTINE SPAWN
            s.Handle(event)
        }(sub)
    }
    return nil
}

If 100 events are published per second and each has 5 subscribers, that’s 500 goroutines/second. If Handle takes 100ms, there will be 50 active goroutines at steady state. But if Handle slows down (e.g., due to downstream latency), goroutines accumulate without bound.

File: EventBus/pkg/bus/bus.go

Implementation Specification:

Replace the unbounded goroutine spawn with a bounded worker pool using pkg/semaphore:

type Bus struct {
    subscribers map[string][]Subscriber
    subMu       sync.RWMutex

    // Bounded worker pool
    workerPool chan struct{}  // Semaphore-based bounded pool
    poolSize   int
    wg         sync.WaitGroup
    cancel     context.CancelFunc

    // ... other fields ...
}

func NewBus(config BusConfig) *Bus {
    poolSize := config.WorkerPoolSize
    if poolSize <= 0 {
        poolSize = runtime.NumCPU() * 4  // Default: 4× CPU cores
    }

    return &Bus{
        subscribers: make(map[string][]Subscriber),
        workerPool:  make(chan struct{}, poolSize),
        poolSize:    poolSize,
    }
}

func (b *Bus) Start(ctx context.Context) error {
    ctx, b.cancel = context.WithCancel(ctx)

    // Pre-fill worker pool semaphore
    for i := 0; i < b.poolSize; i++ {
        b.workerPool <- struct{}{}
    }

    return nil
}

func (b *Bus) PublishAsync(topic string, event Event) error {
    subscribers := b.getSubscribers(topic)

    for _, sub := range subscribers {
        // Acquire a worker slot (blocks if pool is exhausted)
        select {
        case <-b.workerPool:
            // Got a worker slot
        case <-ctx.Done():
            return ctx.Err()
        }

        b.wg.Add(1)
        go func(s Subscriber) {
            defer b.wg.Done()
            defer func() {
                b.workerPool <- struct{}{}  // Return worker slot
            }()

            // Apply timeout to handler
            handlerCtx, cancel := context.WithTimeout(ctx, 30*time.Second)
            defer cancel()

            done := make(chan error, 1)
            go func() {
                done <- s.Handle(event)
            }()

            select {
            case <-handlerCtx.Done():
                // Handler timed out — log and continue
                log.Warnf("event handler timed out for subscriber %T on topic %s", s, topic)
            case err := <-done:
                if err != nil {
                    log.Errorf("event handler error for subscriber %T on topic %s: %v", s, topic, err)
                }
            }
        }(sub)
    }

    return nil
}

func (b *Bus) Stop() {
    if b.cancel != nil {
        b.cancel()
    }
    b.wg.Wait()  // Wait for all in-flight handlers to complete
}

Test File: EventBus/pkg/bus/bus_test.go (add test)

func TestBoundedPublish(t *testing.T) {
    bus := NewBus(BusConfig{
        WorkerPoolSize: 10,  // Only 10 concurrent handlers
    })

    ctx, cancel := context.WithCancel(context.Background())
    defer cancel()

    err := bus.Start(ctx)
    require.NoError(t, err)

    // Subscribe with a slow handler
    var activeHandlers int64
    slowHandler := &SlowHandler{
        duration: 100 * time.Millisecond,
        onActive: func() { atomic.AddInt64(&activeHandlers, 1) },
        onDone:   func() { atomic.AddInt64(&activeHandlers, -1) },
    }

    bus.Subscribe("test-topic", slowHandler)

    // Publish 100 events — should not exceed 10 concurrent handlers
    for i := 0; i < 100; i++ {
        err := bus.PublishAsync("test-topic", Event{Type: "test", Data: i})
        require.NoError(t, err)
    }

    // Wait for all events to be processed
    bus.wg.Wait()

    // The maximum concurrent handlers should never exceed poolSize
    maxActive := atomic.LoadInt64(&slowHandler.maxActive)
    assert.LessOrEqual(t, maxActive, int64(10),
        "concurrent handlers should not exceed pool size")
}

type SlowHandler struct {
    duration  time.Duration
    onActive  func()
    onDone    func()
    maxActive int64
}

func (h *SlowHandler) Handle(event Event) error {
    h.onActive()
    current := atomic.AddInt64(&h.maxActive, 1)
    // Track maximum
    for {
        old := atomic.LoadInt64(&h.maxActive)
        if current >= old || atomic.CompareAndSwapInt64(&h.maxActive, old, current) {
            break
        }
    }
    time.Sleep(h.duration)
    atomic.AddInt64(&h.maxActive, -1)
    h.onDone()
    return nil
}

Test Command:

go test -race ./EventBus/... -run TestBoundedPublish -v

Acceptance Criteria: - Concurrent handler count never exceeds pool size - No goroutine leaks after Stop() - Backpressure is applied when pool is exhausted - go test -race ./EventBus/... passes clean

### PH0-009: Race Gate Full

Priority: P0 — GATE
Estimated Effort: 2 person-hours
Status: Not Started

Implementation:

After all F1–F7 fixes are applied, run the full race detector:

go test -race -count=1 ./...

This must pass with zero race reports. If any race is detected, it must be resolved before proceeding to Phase 1.

Procedure:

- Run the race gate on a clean checkout

- If any races are found, file a new HXC ticket for each

- Fix each race before proceeding

- Re-run the race gate

- Repeat until zero races

Known Additional Potential Hazards (not yet confirmed):

| ID | Location | Suspected Issue |
| --- | --- | --- |
| F11 | pkg/discovery/tier_registry.go | Concurrent map access without full lock coverage |
| F12 | pkg/events/nats_backend.go | NATS connection state race |
| F13 | internal/gpu/manager.go | GPU state mutation during detection |
| F14 | pkg/health/rollup.go | Aggregation during concurrent health checks |
| F15 | internal/messaging/bus.go | Message delivery during bus shutdown |

These will be investigated during the race gate. If any are confirmed, they are added to this phase.

Acceptance Criteria: - go test -race -count=1 ./... exits with code 0 - Zero race reports in the entire tree

### PH0-010: Whole-Tree Build/Vet Gate

Priority: P0 — GATE
Estimated Effort: 1 person-hour
Status: Not Started

Implementation:

go build ./... && go vet ./...

Both must pass clean. If any build errors or vet warnings are found, they must be resolved before proceeding.

Common Vet Findings to Check:

- printf: Incorrect format verbs in fmt.Printf family

- unreachable: Code after return/panic

- copylocks: Copying locks by value

- assign: Useless assignments

- atomic: Incorrect atomic usage

- structtag: Malformed struct tags

- httpresponse: Unchecked HTTP response body close

Procedure:

- Run go build ./... — must succeed with zero errors

- Run go vet ./... — must succeed with zero warnings

- If any issues found, fix and re-run

- Document any non-obvious vet suppressions

Acceptance Criteria: - go build ./... exits with code 0 - go vet ./... exits with code 0 - No warnings in either output

# Phase 1: Dead-Code Resolution

Duration: 4–6 weeks
Owner: OWNER-GATED (requires owner triage decisions)
Prerequisite: Phase 0 complete (zero races, zero build failures)
Gate: All 178 orphaned packages triaged, Tier 1 wired
Estimated Effort: ~480 person-hours

## Objective

Resolve the 178/212 orphaned pkg/ packages by triaging each into WIRE-IN, PRUNE, or DOCUMENT-AS-LIBRARY categories, then wiring the Tier 1 packages into the appropriate cmd/ binaries. This is the single largest structural gap in the project and directly addresses the CLAUDE-1 violation (implemented features that cannot be used by end users).

## Entry Criteria

- ☐ Phase 0 exit criteria met

- ☐ All concurrency hazards resolved

- ☐ Race gate and build/vet gate passing

## Exit Criteria

- ☐ All 178 orphaned packages triaged (WIRE-IN / PRUNE / DOCUMENT-AS-LIBRARY)

- ☐ All Tier 1 packages wired into appropriate binaries

- ☐ make gate-check passes (orphan-prevention gates)

- ☐ No new race conditions introduced

- ☐ Each wired package has at least one integration test

## Wiring Tiers

The wiring tiers define the priority order for connecting orphaned packages to binaries. The order is determined by: 1. Architectural criticality — packages in the control-plane spine are most critical 2. Dependency depth — packages with many dependents should be wired first 3. End-user visibility — packages that directly enable user-facing features

### Tier 1: Control-Plane Spine (HIGHEST PRIORITY — Wire-In)

These packages form the backbone of the distributed system. Without them, the cluster cannot provide consensus, leader election, distributed locking, or observability.

| # | Package | LOC | Binary Target | Wiring Type | PH Item |
| --- | --- | --- | --- | --- | --- |
| 1 | pkg/events | ~600 | cmd/helix-scheduler, cmd/helix-session | Wire-in | PH1-001 |
| 2 | pkg/leader | ~200 | cmd/helix-scheduler | Wire-in | PH1-002 |
| 3 | pkg/lock | ~150 | internal/node | Wire-in | PH1-003 |
| 4 | pkg/tracing | ~300 | All cmd/ binaries | Wire-in | PH1-004 |
| 5 | pkg/hxcregistry | ~200 | cmd/helix-gate | Wire-in | PH1-005 |
| 6 | pkg/etcd | ~150 | internal/node, cmd/helix-scheduler | Wire-in | PH1-006 |
| 7 | pkg/crdt | ~800 | pkg/session (enhance) | Wire-in | PH1-007 |
| 8 | pkg/deltacrdt | ~400 | pkg/session (enhance) | Wire-in | PH1-008 |
| 9 | pkg/mvcc | ~300 | pkg/crdt (dependency) | Wire-in | PH1-009 |
| 10 | pkg/raftprofile | ~100 | cmd/helix-scheduler | Wire-in | PH1-010 |
| 11 | pkg/splitbrain | ~200 | pkg/swim (enhance) | Wire-in | PH1-011 |
| 12 | pkg/splitbrainalert | ~100 | pkg/swim (enhance) | Wire-in | PH1-012 |
| 13 | pkg/stonith | ~400 | cmd/helix-node | Wire-in | PH1-013 |

#### PH1-001: Wire pkg/events into cmd/helix-scheduler and cmd/helix-session

Priority: P0
Estimated Effort: 16 person-hours
Status: Not Started

Problem:

The event bus (pkg/events) is fully implemented with NATS and Helix backends, Avro wire format, and stream configuration — but it has zero importers from any binary. The scheduler and session services should publish domain events (e.g., WorkloadScheduled, SessionCreated, SessionDetached) for other services to consume.

Implementation Plan:

- Add event bus initialization to cmd/helix-scheduler/main.go:

// In cmd/helix-scheduler/main.go
func main() {
    cfg := scheduler.LoadConfig()

    // Initialize event bus
    eventBus, err := events.NewBus(events.BusConfig{
        Backend:   events.BackendNATS,  // or events.BackendHelix
        NATSURL:   cfg.NATSURL,
        Namespace: "helix.scheduler",
    })
    if err != nil {
        log.Fatalf("failed to create event bus: %v", err)
    }
    defer eventBus.Close()

    // Subscribe to relevant events
    eventBus.Subscribe("helix.node.*", &scheduler.NodeEventHandler{Scheduler: sched})

    // Wire event bus into scheduler
    sched.SetEventBus(eventBus)

    // ... rest of main
}

- Publish domain events from the scheduler:

// In internal/scheduler/server.go
func (s *Server) Schedule(ctx context.Context, req *pb.ScheduleRequest) (*pb.ScheduleResponse, error) {
    // ... existing scheduling logic ...

    // Publish event after successful scheduling
    s.eventBus.Publish(ctx, "helix.scheduler.workload_scheduled", events.Event{
        Type:      "WorkloadScheduled",
        Timestamp: time.Now(),
        Payload: map[string]interface{}{
            "workloadId": resp.WorkloadId,
            "nodeId":     resp.NodeId,
            "cpu":        req.Cpu,
            "memory":     req.Memory,
        },
    })

    return resp, nil
}

- Add event bus initialization to cmd/helix-session/main.go:

// In cmd/helix-session/main.go
func main() {
    cfg := session.LoadConfig()

    eventBus, err := events.NewBus(events.BusConfig{
        Backend:   events.BackendNATS,
        NATSURL:   cfg.NATSURL,
        Namespace: "helix.session",
    })
    if err != nil {
        log.Fatalf("failed to create event bus: %v", err)
    }
    defer eventBus.Close()

    // Subscribe to scheduling events that affect sessions
    eventBus.Subscribe("helix.scheduler.workload_scheduled", &session.SchedulingHandler{Server: srv})

    // ... rest of main
}

Test:

func TestSchedulerEventPublishing(t *testing.T) {
    // Start scheduler with event bus
    bus := events.NewBus(events.BusConfig{Backend: events.BackendHelix})
    sched := scheduler.NewServer(bus)

    // Subscribe to scheduling events
    received := make(chan events.Event, 1)
    bus.Subscribe("helix.scheduler.workload_scheduled", &TestHandler{ch: received})

    // Schedule a workload
    resp, err := sched.Schedule(context.Background(), &pb.ScheduleRequest{...})
    require.NoError(t, err)

    // Verify event was published
    select {
    case event := <-received:
        assert.Equal(t, "WorkloadScheduled", event.Type)
        assert.Equal(t, resp.WorkloadId, event.Payload["workloadId"])
    case <-time.After(5 * time.Second):
        t.Fatal("event not received within timeout")
    }
}

Test Command:

go test -race ./cmd/helix-scheduler/... -run TestSchedulerEventPublishing -v
go test -race ./cmd/helix-session/... -run TestSessionEventSubscribing -v

Acceptance Criteria: - pkg/events is imported by cmd/helix-scheduler and cmd/helix-session - Scheduler publishes WorkloadScheduled events - Session service subscribes to scheduling events - Integration test proves event delivery end-to-end

#### PH1-002: Wire pkg/leader into cmd/helix-scheduler for leader election

Priority: P0
Estimated Effort: 12 person-hours
Status: Not Started

Problem:

The pkg/leader package implements etcd-based leader election with fencing tokens, but it has zero importers. The scheduler service needs leader election to ensure only one scheduler instance makes binding decisions at a time (or, in the Omega model, to coordinate multiple schedulers).

Anti-Bluff Note: The pkg/leader package has a PASS-bluff — the Election struct uses an int32 atomic flag instead of etcd. The real etcd implementation exists in etcd_election.go but is not the default. This item includes fixing the PASS-bluff by making the etcd implementation the default.

Implementation Plan:

- Make etcd election the default (not the in-memory atomic flag)

- Wire leader election into the scheduler’s startup sequence

- Only the leader scheduler performs binding decisions

- Followers watch for leadership changes

// In cmd/helix-scheduler/main.go
func main() {
    cfg := scheduler.LoadConfig()

    // Initialize etcd client
    etcdClient, err := clientv3.New(clientv3.Config{
        Endpoints:   cfg.EtcdEndpoints,
        DialTimeout: 5 * time.Second,
    })
    if err != nil {
        log.Fatalf("failed to connect to etcd: %v", err)
    }
    defer etcdClient.Close()

    // Initialize leader election
    election, err := leader.NewEtcdElection(leader.EtcdElectionConfig{
        Client:    etcdClient,
        Key:       "/helix/leader/scheduler",
        NodeID:    cfg.NodeID,
        LeaseTTL:  10 * time.Second,
    })
    if err != nil {
        log.Fatalf("failed to create leader election: %v", err)
    }

    // Start leader election campaign
    go election.Campaign(context.Background())

    // Wire election into scheduler
    sched.SetLeaderElection(election)

    // Only leader performs scheduling
    go func() {
        for {
            if election.IsLeader() {
                sched.RunSchedulingLoop(context.Background())
                return
            }
            time.Sleep(1 * time.Second)
        }
    }()

    // ... rest of main
}

Test:

func TestSchedulerLeaderElection(t *testing.T) {
    // Start embedded etcd
    etcd := setupEmbeddedEtcd(t)
    defer etcd.Close()

    // Create two scheduler instances
    election1 := leader.NewEtcdElection(leader.EtcdElectionConfig{
        Client: etcd.Client,
        Key:    "/helix/leader/scheduler",
        NodeID: "scheduler-1",
    })

    election2 := leader.NewEtcdElection(leader.EtcdElectionConfig{
        Client: etcd.Client,
        Key:    "/helix/leader/scheduler",
        NodeID: "scheduler-2",
    })

    // Start election campaigns
    go election1.Campaign(context.Background())
    go election2.Campaign(context.Background())

    // Wait for leader to be elected
    time.Sleep(3 * time.Second)

    // Exactly one should be leader
    l1 := election1.IsLeader()
    l2 := election2.IsLeader()
    assert.True(t, l1 || l2, "at least one scheduler must be leader")
    assert.False(t, l1 && l2, "only one scheduler can be leader at a time")

    // Kill the leader
    if l1 {
        election1.Resign()
        time.Sleep(3 * time.Second)
        assert.True(t, election2.IsLeader(), "scheduler-2 should become leader after scheduler-1 resigns")
    } else {
        election2.Resign()
        time.Sleep(3 * time.Second)
        assert.True(t, election1.IsLeader(), "scheduler-1 should become leader after scheduler-2 resigns")
    }
}

Test Command:

go test -race ./cmd/helix-scheduler/... -run TestSchedulerLeaderElection -v -tags=integration

Acceptance Criteria: - pkg/leader is imported by cmd/helix-scheduler - Etcd election is the default (not in-memory) - Only one scheduler instance is leader at any time - Leadership failover works when leader resigns or crashes

#### PH1-003: Wire pkg/lock into internal/node for distributed locking

Priority: P0
Estimated Effort: 8 person-hours
Status: Not Started

Problem:

The pkg/lock package implements distributed locking via etcd (with EtcdLocker), but it has zero importers. Node registration and resource allocation require distributed locks to prevent race conditions in concurrent registration or allocation scenarios.

Implementation Plan:

- Wire EtcdLocker into internal/node for node registration locks

- Use distributed lock during node registration to prevent duplicate registrations

- Use distributed lock during GPU allocation to prevent double-allocation

// In internal/node/registry.go
func (r *EtcdRegistry) Register(ctx context.Context, node *Node) error {
    // Acquire distributed lock for this node's registration
    lockKey := fmt.Sprintf("/helix/locks/node-register/%s", node.ID)
    locker := lock.NewEtcdLocker(r.etcdClient, lockKey, lock.EtcdLockConfig{
        LeaseTTL: 10 * time.Second,
    })

    if err := locker.Lock(ctx); err != nil {
        return fmt.Errorf("failed to acquire registration lock: %w", err)
    }
    defer locker.Unlock(ctx)

    // Check if node is already registered
    existing, err := r.GetNode(ctx, node.ID)
    if err == nil && existing != nil {
        return ErrNodeAlreadyRegistered
    }

    // Register the node
    return r.putNode(ctx, node)
}

Test Command:

go test -race ./internal/node/... -run TestDistributedNodeRegistration -v -tags=integration

Acceptance Criteria: - pkg/lock is imported by internal/node - Concurrent node registration attempts are serialized - No duplicate node registrations under concurrent access

#### PH1-004: Wire pkg/tracing into all cmd/ binaries via gRPC interceptors

Priority: P0
Estimated Effort: 12 person-hours
Status: Not Started

Problem:

The pkg/tracing package implements W3C Trace Context propagation, gRPC tracing, and an OTel exporter — but it has zero importers (the original stub in package.go returns hardcoded trace IDs). This means the entire observability stack is blind: there are no distributed traces flowing through the system.

Anti-Bluff Note: The pkg/tracing package has a PASS-bluff — the StartSpan function in package.go returns TraceID: "trace-1", SpanID: "span-1". The real W3C implementation exists in w3c.go and grpc.go, but the stub masks it. This item includes fixing the PASS-bluff.

Implementation Plan:

- Remove hardcoded IDs from package.go

- Ensure W3C/OTel path is the default

- Wire tracing into gRPC server interceptors for all services

- Wire tracing into gRPC client interceptors for inter-service calls

- Add trace context propagation in the gateway

// In cmd/helix-scheduler/main.go
func main() {
    // Initialize tracing
    tracer, err := tracing.NewTracer(tracing.TracerConfig{
        ServiceName: "helix-scheduler",
        OTLPEndpoint: cfg.OTLPEndpoint,
        Sampler:     tracing.AlwaysSample(),
    })
    if err != nil {
        log.Fatalf("failed to initialize tracer: %v", err)
    }
    defer tracer.Shutdown(context.Background())

    // Create gRPC server with tracing interceptor
    grpcServer := grpc.NewServer(
        grpc.UnaryInterceptor(tracing.UnaryServerInterceptor(tracer)),
        grpc.StreamInterceptor(tracing.StreamServerInterceptor(tracer)),
    )

    // ... register services and start server ...
}

Test:

func TestTracingPropagation(t *testing.T) {
    tracer := tracing.NewTracer(tracing.TracerConfig{
        ServiceName:  "test-service",
        OTLPEndpoint: "localhost:4317",
    })

    // Create a span
    ctx, span := tracer.Start(context.Background(), "test-operation")
    defer span.End()

    // Verify trace ID is not hardcoded
    traceID := span.SpanContext().TraceID().String()
    assert.NotEqual(t, "trace-1", traceID, "trace ID must not be hardcoded")
    assert.NotEmpty(t, traceID, "trace ID must not be empty")

    // Verify span ID is not hardcoded
    spanID := span.SpanContext().SpanID().String()
    assert.NotEqual(t, "span-1", spanID, "span ID must not be hardcoded")
    assert.NotEmpty(t, spanID, "span ID must not be empty")
}

Test Command:

go test -race ./pkg/tracing/... -run TestTracingPropagation -v

Acceptance Criteria: - pkg/tracing is imported by all cmd/ binaries - Hardcoded IDs removed - W3C Trace Context propagation works across services - gRPC interceptors capture traces

#### PH1-005: Wire pkg/hxcregistry into cmd/helix-gate for registry queries

Priority: P1
Estimated Effort: 6 person-hours
Status: Not Started

Implementation Plan:

- Wire pkg/hxcregistry into cmd/helix-gate so the gate can query the HXC registry for ticket status

- Add a --ticket flag to helix-gate that checks if a specific ticket is completed

- Use registry queries to inform gate decisions (e.g., skip checks for features that are explicitly deferred)

Test Command:

go test -race ./cmd/helix-gate/... -run TestGateRegistryIntegration -v

Acceptance Criteria: - pkg/hxcregistry is imported by cmd/helix-gate - Gate can query ticket status from the registry - Integration test proves gate decision is informed by registry data

#### PH1-006 through PH1-013: Remaining Tier 1 Packages

Each remaining Tier 1 item follows the same pattern:

- Identify the binary target — which cmd/ binary should import this package

- Create wiring code — add initialization and dependency injection in the binary’s main.go

- Write integration test — prove the wired feature works end-to-end

- Verify no new races — run go test -race ./...

| Item | Package | Binary | Integration Test |
| --- | --- | --- | --- |
| PH1-006 | pkg/etcd | internal/node, cmd/helix-scheduler | TestEtcdKeyManagement |
| PH1-007 | pkg/crdt | pkg/session (enhance) | TestCRDTSessionState |
| PH1-008 | pkg/deltacrdt | pkg/session (enhance) | TestDeltaCRDTSync |
| PH1-009 | pkg/mvcc | pkg/crdt (dependency) | TestMVCCSnapshots |
| PH1-010 | pkg/raftprofile | cmd/helix-scheduler | TestRaftProfiling |
| PH1-011 | pkg/splitbrain | pkg/swim (enhance) | TestSplitBrainDetection |
| PH1-012 | pkg/splitbrainalert | pkg/swim (enhance) | TestSplitBrainAlerting |
| PH1-013 | pkg/stonith | cmd/helix-node | TestSTONITHFencing |

### Tier 2: GPU Stack (HIGH PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item |
| --- | --- | --- | --- | --- |
| 14 | pkg/gpuattest | ~300 | cmd/helix-scheduler | PH1-014 |
| 15 | pkg/middleware | ~100 | internal/gateway | PH1-015 |
| 16 | pkg/pool | ~100 | cmd/gpu-pool-manager | PH1-016 |
| 17 | pkg/burst | ~50 | cmd/burst-controller | PH1-017 |

PH1-014: Wire pkg/gpuattest into cmd/helix-scheduler

Wire GPU attestation gates into the scheduler so that GPU workloads are only scheduled on nodes that have passed attestation (Proof of Valuable Work, seal verification, multi-GPU attestation, spot checks).

Implementation: - Add attestation check to scheduler’s filter pipeline - Scheduler queries pkg/gpuattest before binding a GPU workload to a node - Nodes without valid attestation are excluded from GPU scheduling candidates

Test: TestGPUAttestationGate — verify that workloads are not scheduled on unattested nodes.

PH1-015: Wire pkg/middleware into internal/gateway

Replace the no-op middleware in internal/gateway with the real logging middleware from pkg/middleware. This requires first fixing the PASS-bluff in pkg/middleware (currently a no-op).

Anti-Bluff Fix: Implement real request logging with method, path, status code, duration, and request ID.

PH1-016: Wire pkg/pool into cmd/gpu-pool-manager

Wire the resource pooling abstraction into the GPU pool manager for GPU resource pool management.

PH1-017: Wire pkg/burst into cmd/burst-controller

Wire burst management into the burst controller for capacity management.

### Tier 3: Scheduler Helpers (HIGH PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item |
| --- | --- | --- | --- | --- |
| 18 | pkg/backfill | ~200 | cmd/helix-scheduler | PH1-018 |
| 19 | pkg/priorityqueue | ~100 | cmd/helix-scheduler | PH1-019 |
| 20 | pkg/nodeselector | ~100 | cmd/helix-scheduler | PH1-020 |
| 21 | pkg/jobadmit | ~100 | cmd/helix-scheduler | PH1-021 |
| 22 | pkg/costsched | ~150 | cmd/helix-scheduler | PH1-022 |
| 23 | pkg/latencysched | ~150 | cmd/helix-scheduler | PH1-023 |
| 24 | pkg/rebalance | ~100 | cmd/helix-scheduler | PH1-024 |
| 25 | pkg/smartrouter | ~100 | cmd/helix-scheduler | PH1-025 |
| 26 | pkg/workloadrouter | ~100 | cmd/helix-scheduler | PH1-026 |

PH1-018: Wire pkg/backfill into cmd/helix-scheduler

Wire backfill scheduling into the scheduler’s queue processing. Backfill allows lower-priority jobs to use resources that would otherwise be idle, as long as they complete before a higher-priority job would start.

Implementation:

// In internal/scheduler/server.go
func (s *Server) initSchedulingPlugins() {
    // Wire backfill scheduler
    s.backfill = backfill.NewScheduler(backfill.Config{
        MaxBackfillJobs:     100,
        LookaheadDuration:   30 * time.Minute,
        DefaultJobDuration:  5 * time.Minute,
    })

    // Wire into scheduling loop
    s.AddPostSchedulingHook(s.backfill.ProcessBackfillCandidates)
}

PH1-019 through PH1-026: Follow the same pattern — wire the package into the scheduler’s plugin system, add integration test, verify no races.

### Tier 4: Federation & Data-Plane (MEDIUM PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item |
| --- | --- | --- | --- | --- |
| 27 | pkg/federation | ~300 | New cmd/helix-federation | PH1-027 |
| 28 | pkg/fedtrust | ~100 | pkg/federation | PH1-028 |
| 29 | pkg/spiffefed | ~100 | pkg/federation | PH1-029 |
| 30 | pkg/cellmesh | ~100 | pkg/federation | PH1-030 |
| 31 | pkg/dataplane | ~200 | internal/gateway | PH1-031 |
| 32 | pkg/nattraversal | ~100 | pkg/wireguard | PH1-032 |

### Tier 5: Security Extensions (HIGH PRIORITY — Wire-In)

Security extensions provide defense-in-depth for the cluster. Without them, the cluster operates with minimal security posture — no anti-cheat, no attestation-based admission, no GPU verification, no audit proof, and no capability-based access control.

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 27 | pkg/anticheat | ~100 | cmd/helix-gateway | PH1-027 | WIRE-IN |
| 28 | pkg/attestadmit | ~100 | cmd/helix-scheduler | PH1-028 | WIRE-IN |
| 29 | pkg/gravaladmit | ~100 | cmd/helix-scheduler | PH1-029 | WIRE-IN |
| 30 | pkg/gravalverify | ~100 | cmd/helix-security | PH1-030 | WIRE-IN |
| 31 | pkg/scan | ~100 | make security-scan | PH1-031 | WIRE-IN |
| 32 | pkg/exportcontrol | ~50 | cmd/helix-build | PH1-032 | DOCUMENT |
| 33 | pkg/imagepolicy | ~100 | cmd/helix-build | PH1-033 | WIRE-IN |
| 34 | pkg/capability | ~100 | cmd/helix-security | PH1-034 | WIRE-IN |
| 35 | pkg/tofu | ~50 | pkg/security | PH1-035 | WIRE-IN |
| 36 | pkg/anonymize | ~50 | pkg/audit | PH1-036 | WIRE-IN |
| 37 | pkg/auditproof | ~50 | internal/security | PH1-037 | WIRE-IN |
| 38 | pkg/doublecrypt | ~200 | cmd/e2ee-proxy | PH1-038 | WIRE-IN |

PH1-027: Wire pkg/anticheat into cmd/helix-gateway

Wire anti-cheat token verification into the gateway’s authentication middleware. When a client submits a request with an anti-cheat token header, the gateway verifies the token before allowing the request to proceed. This prevents unauthorized access from compromised clients.

Implementation:

// In internal/gateway/auth.go
func (m *AuthMiddleware) validateAntiCheatToken(r *http.Request) error {
    token := r.Header.Get("X-Anti-Cheat-Token")
    if token == "" {
        return nil // Anti-cheat is optional; not all clients send tokens
    }
    if err := anticheat.Verify(token); err != nil {
        return fmt.Errorf("anti-cheat token verification failed: %w", err)
    }
    return nil
}

PH1-028: Wire pkg/attestadmit into cmd/helix-scheduler

Wire attestation-based admission into the scheduler’s filter pipeline. Before a workload is scheduled onto a node, the scheduler verifies that the node has passed attestation. This ensures workloads only run on verified hardware.

PH1-029: Wire pkg/gravaladmit into cmd/helix-scheduler

Wire GraVal-based admission control into the scheduler. GraVal provides a proof-of-valuable-work system that ensures nodes contribute legitimate computational resources before being admitted to the cluster.

### Tier 6: Marketplace & Economics (MEDIUM PRIORITY — Wire-In/Document)

These packages implement the dual-revenue model (HLX internal + TAO external marketplace). They are important for the project’s economic sustainability but are not required for core cluster operation.

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 39 | pkg/marketplaceadapter | ~200 | New cmd/helix-marketplace | PH1-039 | WIRE-IN |
| 40 | pkg/revenueopt | ~100 | cmd/helix-scheduler | PH1-040 | WIRE-IN |
| 41 | pkg/billingfsm | ~200 | cmd/helix-marketplace | PH1-041 | WIRE-IN |
| 42 | pkg/metering | ~100 | pkg/metrics | PH1-042 | WIRE-IN |
| 43 | pkg/costrouter | ~100 | cmd/helix-scheduler | PH1-043 | WIRE-IN |
| 44 | pkg/costtracker | ~100 | pkg/metrics | PH1-044 | WIRE-IN |
| 45 | pkg/tierdef | ~100 | internal/gateway | PH1-045 | WIRE-IN |

### Tier 7: Infrastructure & Operations (MEDIUM PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 46 | pkg/cloudspot | ~150 | cmd/helix-agent | PH1-046 | WIRE-IN |
| 47 | pkg/storage | ~300 | cmd/helix-build | PH1-047 | WIRE-IN |
| 48 | pkg/gitops | ~200 | New cmd/helix-gitops | PH1-048 | DOCUMENT |
| 49 | pkg/grafanadash | ~200 | pkg/metrics | PH1-049 | WIRE-IN |
| 50 | pkg/watchtower | ~100 | cmd/helix-agent | PH1-050 | WIRE-IN |
| 51 | pkg/watchmanager | ~100 | internal/node | PH1-051 | WIRE-IN |
| 52 | pkg/heartbeatcoalescer | ~100 | pkg/swim | PH1-052 | WIRE-IN |

### Tier 8: Caching & Performance (MEDIUM PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 53 | pkg/tieredcache | ~100 | internal/gateway | PH1-053 | WIRE-IN |
| 54 | pkg/burstcapacity | ~100 | cmd/burst-controller | PH1-054 | WIRE-IN |
| 55 | pkg/bursthysteresis | ~100 | cmd/burst-controller | PH1-055 | WIRE-IN |
| 56 | pkg/thermalwarm | ~50 | pkg/scheduler | PH1-056 | WIRE-IN |
| 57 | pkg/ewmarank | ~50 | pkg/scheduler | PH1-057 | WIRE-IN |
| 58 | pkg/ringavg | ~50 | pkg/metrics | PH1-058 | WIRE-IN |

### Tier 9: LLM & Inference (MEDIUM PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 59 | pkg/quantization | ~200 | cmd/helix-llm | PH1-059 | WIRE-IN |
| 60 | pkg/chutes | ~200 | cmd/helix-llm | PH1-060 | WIRE-IN |
| 61 | pkg/inferenceproxy | ~200 | internal/gateway | PH1-061 | WIRE-IN |
| 62 | pkg/llmfailover | ~50 | cmd/helix-llm | PH1-062 | WIRE-IN |
| 63 | pkg/modelintegrity | ~100 | cmd/helix-llm | PH1-063 | WIRE-IN |
| 64 | pkg/modelretry | ~50 | cmd/helix-llm | PH1-064 | WIRE-IN |

### Tier 10: Edge Computing (MEDIUM PRIORITY — Wire-In)

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 65 | pkg/edge | ~200 | cmd/helix-agent | PH1-065 | WIRE-IN |
| 66 | pkg/edgefusion | ~100 | cmd/helix-agent | PH1-066 | WIRE-IN |
| 67 | pkg/edgeheartbeat | ~200 | cmd/helix-agent | PH1-067 | WIRE-IN |
| 68 | pkg/edgeverify | ~50 | cmd/helix-security | PH1-068 | WIRE-IN |

### Tier 11: Testing Infrastructure (MEDIUM PRIORITY — Wire-In)

These packages are critical for the project’s quality assurance but are currently orphaned — they exist but are not wired into any test runner or CI pipeline.

| # | Package | LOC | Binary Target | PH Item | Triage |
| --- | --- | --- | --- | --- | --- |
| 69 | pkg/testing/dst | ~200 | cmd/dst-sim | PH1-069 | WIRE-IN |
| 70 | pkg/testing/dstscale | ~100 | cmd/dst-sim | PH1-070 | WIRE-IN |
| 71 | pkg/testing/dstcompress | ~50 | cmd/dst-sim | PH1-071 | WIRE-IN |
| 72 | pkg/testing/dstworkload | ~100 | cmd/dst-sim | PH1-072 | WIRE-IN |
| 73 | pkg/testing/chaos | ~200 | New cmd/helix-chaos | PH1-073 | WIRE-IN |
| 74 | pkg/testing/evidence | ~100 | cmd/helix-test | PH1-074 | WIRE-IN |
| 75 | pkg/testing/scenario | ~100 | cmd/dst-sim | PH1-075 | WIRE-IN |
| 76 | pkg/testing/runner | ~100 | cmd/helix-test | PH1-076 | WIRE-IN |
| 77 | pkg/testing/snapshot | ~100 | cmd/helix-snapshot | PH1-077 | WIRE-IN |
| 78 | pkg/testing/regression | ~100 | test/ scripts | PH1-078 | WIRE-IN |
| 79 | pkg/testing/device | ~200 | cmd/helix-test | PH1-079 | WIRE-IN |
| 80 | pkg/testing/turmoil | ~100 | cmd/dst-sim | PH1-080 | WIRE-IN |
| 81 | pkg/testing/instance | ~100 | cmd/helix-test | PH1-081 | WIRE-IN |
| 82 | pkg/testing/sessionfsm | ~100 | cmd/helix-test | PH1-082 | WIRE-IN |
| 83 | pkg/porcupine | ~100 | cmd/dst-sim | PH1-083 | WIRE-IN |

### Tier 12: Utility & Specialized (LOW PRIORITY — Document-As-Library or Prune)

These packages are utility libraries that may be useful but are not directly required by any binary. They should be documented as standalone libraries and pruned if they have no realistic integration path.

| # | Package | LOC | Triage | Rationale |
| --- | --- | --- | --- | --- |
| 84 | pkg/classads | ~300 | WIRE-IN | Used by scheduler for HTCSS-style job matching |
| 85 | pkg/offlinesync | ~200 | DOCUMENT | Standalone offline sync library |
| 86 | pkg/idempotent | ~100 | WIRE-IN | Used by all services for idempotent operations |
| 87 | pkg/failconfirm | ~50 | WIRE-IN | Used by SWIM for failure confirmation |
| 88 | pkg/fallbackchain | ~50 | WIRE-IN | Used by service mesh for fallback routing |
| 89 | pkg/headersanitize | ~50 | WIRE-IN | Used by gateway for header sanitization |
| 90 | pkg/fmea | ~100 | DOCUMENT | Standalone FMEA analysis tool |
| 91 | pkg/forecast | ~100 | WIRE-IN | Used by scheduler for resource forecasting |
| 92 | pkg/compliancedoc | ~50 | DOCUMENT | Compliance documentation generator |
| 93 | pkg/helixtask | ~50 | WIRE-IN | Task management utility |
| 94 | pkg/local | ~50 | DOCUMENT | Local execution mode (not for production) |
| 95 | pkg/passthrough | ~50 | PRUNE | No clear integration path |
| 96 | pkg/phase7matrix | ~50 | PRUNE | Phase-specific utility, no longer needed |
| 97 | pkg/hybridtco | ~50 | DOCUMENT | TCO calculation utility (library) |
| 98 | pkg/stressmark | ~50 | WIRE-IN | Stress test marking utility |
| 99 | pkg/hlc | ~50 | WIRE-IN | Hybrid logical clocks (CRDT dependency) |
| 100 | pkg/antientropy | ~100 | WIRE-IN | Anti-entropy sync (CRDT dependency) |
| 101 | pkg/semaphore | ~50 | WIRE-IN | Already used by EventBus (should be verified) |
| 102 | pkg/lru | ~50 | WIRE-IN | Used by tieredcache |
| 103 | pkg/pubsub | ~100 | WIRE-IN | Simple pub/sub (may overlap with events) |
| 104 | pkg/workerpool | ~100 | WIRE-IN | Bounded worker pool utility |
| 105 | pkg/serde | ~200 | WIRE-IN | Serialization/deserialization helpers |
| 106 | pkg/validator | ~100 | WIRE-IN | Input validation framework |
| 107 | pkg/context | ~50 | WIRE-IN | Context helpers |
| 108 | pkg/retry | ~100 | WIRE-IN | Retry with backoff |
| 109 | pkg/discovery | ~300 | WIRE-IN | Service discovery (already wired in gateway) |

Remaining 70 packages (not individually enumerated in this plan) follow the same triage process. Each will be evaluated during Phase 1 execution and assigned WIRE-IN / PRUNE / DOCUMENT-AS-LIBRARY. The default triage for unevaluated packages is DOCUMENT-AS-LIBRARY — this is the safest default because it preserves the code while not requiring immediate integration effort.

### Triage Execution Procedure

For each orphaned package, the following steps are performed:

- Dependency analysis: Run go list -f '{{.Importers}}' ./pkg/<name>/... to identify any existing importers

- Interface audit: Review exported types and functions to determine integration potential

- Anti-bluff check: Verify the package has real (non-stub) implementation

- Constitution check: Determine if wiring the package would violate any constitutional rule

- Triage decision: Assign WIRE-IN / PRUNE / DOCUMENT-AS-LIBRARY

- Owner sign-off: For WIRE-IN decisions, confirm with owner that the feature is desired

- Execution: Wire-in, prune, or document the package

- Verification: Run make gate-check to ensure no new orphans introduced

## Pruning Decision Matrix

For each orphaned package, the following criteria determine the triage decision:

| Criterion | WIRE-IN | PRUNE | DOCUMENT-AS-LIBRARY |
| --- | --- | --- | --- |
| Has importers after Tier 1 wiring? | Yes | No | No |
| Implements a feature claimed in the architecture? | Yes | No | Partially |
| Has real (non-stub) implementation? | Yes | — | Yes |
| Has integration potential? | High | None | Medium |
| Anti-bluff status? | PASS | FAIL (stub) | Partial |

Pruning Procedure:

- Create a branch: prune/<package-name>

- Remove the package directory

- Run go build ./... to verify no remaining imports

- Run go test ./... to verify no test failures

- If any remaining imports, those importers must be updated first

- Merge only after full-tree build and test pass

Document-As-Library Procedure:

- Add a README.md to the package explaining its purpose and intended use

- Add // Package <name> is a standalone library for <purpose>. doc comment

- Register in pkg/library_registry.yaml

- Add an example in examples/ if applicable

# Phase 2: Test Coverage to Practical Maximum

Duration: 6–8 weeks
Owner: Autonomous
Prerequisite: Phase 1 Tier 1 wiring complete
Gate: All wired packages have integration tests
Estimated Effort: ~640 person-hours

## Objective

Achieve maximum practical test coverage across all test types defined in the Test Strategy document (TS-100PCT). This phase creates the test infrastructure that Phases 3 (Challenges) and 6 (Bucket A) depend on.

## Entry Criteria

- ☐ Phase 1 Tier 1 wiring complete

- ☐ All wired packages build and pass unit tests

- ☐ Race gate still passing

## Exit Criteria

- ☐ All cmd/ binaries have at least one test file

- ☐ All security packages have fuzz tests

- ☐ All internal/ packages have integration tests

- ☐ At least 2 E2E test suites passing

- ☐ At least 2 chaos tests passing

- ☐ Stress test framework operational

- ☐ Mutation test count ≥ 50 (from 5)

- ☐ Coverage gate (pkg/covgate) wired into make gate-check

### PH2-001: cmd/helix-gate/main_test.go

Priority: P0
Estimated Effort: 8 person-hours

Currently has zero tests. The gate binary is critical for quality enforcement — it must be tested.

Test Functions:

func TestGateCheckRuns(t *testing.T)                  // Gate check completes without error
func TestArchLintDetectsLayerViolation(t *testing.T)  // Architecture lint catches violations
func TestEtcdLintDetectsInvalidKey(t *testing.T)      // etcd lint catches invalid keys
func TestCovGateEnforcesThreshold(t *testing.T)       // Coverage gate enforces 80% threshold
func TestQualityGatePassesOnGoodMetrics(t *testing.T) // Quality gate passes with good metrics
func TestQualityGateFailsOnBadMetrics(t *testing.T)   // Quality gate fails with bad metrics
func TestPhaseGateEnforcesOrder(t *testing.T)         // Phase gate enforces ordering

### PH2-002: pkg/crypto/fuzz_test.go

Priority: P0
Estimated Effort: 4 person-hours

func FuzzHash(f *testing.F) {
    f.Add([]byte(""))
    f.Add([]byte("hello"))
    f.Add([]byte{0x00})

    f.Fuzz(func(t *testing.T, data []byte) {
        hash := crypto.Hash(data)
        if len(hash) != 32 {
            t.Fatalf("hash length = %d, want 32", len(hash))
        }
        // Verify determinism
        hash2 := crypto.Hash(data)
        if !bytes.Equal(hash, hash2) {
            t.Fatal("hash is not deterministic")
        }
    })
}

func TestHash_KnownAnswerVectors(t *testing.T) {
    // SHA-256 KAT vectors from NIST
    vectors := []struct {
        input    string
        expected string
    }{
        {"abc", "ba7816bf8f01cfea414140de5dae2223b00361a396177a9cb410ff61f20015ad"},
        {"", "e3b0c44298fc1c149afbf4c8996fb92427ae41e4649b934ca495991b7852b855"},
        {"abcdbcdecdefdefgefghfghighijhijkijkljklmklmnlmnomnopnopq", "248d6a61d20638b8e5c026930c3e6039a33ce45964ff2167f6ecedd419db06c1"},
    }

    for _, v := range vectors {
        got := fmt.Sprintf("%x", crypto.Hash([]byte(v.input)))
        assert.Equal(t, v.expected, got, "SHA-256 KAT mismatch for input %q", v.input)
    }
}

### PH2-003: pkg/security/fuzz_test.go

Priority: P0
Estimated Effort: 6 person-hours

func FuzzTLSConfig(f *testing.F) {
    f.Add("localhost", "cert.pem", "key.pem")
    f.Fuzz(func(t *testing.T, host, certPath, keyPath string) {
        _, err := security.NewTLSConfig(host, certPath, keyPath)
        // Should not panic regardless of input
        _ = err
    })
}

### PH2-004: pkg/hybridkex/fuzz_test.go

Priority: P0
Estimated Effort: 4 person-hours

Expand existing fuzz tests with additional seed inputs and boundary conditions for the ML-KEM-768 hybrid key exchange.

### PH2-005: Integration test suite for pkg/etcd

Priority: P1
Estimated Effort: 12 person-hours

//go:build integration

func TestEtcdPutGet(t *testing.T)     { /* ... */ }
func TestEtcdWatch(t *testing.T)      { /* ... */ }
func TestEtcdLease(t *testing.T)      { /* ... */ }
func TestEtcdLock(t *testing.T)       { /* ... */ }
func TestEtcdTransaction(t *testing.T) { /* ... */ }

### PH2-006: Integration test for pkg/lock/EtcdLocker

Priority: P1
Estimated Effort: 8 person-hours

Test distributed locking with concurrent lockers, lock expiration, and lock renewal.

### PH2-007: E2E test for workload placement

Priority: P0
Estimated Effort: 16 person-hours

gateway → policy → scheduler → node

Full end-to-end test: submit a workload via the gateway API, verify it passes policy checks, gets scheduled by the scheduler, and is assigned to a node.

### PH2-008: E2E test for session lifecycle

Priority: P0
Estimated Effort: 16 person-hours

create → attach → detach → resume → kill

Full session lifecycle test through the API.

### PH2-009: Chaos test for SWIM partition and recovery

Priority: P1
Estimated Effort: 12 person-hours

Create a 5-node SWIM cluster, partition it, verify majority partition continues, heal partition, verify convergence.

### PH2-010: Chaos test for etcd leader election failover

Priority: P1
Estimated Effort: 12 person-hours

Kill the etcd leader, verify a new leader is elected, verify the scheduler resumes operation.

### PH2-011 through PH2-050: Additional Test Files

Each additional test file follows the same pattern: identify the package, determine the test type needed, write the test, verify it passes with -race.

| Item | Test File | Test Functions |
| --- | --- | --- |
| PH2-011 | pkg/jwt/package_test.go | TestParseRealJWT, TestParse_Mutation |
| PH2-012 | pkg/config/package_test.go | TestLoadFromEnv, TestLoad_Mutation |
| PH2-013 | pkg/middleware/logging_test.go | TestLoggingMiddlewareReal, TestLoggingMiddleware_Mutation |
| PH2-014 | pkg/websocket/upgrade_test.go | TestUpgradeReal, TestUpgrade_Mutation |
| PH2-015 | pkg/infra/integration_test.go | TestDockerBoot |
| PH2-016 | pkg/leader/integration_test.go | TestEtcdElection |
| PH2-017 | pkg/crdt/merge_test.go | TestGCounterMerge, TestORSetMerge |
| PH2-018 | pkg/deltacrdt/delta_test.go | TestDeltaPropagation |
| PH2-019 | pkg/mvcc/snapshot_test.go | TestMVCCSnapshot, TestMVCCConcurrentReads |
| PH2-020 | pkg/splitbrain/detect_test.go | TestSplitBrainDetection, TestSplitBrainClassification |
| PH2-021 | pkg/stonith/fence_test.go | TestIPMIFencing, TestSBDFencing |
| PH2-022 | pkg/discovery/tier_registry_test.go | TestTierRegistry, TestTierRegistryRace |
| PH2-023 | pkg/events/avro_test.go | TestAvroWireFormat, TestAvroRoundTrip |
| PH2-024 | pkg/events/nats_backend_test.go | TestNATSBackend |
| PH2-025 | pkg/wireguard/mesh_test.go | TestMeshEstablishment |
| PH2-026 | pkg/wireguard/keyrotation_test.go | TestKeyRotation |
| PH2-027 | pkg/wireguard/holepunch_test.go | TestNATHolePunch |
| PH2-028 | pkg/scheduler/plugin_test.go | TestBackfillPlugin, TestPriorityQueuePlugin |
| PH2-029 | pkg/scheduler/gang_test.go | TestGangScheduling, TestGangPreemption |
| PH2-030 | pkg/session/crdt_checkpoint_test.go | TestCRDTCheckpoint, TestCRDTCheckpoint_Mutation |
| PH2-031 | pkg/session/migration_test.go | TestSessionMigration |
| PH2-032 | pkg/gpuattest/povw_test.go | TestPoVWAttestation |
| PH2-033 | pkg/gpuattest/seal_test.go | TestSealVerification |
| PH2-034 | pkg/gpuattest/multigpu_test.go | TestMultiGPUAttestation |
| PH2-035 | pkg/gpuattest/spotcheck_test.go | TestSpotCheckAttestation |
| PH2-036 | internal/gateway/auth_test.go | TestRealJWTAUTH |
| PH2-037 | internal/security/jwt_test.go | TestRealJWTSigning |
| PH2-038 | internal/health/grpc_test.go | TestGRPCHealthWatch |
| PH2-039 | internal/build/orchestrator_test.go | TestOrchestratorPath |
| PH2-040 | pkg/swim/chaos_partition_test.go | TestSWIMPartitionRecovery |
| PH2-041 | pkg/health/rollup_test.go | TestRollupAggregation |
| PH2-042 | pkg/ratelimit/sliding_test.go | TestSlidingWindowRateLimit |
| PH2-043 | pkg/tieredcache/lru_test.go | TestLRUEviction |
| PH2-044 | pkg/burstcapacity/calc_test.go | TestBurstCapacityCalculation |
| PH2-045 | pkg/bursthysteresis/logic_test.go | TestBurstHysteresis |
| PH2-046 | pkg/backoff/exponential_test.go | TestExponentialBackoff, TestBackoff_Mutation |
| PH2-047 | pkg/retry/with_backoff_test.go | TestRetryWithBackoff |
| PH2-048 | pkg/semaphore/weighted_test.go | TestWeightedSemaphore |
| PH2-049 | pkg/errors/multi_test.go | TestMultiError, TestMultiError_Mutation |
| PH2-050 | pkg/log/structured_test.go | TestStructuredLogging, TestStructuredLogging_Mutation |

### PH2-051: Frontend Tests

Priority: P1
Estimated Effort: 40 person-hours

The web frontend (web/) has zero test coverage. Create test files for:

| File | Test Framework | Test Functions |
| --- | --- | --- |
| web/src/App.test.tsx | Jest + React Testing Library | AppRenders, AppRoutesCorrectly |
| web/src/pages/Cluster.test.tsx | Jest | ClusterPageRenders, NodeListDisplays |
| web/src/pages/Sessions.test.tsx | Jest | SessionsPageRenders, SessionCreateWorks |
| web/src/pages/Jobs.test.tsx | Jest | JobsPageRenders, JobSubmitWorks |
| web/src/pages/Builds.test.tsx | Jest | BuildsPageRenders |
| web/src/pages/Health.test.tsx | Jest | HealthPageRenders |
| web/src/pages/Security.test.tsx | Jest | SecurityPageRenders |
| web/src/api/client.test.ts | Jest | ClientAuth, ClientGet, ClientPost |
| web/src/components/NodeCard.test.tsx | Jest | NodeCardRenders, NodeCardStatus |
| web/src/components/SessionCard.test.tsx | Jest | SessionCardRenders |
| web/src/components/JobCard.test.tsx | Jest | JobCardRenders |
| web/src/components/BuildCard.test.tsx | Jest | BuildCardRenders |
| web/src/layout/Header.test.tsx | Jest | HeaderRenders, NavigationWorks |
| web/src/layout/Sidebar.test.tsx | Jest | SidebarRenders, SidebarNavigation |
| web/src/layout/Footer.test.tsx | Jest | FooterRenders |

### PH2-052: Stress Test Suite (48-hour sustained load)

Priority: P1
Estimated Effort: 24 person-hours

Create a stress test framework that runs sustained load for 48 hours:

// test/stress/stress_test.go
//go:build stress

func TestSustainedScheduling(t *testing.T)    { /* 48h of scheduling requests */ }
func TestSustainedSessionCreation(t *testing.T) { /* 48h of session create/destroy */ }
func TestMemoryStability(t *testing.T)          { /* verify no memory leaks */ }
func TestGoroutineStability(t *testing.T)       { /* verify no goroutine leaks */ }

Infrastructure: - Kubernetes job that runs the stress test - Prometheus metrics collection during the test - Alert on memory/goroutine growth exceeding thresholds - Automatic report generation at test completion

### PH2-053: Soak Test Plan (7-day GPU fleet)

Priority: P2
Estimated Effort: 16 person-hours

Create a soak test plan for 7-day sustained operation with GPU workloads:

1. Deploy 5 GPU nodes
2. Run continuous inference workloads for 7 days
3. Monitor: memory leaks, goroutine leaks, GPU memory fragmentation, thermal throttling
4. Verify: no OOM kills, no GPU faults, no scheduling failures
5. Collect metrics for regression analysis

### PH2-054: Mutation Test Expansion

Priority: P1
Estimated Effort: 24 person-hours

Expand mutation tests from 5 cases to 50+ cases. Create a mutation test template:

// Template for mutation test
func TestX_Mutation(t *testing.T) {
    // Step 1: Run the original test to establish baseline
    originalResult := runTestX(t)
    require.NoError(t, originalResult)

    // Step 2: Apply mutation
    applyMutationX()
    defer revertMutationX()

    // Step 3: Run the test again — it should now FAIL
    mutatedResult := runTestX(t)
    assert.Error(t, mutatedResult,
        "mutation: test should fail when implementation is broken")
}

Target packages for mutation tests (priority order):

- pkg/jwt — TestParse_Mutation (tampered token should fail)

- pkg/crypto — TestHash_Mutation (wrong hash should fail)

- pkg/config — TestLoad_Mutation (wrong config should fail)

- pkg/backoff — TestDuration_Mutation (cap removal should fail)

- pkg/events — TestPublish_Mutation (event loss should be detected)

- pkg/ratelimit — TestRateLimit_Mutation (limit bypass should fail)

- pkg/semaphore — TestAcquire_Mutation (over-acquisition should fail)

- pkg/errors — TestMultiError_Mutation (error loss should fail)

- pkg/log — TestStructuredLogging_Mutation (field loss should fail)

- pkg/discovery — TestTierRegistry_Mutation (registration loss should fail)

# Phase 3: Challenges Integration

Duration: 4–6 weeks
Owner: Autonomous
Prerequisite: Phase 2 test infrastructure operational
Gate: Challenge bank populated, evidence pipeline operational
Estimated Effort: ~320 person-hours

## Objective

Integrate the HelixQA Challenges framework into the project, populate the challenge bank with helix_cluster-specific challenges, and establish the anti-bluff and evidence collection pipelines.

### PH3-001: Add challenges submodule to go.work

Priority: P0
Estimated Effort: 2 person-hours

git submodule add https://github.com/HelixDevelopment/challenges.git challenges
git submodule update --init --recursive

Update go.mod:

replace github.com/HelixDevelopment/challenges => ./challenges

Update go.work:

use ./challenges

### PH3-002: Create banks/helix_cluster/ YAML definitions (30+ challenges)

Priority: P0
Estimated Effort: 80 person-hours

Create YAML challenge definitions for all major features:

| Category | Challenges |
| --- | --- |
| Node Orchestration | node-register, node-heartbeat, node-gpu-report, node-deregister |
| Scheduling | scheduler-schedule, scheduler-preempt, scheduler-backfill, scheduler-gang |
| Session Management | session-create, session-attach, session-detach, session-resume, session-kill |
| Health Monitoring | health-check, health-watch, health-aggregate |
| Security | security-auth, security-rbac, security-mtls |
| Build Service | build-submit, build-stream, build-cancel, build-go, build-podman |
| GPU Management | gpu-allocate, gpu-release, gpu-mig, gpu-attest |
| Networking | wireguard-mesh, wireguard-nat-traversal |
| Federation | federation-register, federation-workload-migration |

### PH3-003: Wire challenge runner into Makefile

Priority: P1
Estimated Effort: 4 person-hours

.PHONY: challenges
challenges:
        go run ./cmd/helix-test run --bank=helix_cluster --evidence-dir=qa-results/challenges

.PHONY: challenges-quick
challenges-quick:
        go run ./cmd/helix-test run --bank=helix_cluster --difficulty=easy,medium --timeout=5m

### PH3-004: Create shell script challenges for infrastructure

Priority: P1
Estimated Effort: 16 person-hours

Create shell-based challenges that verify infrastructure operations:

#!/bin/bash
# challenges/shell/node-register.sh
set -euo pipefail

ENDPOINT="${HELIX_ENDPOINT:-localhost:50053}"
EVIDENCE_DIR="${EVIDENCE_DIR:-./evidence/node-register}"
mkdir -p "$EVIDENCE_DIR"

RESPONSE=$(grpcurl -plaintext -d '{
    "hostname": "challenge-node",
    "ip_address": "10.0.0.100",
    "port": 50053,
    "labels": {"type": "challenge"},
    "gpu_count": 0
}' "$ENDPOINT" helix.v1.NodeService/Register)

echo "$RESPONSE" > "$EVIDENCE_DIR/response.json"

NODE_ID=$(echo "$RESPONSE" | jq -r '.nodeId')
if [ -z "$NODE_ID" ] || [ "$NODE_ID" = "null" ]; then
    echo "FAIL: Node ID is empty"
    exit 1
fi

echo "PASS: Node registered with ID $NODE_ID"

### PH3-005: Create userflow challenges for API/gRPC

Priority: P1
Estimated Effort: 24 person-hours

Create multi-step userflow challenges that test complete API workflows:

# challenges/userflows/complete-job-lifecycle.yaml
name: Complete Job Lifecycle
description: Submit, monitor, and retrieve a job result
steps:
  - name: authenticate
    action: grpc_call
    service: SecurityService
    method: Authenticate
    input: { username: "test-user", password: "test-password" }
    assertions:
      - jsonpath_exists: "$.token"
    save: { token: "$.token" }

  - name: submit-job
    action: grpc_call
    service: SchedulerService
    method: Schedule
    headers: { authorization: "Bearer {{token}}" }
    input: { jobName: "test-job", resourceRequirements: { cpuCores: 2, memoryMb: 1024 } }
    assertions:
      - jsonpath_exists: "$.jobId"
    save: { jobId: "$.jobId" }

  - name: verify-scheduled
    action: grpc_call
    service: SchedulerService
    method: GetJobStatus
    input: { jobId: "{{jobId}}" }
    assertions:
      - jsonpath_equals: { path: "$.status", value: "SCHEDULED" }

  - name: verify-running
    action: wait_until
    timeout: 30s
    check:
      action: grpc_call
      service: SchedulerService
      method: GetJobStatus
      input: { jobId: "{{jobId}}" }
      assertions:
        - jsonpath_in: { path: "$.status", values: ["RUNNING", "COMPLETED"] }

### PH3-006: Anti-bluff scanner integration

Priority: P0
Estimated Effort: 16 person-hours

Integrate the bluff scanner into the challenge runner to detect PASS-bluffs automatically:

// In challenges/runner/anti_bluff.go
type BluffScanner struct {
    rules []BluffRule
}

var DefaultBluffRules = []BluffRule{
    {ID: "BR-01", Name: "NoStatusCodeOnly", Check: checkNoStatusCodeOnly},
    {ID: "BR-02", Name: "NoHardcodedExpected", Check: checkNoHardcodedExpected},
    {ID: "BR-03", Name: "NoMockTarget", Check: checkNoMockTarget},
    {ID: "BR-04", Name: "MissingNegativeTest", Check: checkMissingNegativeTest},
    {ID: "BR-05", Name: "MissingEvidence", Check: checkMissingEvidence},
    {ID: "BR-06", Name: "ShallowAssertion", Check: checkShallowAssertion},
    {ID: "BR-07", Name: "DeterministicBypass", Check: checkDeterministicBypass},
    {ID: "BR-08", Name: "MissingSinkVerification", Check: checkMissingSinkVerification},
}

### PH3-007: Mutation testing integration

Priority: P1
Estimated Effort: 16 person-hours

Wire mutation testing into the challenge runner so that each challenge can verify its underlying tests catch intentional breakage.

### PH3-008: Evidence collection pipeline

Priority: P0
Estimated Effort: 16 person-hours

Implement the evidence collection pipeline per Constitution §11.4.2:

qa-results/
├── challenges/<run-id>/
│   ├── node-register/
│   │   ├── result.json
│   │   ├── response.json
│   │   └── etcd_state.json
│   ├── scheduler-schedule/
│   │   ├── result.json
│   │   └── schedule_response.json
│   └── summary.json
├── coverage/<run-id>/
├── benchmarks/<run-id>/
├── security/<run-id>/
├── chaos/<run-id>/
└── compliance/<run-id>/

# Phase 4: Responsiveness

Duration: 2–3 weeks
Owner: Autonomous
Prerequisite: Phase 0 complete (can run in parallel with Phases 2–3)
Gate: No unbounded resources, no blocking on cold paths
Estimated Effort: ~80 person-hours

## Objective

Fix the remaining concurrency hazards (F8–F10) and audit the entire codebase for lazy-initialization and bounded-pool anti-patterns.

### PH4-001: F8 fix — EventBus Subscribe buffered delivery

Priority: P1
Concurrency Hazard ID: F8
Estimated Effort: 4 person-hours

Problem: The EventBus’s Subscribe method creates unbuffered delivery channels. When a subscriber is slow, the publisher blocks, creating backpressure that stalls the entire event pipeline.

Fix:

// In EventBus/pkg/bus/bus.go
func (b *Bus) Subscribe(topic string, handler Subscriber) error {
    // Use a buffered channel to prevent publisher blocking
    ch := make(chan Event, b.config.SubscriberBufferSize)  // Default: 256 events
    // ...
}

Add a non-blocking send with drop logging:

func (b *Bus) deliver(sub Subscriber, event Event) {
    select {
    case sub.ch <- event:
        // Delivered successfully
    default:
        // Channel full — drop event and log
        b.metrics.EventsDropped.Inc()
        log.Warnf("event dropped for subscriber %T on topic %s: channel full",
            sub, event.Topic)
    }
}

### PH4-002: F9 fix — TieredCache hot tier size cap

Priority: P1
Concurrency Hazard ID: F9
Estimated Effort: 4 person-hours

Problem: The TieredCache hot tier has no size cap, allowing unbounded memory growth.

Fix:

// In pkg/tieredcache/tieredcache.go
type TieredCache struct {
    hotTier    *lru.Cache  // Add LRU eviction
    coldTier   redis.Client
    maxSize    int         // Maximum items in hot tier
    // ...
}

func NewTieredCache(config TieredCacheConfig) *TieredCache {
    maxSize := config.HotTierMaxSize
    if maxSize <= 0 {
        maxSize = 10000  // Default: 10,000 items
    }

    lruCache, _ := lru.New(maxSize)  // LRU with size cap

    return &TieredCache{
        hotTier:  lruCache,
        coldTier: config.RedisClient,
        maxSize:  maxSize,
    }
}

### PH4-003: F10 fix — Per-event timer allocation optimization

Priority: P2
Concurrency Hazard ID: F10
Estimated Effort: 6 person-hours

Problem: The EventBus creates a new time.NewTimer for each event delivery, causing GC pressure under high event rates.

Fix:

Replace per-event timer allocation with a shared timer pool:

var timerPool = sync.Pool{
    New: func() interface{} {
        return time.NewTimer(0)
    },
}

func (b *Bus) trySend(ch chan Event, event Event, timeout time.Duration) error {
    timer := timerPool.Get().(*time.Timer)
    defer timerPool.Put(timer)

    timer.Reset(timeout)
    select {
    case ch <- event:
        return nil
    case <-timer.C:
        return ErrDeliveryTimeout
    }
}

### PH4-004: Tree-wide lazy-init audit

Priority: P1
Estimated Effort: 12 person-hours

Audit the entire codebase for lazy-initialization anti-patterns where expensive operations are performed on the first request path:

Checklist: 1. Search for sync.Once patterns that may block request handling 2. Search for init() functions that perform I/O 3. Search for global variables that are initialized on first use 4. Ensure all initialization is done during startup, not during request handling

### PH4-005: Tree-wide bounded pool audit

Priority: P1
Estimated Effort: 12 person-hours

Audit the entire codebase for unbounded goroutine pools:

Checklist: 1. Search for go func() without a bounded worker pool 2. Search for go func() without WaitGroup tracking 3. Search for make(chan struct{}) without capacity limit 4. Ensure all goroutine pools have configurable size limits 5. Ensure all goroutine pools have graceful shutdown

# Phase 5: Security Scanning Deep

Duration: 2–3 weeks
Owner: Autonomous
Prerequisite: Phase 0 complete (can run in parallel with Phases 2–3)
Gate: gosec + govulncheck + trivy in make security-scan
Estimated Effort: ~60 person-hours

## Objective

Promote security scanning from the current single-tool approach (govulncheck only) to a comprehensive four-tool pipeline, and wire it into the build gates.

### PH5-001: Promote gosec to make security-scan

Priority: P0
Estimated Effort: 8 person-hours

Current State: gosec is available but findings don’t block the build.

Implementation:

# In Makefile
.PHONY: security-scan
security-scan: govulncheck gosec trivy
        @echo "Security scan complete"

.PHONY: gosec
gosec:
        gosec -fmt=json -out=qa-results/security/gosec.json -severity=high ./...
        @if [ -s qa-results/security/gosec.json ]; then \
                echo "ERROR: gosec found high-severity issues"; \
                exit 1; \
        fi

.PHONY: govulncheck
govulncheck:
        govulncheck ./... > qa-results/security/govulncheck.txt 2>&1
        @if grep -q "Vulnerability" qa-results/security/govulncheck.txt; then \
                echo "ERROR: govulncheck found vulnerabilities"; \
                exit 1; \
        fi

### PH5-002: Wire govulncheck into CI

Priority: P1 (requires Phase 9 CI re-enablement)
Estimated Effort: 4 person-hours

Create a GitHub Actions workflow for govulncheck (stored in .github/workflows/disabled/ until Phase 9 re-enables CI):

# .github/workflows/disabled/security-scan.yml
name: Security Scan
on: [push, pull_request]
jobs:
  security:
    runs-on: ubuntu-latest
    steps:
      - uses: actions/checkout@v4
      - uses: actions/setup-go@v5
        with: { go-version: '1.25' }
      - run: make security-scan

### PH5-003: Trivy scan integration

Priority: P1
Estimated Effort: 12 person-hours

Wire Trivy container image scanning into the security pipeline:

.PHONY: trivy
trivy:
        trivy image --format json --output qa-results/security/trivy.json helix-cluster:latest
        trivy image --exit-code 1 --severity HIGH,CRITICAL helix-cluster:latest

### PH5-004: SonarQube setup (when tokens available)

Priority: P2 (blocked on SONAR_TOKEN)
Estimated Effort: 8 person-hours

The deploy/compose/security_sonarqube.yml file exists but requires SONAR_TOKEN. When the owner provides the token:

- Start SonarQube: docker compose -f deploy/compose/security_sonarqube.yml up -d

- Configure project in SonarQube

- Add sonar-scanner to CI pipeline

- Set quality gate to enforce zero new bugs/vulnerabilities

# Phase 6: Bucket A Registry Backlog

Duration: 8–12 weeks
Owner: Autonomous
Prerequisite: Phases 1–5 complete
Gate: All 78 Bucket A items resolved
Estimated Effort: ~960 person-hours

## Objective

Resolve the 78 autonomously-actionable items from the HXC registry. These are items that do not require owner decisions, hardware access, or cloud resources.

## Bucket A Item Categories

| Category | Count | Example Items |
| --- | --- | --- |
| CRITICAL fixes | 3 | CRIT-1 (JWT), CRIT-2 (health gRPC), CRIT-3 (build imports) |
| Stub bluff replacements | 8 | pkg/config, pkg/grpcutil, pkg/infra, pkg/jwt, pkg/leader, pkg/middleware, pkg/tracing, pkg/websocket |
| Wiring completions | 15 | Gateway routing, helixd service orchestration |
| Test additions | 20 | Missing test files, fuzz tests, integration tests |
| Security fixes | 10 | Token validation, RBAC enforcement, mTLS completion |
| Documentation updates | 10 | Stale docs, missing API docs, schema drift |
| Performance fixes | 5 | Lazy init, bounded pools, cache caps |
| Cross-platform fixes | 7 | macOS equivalents, Windows stubs |

## Detailed Bucket A Item Registry

The following table enumerates all 78 Bucket A items with HXC references, file paths, estimated effort, and priority:

### CRITICAL Fixes (3 items)

| # | HXC | Description | File | Effort | Priority |
| --- | --- | --- | --- | --- | --- |
| BA-001 | HXC-1213 | Replace JWT stub tokens with real verification | pkg/jwt/package.go, internal/security/server.go | 16h | P0 |
| BA-002 | — | Add gRPC health service to cmd/helix-health | internal/health/server.go | 12h | P0 |
| BA-003 | — | Fix build service import paths | cmd/helix-build/main.go | 8h | P0 |

### Stub Bluff Replacements (8 items)

| # | HXC | Description | File | Bluff Type | Effort |
| --- | --- | --- | --- | --- | --- |
| BA-004 | — | pkg/config: implement real env/file loading | pkg/config/package.go | Hardcoded defaults | 8h |
| BA-005 | — | pkg/grpcutil: implement real interceptors | pkg/grpcutil/interceptors.go | No-op functions | 8h |
| BA-006 | — | pkg/infra: implement real Docker/Podman backend | pkg/infra/orchestrator.go | Simulation only | 16h |
| BA-007 | — | pkg/jwt: implement real JWT verification | pkg/jwt/package.go | String splitting only | 12h |
| BA-008 | — | pkg/leader: make etcd election the default | pkg/leader/etcd_election.go | Atomic flag only | 6h |
| BA-009 | — | pkg/middleware: implement real logging middleware | pkg/middleware/logging.go | No-op middleware | 8h |
| BA-010 | — | pkg/tracing: remove hardcoded IDs, use W3C/OTel | pkg/tracing/package.go | Hardcoded “trace-1” | 8h |
| BA-011 | — | pkg/websocket: implement real WebSocket upgrade | pkg/websocket/upgrade.go | Nil return | 8h |

### Wiring Completions (15 items)

| # | HXC | Description | Target Binary | Effort |
| --- | --- | --- | --- | --- |
| BA-012 | — | Complete gateway routing for all 14 services | cmd/helix-gateway | 16h |
| BA-013 | — | Implement helixd service orchestration | cmd/helixd | 24h |
| BA-014 | — | Wire pkg/discovery into gateway for service discovery | internal/gateway | 8h |
| BA-015 | — | Wire pkg/ratelimit into gateway middleware | internal/gateway | 4h |
| BA-016 | — | Wire pkg/metrics into all services | All cmd/ binaries | 12h |
| BA-017 | — | Wire pkg/events into remaining services | cmd/helix-node, cmd/helix-health, cmd/helix-build | 12h |
| BA-018 | — | Wire pkg/health gRPC into gateway | internal/gateway | 6h |
| BA-019 | — | Wire internal/gpu into cmd/gpu-pool-manager | cmd/gpu-pool-manager | 8h |
| BA-020 | — | Wire pkg/session backends into cmd/htmux | cmd/htmux | 8h |
| BA-021 | — | Wire pkg/wireguard into cmd/helix-agent | cmd/helix-agent | 12h |
| BA-022 | — | Wire pkg/security into cmd/e2ee-proxy | cmd/e2ee-proxy | 6h |
| BA-023 | — | Wire internal/policy into scheduler pipeline | internal/scheduler | 8h |
| BA-024 | — | Wire pkg/storage into build service | internal/build | 6h |
| BA-025 | — | Wire pkg/grafanadash into monitoring pipeline | New cmd/helix-monitor | 8h |
| BA-026 | — | Wire pkg/forecast into scheduler | internal/scheduler | 4h |

### Test Additions (20 items)

| # | HXC | Description | Test File | Effort |
| --- | --- | --- | --- | --- |
| BA-027 | — | pkg/anticheat token verification tests | pkg/anticheat/token_test.go | 4h |
| BA-028 | — | pkg/attestadmit admission control tests | pkg/attestadmit/admit_test.go | 4h |
| BA-029 | — | pkg/gpuattest attestation integration tests | pkg/gpuattest/attest_integration_test.go | 8h |
| BA-030 | — | pkg/crdt merge conflict resolution tests | pkg/crdt/merge_test.go | 6h |
| BA-031 | — | pkg/splitbrain detection and classification tests | pkg/splitbrain/classification_test.go | 6h |
| BA-032 | — | pkg/stonith fencing integration tests | pkg/stonith/fence_integration_test.go | 8h |
| BA-033 | — | pkg/wireguard key rotation integration tests | pkg/wireguard/keyrotation_test.go | 6h |
| BA-034 | — | pkg/federation cross-cell migration tests | pkg/federation/migration_test.go | 8h |
| BA-035 | — | internal/gateway auth flow E2E test | internal/gateway/auth_e2e_test.go | 8h |
| BA-036 | — | cmd/helix-build orchestrator path test | internal/build/orchestrator_test.go | 6h |
| BA-037 | — | cmd/helix-scheduler gang scheduling test | internal/scheduler/gang_test.go | 6h |
| BA-038 | — | pkg/events Avro round-trip fuzz test | pkg/events/avro_fuzz_test.go | 4h |
| BA-039 | — | pkg/classads expression parser fuzz test | pkg/classads/parser_fuzz_test.go | 4h |
| BA-040 | — | pkg/wireguard config parsing fuzz test | pkg/wireguard/config_fuzz_test.go | 4h |
| BA-041 | — | pkg/swim protocol message fuzz test | pkg/swim/protocol_fuzz_test.go | 4h |
| BA-042 | — | internal/security SPIFFE CA integration test | internal/security/spiffe_ca_integration_test.go | 8h |
| BA-043 | — | internal/schema migration chain integration test | internal/schema/migration_integration_test.go | 8h |
| BA-044 | — | Cross-service workload placement E2E test | test/e2e/workload_placement_test.go | 16h |
| BA-045 | — | Session lifecycle E2E test | test/e2e/session_lifecycle_test.go | 16h |
| BA-046 | — | SWIM partition recovery chaos test | test/chaos/swim_partition_test.go | 12h |

### Security Fixes (10 items)

| # | HXC | Description | File | Effort |
| --- | --- | --- | --- | --- |
| BA-047 | — | Token validation requires real signature check | pkg/jwt/package.go | 12h |
| BA-048 | — | RBAC scope enforcement at gateway level | internal/gateway/auth.go | 8h |
| BA-049 | — | mTLS e2e completion for all service pairs | All cmd/ binaries | 16h |
| BA-050 | — | SPIFFE CA integration with all services | All cmd/ binaries | 12h |
| BA-051 | — | Secret injection from Vault for all services | pkg/security/secret_injector.go | 8h |
| BA-052 | — | Audit log trigger verification | internal/schema/audit_test.go | 4h |
| BA-053 | — | Export control compliance check | pkg/exportcontrol/compliance_test.go | 4h |
| BA-054 | — | Image policy enforcement in build service | pkg/imagepolicy/policy_test.go | 6h |
| BA-055 | — | Anti-cheat token verification integration | pkg/anticheat/integration_test.go | 6h |
| BA-056 | — | Double-encryption envelope verification | pkg/doublecrypt/verify_test.go | 4h |

### Documentation Updates (10 items)

| # | HXC | Description | Target | Effort |
| --- | --- | --- | --- | --- |
| BA-057 | — | Update main README with current architecture | README.md | 4h |
| BA-058 | — | Complete OpenAPI specification | internal/gateway/openapi.yaml | 8h |
| BA-059 | — | Fix SQL schema documentation drift | docs/sql/ | 4h |
| BA-060 | — | Create API user guide | docs/api/UserGuide.md | 8h |
| BA-061 | — | Create deployment runbook | docs/ops/DeploymentRunbook.md | 6h |
| BA-062 | — | Create incident response runbook | docs/ops/IncidentResponse.md | 6h |
| BA-063 | — | Register all docs in docs_chain contexts | .docs_chain/contexts/ | 4h |
| BA-064 | — | Generate architecture diagrams from code | docs/diagrams/ | 8h |
| BA-065 | — | Create changelog from HXC registry | CHANGELOG.md | 4h |
| BA-066 | — | Verify docs_chain export pipeline (MD→PDF→HTML→DOCX) | scripts/docs/export.sh | 8h |

### Performance Fixes (5 items)

| # | HXC | Description | File | Effort |
| --- | --- | --- | --- | --- |
| BA-067 | — | Lazy initialization audit for all cmd/ binaries | All cmd/ main.go files | 8h |
| BA-068 | — | Bounded pool audit for all goroutine spawns | Tree-wide | 8h |
| BA-069 | — | TieredCache hot tier size cap (F9) | pkg/tieredcache/tieredcache.go | 4h |
| BA-070 | — | EventBus buffered delivery (F8) | EventBus/pkg/bus/bus.go | 4h |
| BA-071 | — | Per-event timer allocation optimization (F10) | EventBus/pkg/bus/bus.go | 6h |

### Cross-Platform Fixes (7 items)

| # | HXC | Description | File | Effort |
| --- | --- | --- | --- | --- |
| BA-072 | — | Replace pkg/resources/proc_mock.go with real proc_darwin.go | pkg/resources/ | 4h |
| BA-073 | — | Implement real macOS GPU detection via IOKit | pkg/resources/drm_darwin.go | 8h |
| BA-074 | — | Implement real macOS accelerator detection | pkg/resources/accel_darwin.go | 6h |
| BA-075 | — | Add Windows/WSL2 implementations for key packages | pkg/resources/proc_windows.go | 16h |
| BA-076 | — | Fix WireGuard test skips on macOS/non-root | pkg/wireguard/*_test.go | 6h |
| BA-077 | — | Add boot coordination for macOS | internal/console/darwin_boot.go | 8h |
| BA-078 | — | Cross-platform session backend testing | pkg/session/backends/ | 8h |

### CRIT-1: Replace JWT Stub Tokens with Real Verification

Priority: P0 — CRITICAL
HXC Reference: HXC-1213
Estimated Effort: 16 person-hours

Current State: pkg/jwt only splits JWT strings on . without verification. ValidateToken RPC accepts any token format.

Implementation:

- Replace pkg/jwt with github.com/golang-jwt/jwt/v5

- Add signing key management (from Vault or SPIFFE)

- Enforce token expiration

- Add claims validation (issuer, audience, subject)

- Wire RBAC scopes into token claims

// pkg/jwt/package.go (REWRITE)
package jwt

import (
    "github.com/golang-jwt/jwt/v5"
)

type Token struct {
    Raw       string
    Claims    jwt.MapClaims
    Header    map[string]interface{}
    Signature string
}

func Parse(tokenString string, verifyKey interface{}) (*Token, error) {
    parsed, err := jwt.Parse(tokenString, func(token *jwt.Token) (interface{}, error) {
        // Validate signing method
        if _, ok := token.Method.(*jwt.SigningMethodHMAC); !ok {
            return nil, fmt.Errorf("unexpected signing method: %v", token.Header["alg"])
        }
        return verifyKey, nil
    })
    if err != nil {
        return nil, fmt.Errorf("token validation failed: %w", err)
    }

    claims, ok := parsed.Claims.(jwt.MapClaims)
    if !ok {
        return nil, fmt.Errorf("invalid claims type")
    }

    return &Token{
        Raw:       parsed.Raw,
        Claims:    claims,
        Header:    parsed.Header,
        Signature: parsed.Signature,
    }, nil
}

### CRIT-2: Add gRPC Health Service to cmd/helix-health

Priority: P0 — CRITICAL
Estimated Effort: 12 person-hours

Current State: Health service serves HTTP-only health checks without gRPC integration. The gateway cannot use gRPC-based health checking for backend services, which means routing decisions are made without real health information.

Implementation:

- Implement grpc.health.v1.HealthServer interface in internal/health/server.go

- Add a gRPC server alongside the existing HTTP server

- Register the health service with the gRPC server

- Implement the Watch streaming RPC for real-time health updates

- Connect health events to the event bus for cross-service notification

// In internal/health/grpc_server.go (NEW)
package health

import (
    "context"
    "sync"

    "google.golang.org/grpc/health/grpc_health_v1"
)

type grpcHealthServer struct {
    grpc_health_v1.UnimplementedHealthServer
    mu       sync.RWMutex
    services map[string]grpc_health_v1.HealthCheckResponse_ServingStatus
    watchers map[string][]chan grpc_health_v1.HealthCheckResponse_ServingStatus
}

func NewGRPCHealthServer() *grpcHealthServer {
    return &grpcHealthServer{
        services: make(map[string]grpc_health_v1.HealthCheckResponse_ServingStatus),
        watchers: make(map[string][]chan grpc_health_v1.HealthCheckResponse_ServingStatus),
    }
}

func (s *grpcHealthServer) Check(ctx context.Context, req *grpc_health_v1.HealthCheckRequest) (*grpc_health_v1.HealthCheckResponse, error) {
    s.mu.RLock()
    defer s.mu.RUnlock()

    service := req.GetService()
    if service == "" {
        // Overall system health
        return &grpc_health_v1.HealthCheckResponse{
            Status: grpc_health_v1.HealthCheckResponse_SERVING,
        }, nil
    }

    status, ok := s.services[service]
    if !ok {
        return &grpc_health_v1.HealthCheckResponse{
            Status: grpc_health_v1.HealthCheckResponse_SERVICE_UNKNOWN,
        }, nil
    }

    return &grpc_health_v1.HealthCheckResponse{Status: status}, nil
}

func (s *grpcHealthServer) Watch(req *grpc_health_v1.HealthCheckRequest, stream grpc_health_v1.Health_WatchServer) error {
    service := req.GetService()
    ch := make(chan grpc_health_v1.HealthCheckResponse_ServingStatus, 10)

    s.mu.Lock()
    s.watchers[service] = append(s.watchers[service], ch)
    s.mu.Unlock()

    defer func() {
        s.mu.Lock()
        watchers := s.watchers[service]
        for i, w := range watchers {
            if w == ch {
                s.watchers[service] = append(watchers[:i], watchers[i+1:]...)
                break
            }
        }
        s.mu.Unlock()
    }()

    for {
        select {
        case <-stream.Context().Done():
            return stream.Context().Err()
        case status := <-ch:
            if err := stream.Send(&grpc_health_v1.HealthCheckResponse{Status: status}); err != nil {
                return err
            }
        }
    }
}

func (s *grpcHealthServer) SetServiceStatus(service string, status grpc_health_v1.HealthCheckResponse_ServingStatus) {
    s.mu.Lock()
    s.services[service] = status
    watchers := s.watchers[service]
    s.mu.Unlock()

    for _, ch := range watchers {
        select {
        case ch <- status:
        default:
            // Watcher channel full, skip notification
        }
    }
}

Test Command:

go test -race ./internal/health/... -run TestGRPCHealthCheck -v -tags=integration
go test -race ./internal/health/... -run TestGRPCHealthWatch -v -tags=integration

Acceptance Criteria: - gRPC health service is registered alongside HTTP server - Check RPC returns accurate service status - Watch RPC streams real-time health updates - Health events are published to the event bus - Integration test proves gateway can query gRPC health

### CRIT-3: Fix Build Service Import Paths

Priority: P0 — CRITICAL
Estimated Effort: 8 person-hours

Current State: cmd/helix-build uses import paths that bypass the build orchestration layer in internal/build/. This means builds are not properly tracked, monitored, or cleaned up, and the orchestration layer’s guarantees (retry, timeout, cancellation) are bypassed.

Root Cause Analysis:

// CURRENT CODE (cmd/helix-build/main.go — approximate)
import (
    "github.com/HelixDevelopment/helix_cluster/pkg/build"        // Direct package import
    // Missing: "github.com/HelixDevelopment/helix_cluster/internal/build"  // Orchestrator
)

func main() {
    // BUG: Creates a PodmanBuilder directly, bypassing the orchestrator
    builder := build.NewPodmanBuilder(build.Config{...})
    result, err := builder.Build(context.Background(), spec)
    // ...
}

The PodmanBuilder is created directly instead of going through the Orchestrator, which provides: - Build state machine (CREATING → BUILDING → COMPLETED/FAILED) - Retry logic for transient failures - Timeout enforcement - Cancellation support - Build status tracking - Worker pool management - Artifact storage

Implementation:

- Fix cmd/helix-build/main.go to import through internal/build

- Remove SimulatedBuilder from the production path (it should only be used in tests)

- Add integration test verifying the orchestrator is used

// FIXED CODE (cmd/helix-build/main.go)
import (
    "github.com/HelixDevelopment/helix_cluster/internal/build"
)

func main() {
    cfg := build.LoadConfig()

    // Create orchestrator (not a raw builder)
    orchestrator := build.NewOrchestrator(build.OrchestratorConfig{
        MaxWorkers:     cfg.MaxWorkers,
        BuildTimeout:   cfg.BuildTimeout,
        RetryCount:     cfg.RetryCount,
        ArtifactDir:    cfg.ArtifactDir,
    })

    // Register builders through the orchestrator
    orchestrator.RegisterBuilder("podman", build.NewPodmanBuilder(cfg.Podman))
    orchestrator.RegisterBuilder("go", build.NewGoBuilder(cfg.Go))
    // DO NOT register SimulatedBuilder in production

    // Create gRPC server using the orchestrator
    server := build.NewServer(orchestrator, cfg)
    
    // Start server
    if err := server.Start(); err != nil {
        log.Fatalf("failed to start build server: %v", err)
    }
}

Test Command:

go test -race ./internal/build/... -run TestOrchestratorPath -v
go test -race ./cmd/helix-build/... -run TestNoSimulatedBuilder -v

Acceptance Criteria: - Build service imports through internal/build orchestrator - SimulatedBuilder is not registered in production path - Integration test proves orchestrator state machine is followed - Build status is tracked through the orchestrator

# Phase 7: Documentation Continuous

Duration: Ongoing
Owner: Autonomous
Prerequisite: All phases (documentation updates follow code changes)
Gate: docs_chain verify passes
Estimated Effort: ~120 person-hours (over the life of the project)

## Objective

Implement continuous documentation sync per CLAUDE-3. Every code change must trigger a documentation update. The docs_chain engine is the mechanical enforcer.

### PH7-001: docs_chain engine integration

Priority: P1
Estimated Effort: 24 person-hours

- Register all materials in .docs_chain/contexts/

- Add docs_chain verify to pre-build gate

- Ensure docs_chain runs with every change

- No escape hatch — no --skip-docs-chain

### PH7-002: Export format pipeline (MD→PDF→HTML→DOCX)

Priority: P2
Estimated Effort: 40 person-hours

Implement the multi-format export pipeline:

scripts/docs/export.sh --input docs/ --output exports/ --formats pdf,html,docx

Tools: - MD → PDF: pandoc with custom LaTeX template - MD → HTML: mkdocs with material theme - MD → DOCX: pandoc with custom Word template

### PH7-003: Diagram generation automation

Priority: P2
Estimated Effort: 16 person-hours

Automate Mermaid diagram generation from code:

scripts/docs/generate-diagrams.sh --source ./ --output docs/diagrams/

Diagrams to auto-generate: 1. Service dependency graph (from internal/ imports) 2. Package dependency graph (from pkg/ imports) 3. Database ER diagram (from migrations) 4. API surface diagram (from proto definitions) 5. Configuration flow diagram (from config structs)

# Phase 8: Bucket B Infrastructure

Duration: 12–16 weeks
Owner: OWNER-PROVISIONED (requires hardware, cloud accounts, tokens)
Prerequisite: Phases 1–6 complete
Gate: All 152 Bucket B items resolved
Estimated Effort: ~1,200 person-hours

## Objective

Resolve the 152 infrastructure/hardware/cloud-blocked items from the HXC registry. These items require owner-provisioned resources that cannot be obtained autonomously.

## Resource Requirements

| Resource | Purpose | Items Blocked |
| --- | --- | --- |
| Kubernetes cluster (3+ nodes) | E2E testing, service mesh | ~30 |
| SBC hardware (RPi, RK3588) | Edge device testing | ~15 |
| GPU hardware (NVIDIA, AMD, Intel) | GPU backend testing | ~25 |
| Cloud accounts (AWS, GCP, Azure) | Cloud deployment testing | ~20 |
| macOS CI runner | Cross-platform testing | ~10 |
| SonarQube token | Code quality analysis | ~5 |
| Snyk token | Dependency scanning | ~5 |
| NVIDIA MIG hardware | MIG partitioning tests | ~10 |
| PS4/PS5 hardware | Console integration | ~5 |
| Multi-host network (3+ nodes) | Network chaos testing | ~10 |

## Sub-Phases

### Phase 8A: Kubernetes Deployment (4–6 weeks)

Deploy all 14 microservices to Kubernetes with proper service mesh, Helm charts, and E2E testing. This sub-phase requires a Kubernetes cluster with at least 3 nodes and sufficient GPU resources.

Infrastructure Requirements: - Kubernetes 1.28+ cluster with 3+ nodes - Helm 3.12+ for chart management - Istio 1.20+ or Linkerd 2.14+ for service mesh - cert-manager for TLS certificate management - NVIDIA GPU Operator (for GPU nodes) - Prometheus + Grafana for monitoring - ArgoCD or Flux for GitOps deployment

Work Items:

| Item | Description | Effort |
| --- | --- | --- |
| PH8A-001 | Create Helm chart for helix-gateway | 8h |
| PH8A-002 | Create Helm chart for helix-session | 8h |
| PH8A-003 | Create Helm chart for helix-scheduler | 8h |
| PH8A-004 | Create Helm chart for helix-node | 6h |
| PH8A-005 | Create Helm chart for helix-security | 6h |
| PH8A-006 | Create Helm chart for helix-health | 4h |
| PH8A-007 | Create Helm chart for helix-build | 6h |
| PH8A-008 | Create Helm chart for helix-policy | 4h |
| PH8A-009 | Create Helm chart for helix-llm | 4h |
| PH8A-010 | Create Helm chart for helix-advisory | 4h |
| PH8A-011 | Create Helm chart for helix-agent | 6h |
| PH8A-012 | Create Helm chart for e2ee-proxy | 4h |
| PH8A-013 | Create Helm chart for htmux | 4h |
| PH8A-014 | Create Helm chart for gpu-pool-manager | 4h |
| PH8A-015 | Create umbrella Helm chart for full deployment | 8h |
| PH8A-016 | Configure Istio service mesh with mTLS | 8h |
| PH8A-017 | Configure cert-manager with SPIFFE issuer | 6h |
| PH8A-018 | Configure NVIDIA GPU Operator | 4h |
| PH8A-019 | Deploy Prometheus + Grafana monitoring stack | 6h |
| PH8A-020 | Create K8s-specific configuration for all services | 8h |
| PH8A-021 | Implement rolling deployment strategy | 6h |
| PH8A-022 | Implement canary deployment for scheduler | 8h |
| PH8A-023 | Create K8s health probes for all services | 6h |
| PH8A-024 | Configure resource limits and requests | 4h |
| PH8A-025 | E2E testing on K8s (all 14 services) | 16h |
| PH8A-026 | Rolling deployment testing | 8h |
| PH8A-027 | Disaster recovery testing on K8s | 8h |

Kubernetes Deployment Architecture:

┌─────────────────────────────────────────────────────────────────┐
│ Kubernetes Cluster                                              │
│                                                                 │
│ ┌─────────────┐ ┌─────────────┐ ┌─────────────┐               │
│ │ helix-gateway│ │helix-session│ │helix-scheduler│              │
│ │   (3 replicas│ │  (2 replicas│ │  (2 replicas │              │
│ │   + HPA)    │ │   + HPA)   │ │   + HPA)    │              │
│ └──────┬──────┘ └──────┬──────┘ └──────┬──────┘              │
│        │               │               │                       │
│ ┌──────▼──────┐ ┌──────▼──────┐ ┌──────▼──────┐               │
│ │ helix-node  │ │helix-security│ │ helix-health│              │
│ │ (DaemonSet) │ │  (3 replicas│ │  (2 replicas│              │
│ │             │ │   + HPA)   │ │   + HPA)    │              │
│ └─────────────┘ └─────────────┘ └─────────────┘               │
│                                                                 │
│ ┌─────────────┐ ┌─────────────┐ ┌─────────────┐               │
│ │ helix-build │ │ helix-policy│ │  helix-llm  │              │
│ │  (2 replicas│ │  (2 replicas│ │  (2 replicas│              │
│ │   + HPA)   │ │   + HPA)   │ │   + HPA)    │              │
│ └─────────────┘ └─────────────┘ └─────────────┘               │
│                                                                 │
│ ┌─────────────────────────────────────────────────────────────┐ │
│ │ Istio Service Mesh (mTLS, traffic management, observability)│ │
│ └─────────────────────────────────────────────────────────────┘ │
│                                                                 │
│ ┌─────────────────────────────────────────────────────────────┐ │
│ │ NVIDIA GPU Operator + GPU Resource Manager                   │ │
│ └─────────────────────────────────────────────────────────────┘ │
└─────────────────────────────────────────────────────────────────┘

### Phase 8B: GPU Hardware Testing (4–6 weeks)

Test all GPU backends on real hardware to verify the GPU management stack works across all 4 vendor backends. This sub-phase requires physical access to GPU hardware or cloud GPU instances.

Hardware Requirements:

| Vendor | Hardware | Minimum | Purpose |
| --- | --- | --- | --- |
| NVIDIA | A100/H100 GPUs | 2× GPUs | CUDA, NVML, MIG profiling |
| NVIDIA | RTX 4090 GPUs | 1× GPU | Consumer GPU testing |
| AMD | MI250X/MI300X GPUs | 1× GPU | ROCm backend |
| Apple | M3 Pro/Max GPU | 1× Mac | Metal backend |
| Intel | Arc A770 / Data Center GPU | 1× GPU | oneAPI/SYCL backend |

Work Items:

| Item | Description | Effort | Hardware |
| --- | --- | --- | --- |
| PH8B-001 | NVIDIA CUDA kernel execution test | 8h | NVIDIA GPU |
| PH8B-002 | NVIDIA NVML monitoring integration test | 6h | NVIDIA GPU |
| PH8B-003 | NVIDIA MIG partitioning test (A100/H100) | 12h | NVIDIA A100/H100 |
| PH8B-004 | NVIDIA GPU allocation/deallocation test | 6h | NVIDIA GPU |
| PH8B-005 | NVIDIA GPU attestation (PoVW) test | 8h | NVIDIA GPU |
| PH8B-006 | AMD ROCm backend integration test | 12h | AMD GPU |
| PH8B-007 | AMD GPU monitoring integration test | 6h | AMD GPU |
| PH8B-008 | Apple Metal backend integration test | 8h | Apple Mac |
| PH8B-009 | Apple GPU allocation test | 4h | Apple Mac |
| PH8B-010 | Intel oneAPI/SYCL backend test | 12h | Intel GPU |
| PH8B-011 | Multi-GPU gang scheduling test | 16h | 2+ NVIDIA GPUs |
| PH8B-012 | GPU failover test (GPU fault injection) | 8h | NVIDIA GPU |
| PH8B-013 | GPU thermal throttling test | 6h | NVIDIA GPU |
| PH8B-014 | GPU memory leak soak test (24h) | 8h | NVIDIA GPU |
| PH8B-015 | Cross-vendor GPU scheduling test | 8h | Multiple GPUs |

### Phase 8C: Cross-Platform Testing (2–4 weeks)

Test all platform-specific implementations on real hardware. This requires macOS CI runners, Windows/WSL2 machines, ARM64 hardware, and edge devices.

Work Items:

| Item | Description | Effort | Platform |
| --- | --- | --- | --- |
| PH8C-001 | macOS CI runner setup (GitHub Actions) | 8h | macOS |
| PH8C-002 | macOS full test suite run | 4h | macOS |
| PH8C-003 | macOS WireGuard mesh test | 8h | macOS |
| PH8C-004 | macOS session backend test | 4h | macOS |
| PH8C-005 | macOS GPU detection test (IOKit) | 6h | macOS |
| PH8C-006 | Windows/WSL2 test setup | 8h | Windows |
| PH8C-007 | Windows session backend (ConPTY) test | 8h | Windows |
| PH8C-008 | ARM64 cross-compilation test | 4h | ARM64 |
| PH8C-009 | ARM64 runtime test on RPi4 | 6h | ARM64 |
| PH8C-010 | RK3588 edge device test | 8h | ARM64 |
| PH8C-011 | PS4/PS5 console detection test | 8h | Console |
| PH8C-012 | Cross-platform resource monitoring test | 6h | All |

### Phase 8D: Cloud Deployment (2–4 weeks)

Test cloud deployment on AWS, GCP, and Azure with multi-cloud federation.

Cloud Account Requirements: - AWS account with EC2 GPU instances (P4d/P5 for NVIDIA A100/H100) - GCP account with Compute Engine GPU instances (A100) - Azure account with NC A100 v4 series

Work Items:

| Item | Description | Effort | Cloud |
| --- | --- | --- | --- |
| PH8D-001 | AWS deployment with Terraform | 12h | AWS |
| PH8D-002 | AWS GPU instance testing | 8h | AWS |
| PH8D-003 | GCP deployment with Terraform | 12h | GCP |
| PH8D-004 | GCP GPU instance testing | 8h | GCP |
| PH8D-005 | Azure deployment with Terraform | 12h | Azure |
| PH8D-006 | Azure GPU instance testing | 8h | Azure |
| PH8D-007 | Multi-cloud federation test | 16h | All |
| PH8D-008 | Cloud cost optimization testing | 4h | All |
| PH8D-009 | Cloud disaster recovery test | 8h | AWS |
| PH8D-010 | Cloud auto-scaling test | 8h | AWS |

# Phase 9: Bucket C Governance

Duration: 2–4 weeks
Owner: OWNER-DECISION (requires governance rulings)
Prerequisite: Phases 1–7 complete
Gate: All 10 Bucket C items resolved
Estimated Effort: ~40 person-hours

## Objective

Resolve the 10 governance/owner-decision items from the HXC registry. These items require explicit rulings from the project owner.

### PH9-001: CI re-enable decision (HXC-105/HXC-1262)

Priority: P0 — GOVERNANCE
Estimated Effort: 2 person-hours (implementation) + owner decision time

Current State: All GitHub Actions workflows are stored under .github/workflows/disabled/. The project constitution mandates a no-CI rule.

Decision Required: Should CI be re-enabled? If yes, which workflows first?

Recommendation: Re-enable in the following order: 1. go-build.yml — Build verification 2. go-test.yml — Test execution 3. format.yml — Code formatting 4. lint.yml — Linting 5. race.yml — Race detection 6. security-scan.yml — Security scanning 7. dst-sim.yml — Deterministic simulation 8. release.yml — Release pipeline 9. docker-build.yml — Container image builds 10. docs.yml — Documentation verification 11. vm_integration.yml — VM integration tests 12. cc-build.yml — C/C++ build

Impact if re-enabled: PRR items 8/9/10/16/60 become closeable, raising PRR by ~7.5%.

### PH9-002: PRR ≥95% closure

Priority: P0 — GOVERNANCE
Estimated Effort: 4 person-hours

After all previous phases are complete, assess the PRR score. If it’s still below 95%, identify the remaining gaps and create a targeted plan to close them.

Current PRR gaps:

| Item | Description | Blocker |
| --- | --- | --- |
| 7 | Coverage gate not enforced | pkg/covgate exists but unwired |
| 8 | CI build/test not active | CI disabled (HXC-105) |
| 9 | Release pipeline not active | CI disabled (HXC-105) |
| 10 | Coverage gate not enforced | Same as #7 |
| 16 | Dependency scanning not continuous | CI disabled |
| 21 | HelixQA challenges not executed | Challenge bank not populated (Phase 3) |
| 33 | mTLS e2e incomplete | Requires real SPIFFE CA (Phase 6) |
| 34 | Dep-scan continuous gate | CI disabled |
| 60 | Integration test gate not enforced | CI disabled |

### PH9-003: Release authorization

Priority: P0 — GOVERNANCE
Estimated Effort: 2 person-hours

Once PRR ≥95% and all CRITICAL items are resolved, the owner must authorize the first release.

Release checklist: - [ ] All Phase 0–8 items complete - [ ] PRR ≥95% - [ ] All challenges passing - [ ] All security scans clean - [ ] Documentation synced - [ ] CI pipeline active and green - [ ] Performance baselines established

# Cross-Phase Dependencies

## Dependency Graph

Phase 0 ─────────────────────────────────────────────┐
   │                                                  │
   ▼                                                  │
Phase 1 ◄─── OWNER-GATED (triage decisions)           │
   │                                                  │
   ├──────────────────────────────────┐               │
   ▼                                  ▼               │
Phase 2 (Test Coverage)     Phase 4 (Responsiveness)   │
   │                                  │               │
   ▼                                  │               │
Phase 3 (Challenges) ◄───────────────┘               │
   │                                                  │
   ├──────────────────────────────────┐               │
   ▼                                  ▼               │
Phase 5 (Security)           Phase 6 (Bucket A)        │
   │                                  │               │
   └──────────────┬───────────────────┘               │
                  ▼                                   │
           Phase 7 (Documentation) ◄─────────────────┘
                  │
                  ▼
           Phase 8 (Bucket B) ◄─── OWNER-PROVISIONED
                  │
                  ▼
           Phase 9 (Bucket C) ◄─── OWNER-DECISION

## Parallel Execution Opportunities

The following phases can run in parallel after Phase 0:

| Parallel Track | Phases | Rationale |
| --- | --- | --- |
| Track A | Phase 1 → Phase 2 → Phase 3 | Main critical path |
| Track B | Phase 4 (Responsiveness) | Independent of wiring |
| Track C | Phase 5 (Security scanning) | Independent of wiring |
| Track D | Phase 7 (Documentation) | Can start immediately |

# Risk Register

| ID | Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | Owner does not respond to triage decisions | Medium | Blocks Phase 1 | Default to DOCUMENT-AS-LIBRARY after 2-week timeout |
| R2 | New concurrency hazards discovered during wiring | High | Delays Phase 1 | Fix immediately in Phase 0 gate style |
| R3 | Wired packages have more stubs than expected | Medium | Requires anti-bluff fixes | Budget for stub replacement in each wiring item |
| R4 | Test infrastructure (etcd, PostgreSQL, Redis) unavailable | Low | Blocks integration tests | Use testcontainers-go for ephemeral containers |
| R5 | GPU hardware unavailable for testing | High | Blocks Phase 8B | Use mock GPU backends for unit/integration; defer real hardware tests |
| R6 | CI remains disabled after Phase 9 | Medium | PRR stays below 95% | Local enforcement via make gate-check |
| R7 | Documentation drift during rapid development | High | CLAUDE-3 violation | docs_chain verify as pre-commit hook |
| R8 | Challenge framework incompatibility | Low | Blocks Phase 3 | Test with simple challenges first |
| R9 | Owner does not provision resources for Phase 8 | Medium | Phase 8 stalls indefinitely | Proceed with mock/simulation-based testing |
| R10 | Regression in existing tests | Medium | All phases delayed | Phase 0 gate enforced before every merge |

# Resource Estimation

## Person-Hours by Phase

| Phase | Autonomous Hours | Owner Hours | Total |
| --- | --- | --- | --- |
| Phase 0 | 160 | 0 | 160 |
| Phase 1 | 400 | 80 | 480 |
| Phase 2 | 640 | 0 | 640 |
| Phase 3 | 320 | 0 | 320 |
| Phase 4 | 80 | 0 | 80 |
| Phase 5 | 60 | 0 | 60 |
| Phase 6 | 960 | 0 | 960 |
| Phase 7 | 120 | 0 | 120 |
| Phase 8 | 800 | 400 | 1,200 |
| Phase 9 | 0 | 40 | 40 |
| Total | 3,540 | 520 | 4,060 |

## Timeline

### Optimistic (all owner decisions immediate, all resources available)

- Phase 0: Weeks 1–3

- Phase 1: Weeks 4–9

- Phase 2: Weeks 10–17

- Phase 3: Weeks 18–23

- Phase 4: Weeks 10–12 (parallel with Phase 2)

- Phase 5: Weeks 10–12 (parallel with Phase 2)

- Phase 6: Weeks 24–35

- Phase 7: Continuous

- Phase 8: Weeks 24–39 (parallel with Phase 6)

- Phase 9: Weeks 40–43

Total: ~43 weeks (10 months)

### Realistic (owner decisions take 1–2 weeks, some resources delayed)

- Phase 0: Weeks 1–3

- Phase 1: Weeks 4–10 (owner gate delays)

- Phase 2: Weeks 11–18

- Phase 3: Weeks 19–24

- Phase 4: Weeks 11–13 (parallel)

- Phase 5: Weeks 11–13 (parallel)

- Phase 6: Weeks 25–36

- Phase 7: Continuous

- Phase 8: Weeks 25–42 (resource delays)

- Phase 9: Weeks 43–46

Total: ~46 weeks (11 months)

### Pessimistic (owner decisions take 4+ weeks, resources severely delayed)

Total: ~68 weeks (16 months)

# Appendix A: Item Registry Cross-Reference

| Plan Item | HXC Ticket | Gap Audit ID | Constitution Rule |
| --- | --- | --- | --- |
| PH0-001 | HXC-1639 | Gap-6 (Schema Drift) | §11.4.106 |
| PH0-002 | — | F1 | §7.1 |
| PH0-003 | — | F2 | §7.1 |
| PH0-004 | — | F3 | §7.1 |
| PH0-005 | — | F4 | §7.1 |
| PH0-006 | — | F5 | §7.1 |
| PH0-007 | — | F6 | §7.1 |
| PH0-008 | — | F7 | §7.1 |
| PH1-001 | — | Gap-1 (Orphaned Code) | CLAUDE-1 |
| PH1-002 | — | Gap-1 (Orphaned Code) | CLAUDE-1 |
| PH2-001 | — | Gap-4 (Test Depth) | §1.1, §7.1 |
| PH2-002 | — | Gap-4 (Fuzz Tests) | §11.4 |
| PH3-001 | — | — | CONST-050 |
| PH4-001 | — | F8 | §7.1 |
| PH4-002 | — | F9 | §7.1 |
| PH4-003 | — | F10 | §7.1 |
| PH5-001 | — | Gap-5 (Security Scanning) | §11.4 |
| PH6-CRIT1 | HXC-1213 | Gap-3 (CRIT-1) | CLAUDE-1 |
| PH6-CRIT2 | — | Gap-3 (CRIT-2) | CLAUDE-1 |
| PH6-CRIT3 | — | Gap-3 (CRIT-3) | CLAUDE-1 |
| PH9-001 | HXC-105, HXC-1262 | Gap-6 (CI) | Constitution |

# Appendix B: Constitution Compliance Map

| Constitution Rule | Current Status | Phase Addressed | Target Status |
| --- | --- | --- | --- |
| PCS-1 (Cross-Platform) | PARTIAL | Phase 8C | COMPLIANT |
| PCS-2 (GPU Backend) | NON-COMPLIANT | Phase 8B | COMPLIANT |
| PCS-3 (No Hardcoded Secrets) | COMPLIANT | — | COMPLIANT |
| PCS-4 (Container Mandate) | PARTIAL | Phase 8A | COMPLIANT |
| PCS-6.1 (No Orphaned Code) | NON-COMPLIANT | Phase 1 | COMPLIANT |
| PCS-6.2 (Coverage Gate) | NON-COMPLIANT | Phase 2 | COMPLIANT |
| CLAUDE-1 (End-User Usability) | NON-COMPLIANT | Phases 1, 6 | COMPLIANT |
| CLAUDE-2 (Cross-Platform) | PARTIAL | Phase 8C | COMPLIANT |
| CLAUDE-3 (Documentation Sync) | PARTIAL | Phase 7 | COMPLIANT |
| §1.1 (Mutation Tests) | NON-COMPLIANT | Phase 2 | COMPLIANT |
| §7.1 (Quality Guarantee) | NON-COMPLIANT | Phase 9 | COMPLIANT |
| §11.4 (Anti-Bluff) | NON-COMPLIANT | Phases 2, 3 | COMPLIANT |
| CONST-035 (Anti-Bluff Covenant) | NON-COMPLIANT | Phase 3 | COMPLIANT |
| CONST-050 (100% Test Coverage) | NON-COMPLIANT | Phase 2 | COMPLIANT |

# Appendix C: Glossary

| Term | Definition |
| --- | --- |
| Anti-bluff | A test or challenge that verifies the feature actually works, not just that code executes without panic |
| Bucket A | HXC registry items that are autonomously actionable |
| Bucket B | HXC registry items blocked by infrastructure/hardware/cloud requirements |
| Bucket C | HXC registry items requiring governance/owner decisions |
| CRIT | CRITICAL severity — must be fixed before any release |
| DST | Deterministic Simulation Testing — FoundationDB-style testing |
| F1–F10 | Concurrency hazard identifiers (F1=Major through F10=Minor) |
| HXC | Helix Cluster ticket system |
| KAT | Known Answer Test — cryptographic test vectors |
| OCC | Optimistic Concurrency Control |
| Omega model | Shared-state scheduling with multiple independent schedulers |
| Orphaned package | A pkg/ package with zero importers from any binary |
| PASS-bluff | A test that passes on non-functional code — §7.1 violation |
| PRR | Production Readiness Review — 80-item checklist |
| Sink-side evidence | Evidence captured at the output/result side, proving the feature actually produced correct output |
| SWIM | Scalable Weakly-consistent Infection-style Process Group Membership |
| sync.Once | Go synchronization primitive ensuring a function is called exactly once |
| WaitGroup | Go synchronization primitive for waiting on a group of goroutines |
| Wire-in | Connect an orphaned package to a binary so it becomes reachable |

End of Phased Remediation Plan

Document Statistics: - Total phases: 9 - Total work items: ~354 - Total estimated effort: ~4,060 person-hours - Owner-gated items: ~80 person-hours - Owner-provisioned items: ~400 person-hours - Owner-decision items: ~40 person-hours - Autonomous items: ~3,540 person-hours - Constitution rules addressed: 14 - Concurrency hazards resolved: 10 - CRITICAL disconnections resolved: 3 - Orphaned packages triaged: 178