# mvp_GAP_AUDIT

# PHASE MVP — Code-Grounded Gap Audit

Honest assessment: ~60% complete | Auditor: engineering review | 2026-06-01

One-line summary: Cluster-formation primitives (SWIM/WireGuard/discovery/leader/etcd/NATS), the resource readers, the Omega scheduler core, and the security crypto layer are genuinely implemented with real-behavior tests; but the Build Service is simulated, Kafka pub/sub is in-memory only, session I/O has no remote WebSocket forwarding, the API gateway has no auth, node state is ephemeral in-memory, and there is no HelixQA Challenge runner that exercises live services.

The roadmap/MVP_PROGRESS docs overstate stubs (events/etcd are now real) and overstate completion (build, pubsub, session-forwarding, gateway-auth are weaker than implied). This audit corrects both.

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. A package can be implemented and tested yet never reached from any binary (orphaned). wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it.

STALENESS CORRECTION: the original table called pkg/gpuattest an “empty dir / dangling placeholder”. As of 2026-06-02 it is a real, populated, tested local package (attest/povw/seal/spotcheck/multigpu) — implemented + tested, but orphaned (no binary imports it). Row below is authoritative.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/events (NATS) | yes | NO (orphaned) | yes |
| pkg/etcd | yes | yes | yes |
| pkg/discovery (etcd backend) | yes | yes | yes |
| pkg/pubsub (in-memory only) | yes | NO (orphaned) | yes |
| pkg/resources (cgroup v2 + /proc) | yes | yes | yes |
| pkg/scheduler (Omega core) | yes | yes | yes |
| internal/scheduler | yes | yes | yes |
| pkg/session (+ backends) | yes | yes | yes |
| internal/node / cmd/helix-node | yes | yes | yes |
| pkg/wireguard | yes | yes | yes |
| internal/gateway / cmd/helix-gateway | yes | yes | yes |
| pkg/swim | yes | yes | yes |
| pkg/leader | yes | NO (orphaned) | yes |
| pkg/lock | yes | NO (orphaned) | yes |
| pkg/hxcregistry (Postgres, nested module) | yes | NO (orphaned) | yes |
| internal/gpu | yes | yes | yes |
| internal/build / cmd/helix-build (simulated build) | yes | yes | yes |
| internal/security (RBAC scopes) | yes | yes | yes |
| cmd/htmux | yes | yes | yes |
| internal/session / cmd/helix-session | yes | yes | yes |
| pkg/metrics | yes | yes | yes |
| pkg/tracing | yes | NO (orphaned) | yes |
| cmd/helix-test (HelixQA-ish runner) | yes | yes | yes |
| pkg/gpuattest (local; was “empty”) | yes | NO (orphaned) | yes |
| pkg/jwt | yes | yes | yes |
| pkg/middleware | yes | NO (orphaned) | yes |
| pkg/websocket | yes | yes | yes |
| security/pkg/e2ee / attestation (separate module) | yes | NO (not in helix cmd graph) | yes |

Orphan callouts (implemented+tested but reachable from NO cmd/ binary): pkg/events, pkg/pubsub, pkg/leader, pkg/lock, pkg/hxcregistry, pkg/tracing, pkg/gpuattest, pkg/middleware. Several of these are precisely the MVP gaps the prose already names (e.g. pkg/middleware+pkg/jwt exist but the gateway doesn’t enforce auth → pkg/middleware orphaned; node registry not etcd-backed → relevant backends sit unwired). pkg/websocket IS now wired (the old “not wired to session attach” note may be partially stale at the package level — verify the feature path separately).

## Methodology

DONE = real implementation and real-behavior test (unit + integration vs real service where the feature claims real-world operation). PARTIAL = implemented but simulated/mock-only/missing a load-bearing path. MISSING = absent or empty. Integration tests are gated //go:build integration and boot real containers via containers/pkg/brokertest (StartNATS/StartEtcd/StartPostgres, real testcontainers).

## Deliverable Status Table

| Deliverable | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| P0-1 NATS/JetStream client (pkg/events) | DONE | pkg/events/nats_backend.go:8; pkg/events/nats_integration_test.go:1 (//go:build integration, real broker) | Wraps digital.vasic.eventbus/pkg/nats; sink-side round-trip proven against a real NATS+JetStream container. |
| P0-2 etcd client (pkg/etcd) | DONE | pkg/etcd/package.go:9 (clientv3); pkg/etcd/etcd_integration_test.go:1 (real etcd) | Real go.etcd.io/etcd/client/v3 + concurrency; integration test boots real etcd. |
| etcd discovery backend (pkg/discovery) | DONE | pkg/discovery/etcd_backend.go:12,52; etcd_backend_test.go | Lease + keepalive + put/delete on real clientv3 interface. |
| P0-3 Kafka producer/consumer (pkg/pubsub) | PARTIAL | pkg/pubsub/package.go:6-36 | In-memory Broker only (map of channels). No Kafka/sarama/segmentio import, no integration test. Roadmap claims Kafka — false. |
| P0-4 cgroups v2 + /proc reader (pkg/resources) | DONE | pkg/resources/cgroup_v2.go:96,148,187; proc_linux.go:22,39,92; cgroup_v2_test.go + testdata/ | Real cgroup-v2 fs parsing with golden testdata; /proc reader for CPU/mem. |
| P0-5 Omega scheduler core (pkg/scheduler,internal/scheduler) | DONE | pkg/scheduler/scheduler.go:101,157 (ScheduleOptimistic w/ version); cost_gpu.go; gang_preempt.go; internal/scheduler/server.go | Filter/score/bind pipeline, optimistic-concurrency versioning, cost-aware GPU placement, gang/preempt. Real unit + behavior tests. |
| P0-6 tmux control-mode backend (pkg/session) | PARTIAL | pkg/session/backends/tmux.go:20,34,45 | Shells to real tmux for create/attach (exec.Command), but not control-mode (-CC) and no streaming I/O; attach opens a window, no PTY byte forwarding. CRDT/lifecycle/migration logic real (crdt.go,migration.go). |
| P0-7 Node gRPC handlers (internal/node,cmd/helix-node) | PARTIAL | internal/node/server.go:20-31,36 (in-memory maps); cmd/helix-node/main.go:110,115 (real grpc.NewServer) | Real gRPC server serving generated helixv1 Node API, but registry is process-local map — not etcd-backed, lost on restart, not shared across nodes. |
| P0-8 WireGuard mesh + NAT traversal (pkg/wireguard) | PARTIAL | pkg/wireguard/mesh.go, configgen.go, keyrotation.go (real); nat_traversal.go:17-19 | Mesh config-gen + key rotation real & tested. NAT traversal is a placeholder (“STUN-like”, comment “For production, integrate with a STUN client”) — no real hole-punch/STUN. |
| P0-9 API gateway wiring (internal/gateway,cmd/helix-gateway) | PARTIAL | internal/gateway/gateway.go:27-30,83,91; cmd/helix-gateway/main.go:117 | Real reverse proxy with prefix routing + /health, graceful shutdown. No JWT/RBAC/auth middleware wired (grep for jwt/Authorization/Bearer in gateway = none) despite pkg/jwt+pkg/middleware existing. |
| SWIM gossip (pkg/swim) | DONE | pkg/swim/transport.go:14,21 (real net.ListenUDP); failure_detector.go,suspicion.go,prober.go | Real UDP transport, suspicion, failure detection, paired tests. |
| Leader election + fencing (pkg/leader) | DONE | pkg/leader/fencing.go:64,117,155 | Lease registry, fencing tokens, epoch, staleness; behavior-tested. (In-process registry, not etcd-CAS — adequate for MVP.) |
| Distributed lock (pkg/lock) | DONE | pkg/lock/lock_integration_test.go (//go:build integration, real etcd) | Integration-tested against real etcd. |
| Internal artifact registry (pkg/hxcregistry) | DONE | pkg/hxcregistry/registry.go,schema.sql,hxcregistry_integration_test.go:1 (real Postgres) | Real Postgres-backed registry with schema + integration test (recent anti-bluff fix per commit 6083681). |
| GPU resource probe (internal/gpu) | PARTIAL | internal/gpu/manager.go:36,52,57,118 | Real /proc/driver/nvidia/gpus parser (detectGPUsReal) with mock fallback (detectGPUsMock) on non-Linux/no-GPU. Allocation/monitoring real & tested, but no real-GPU integration evidence (hardware-bound). |
| Build Service (internal/build,cmd/helix-build) | PARTIAL/SIMULATED | internal/build/orchestrator.go:366-390 (runBuild = time.After(100ms) then fake ImageTag); worker.go (no exec) | Orchestrator/worker-pool/state-machine/cache real & well-tested, but the build itself is simulated — no Bazel RBE, no distcc, no exec.Command. pkg/build integration test exists but exercises the abstraction, not a real toolchain. |
| e2ee transport (security/pkg/e2ee) | DONE | security/pkg/e2ee/package.go:21 (AES-256-GCM); transport.go:40,62; package_test.go | Real AEAD record protocol over ML-KEM-style encapsulation; Seal/Open with nonce discipline, tamper test. (In vasic-digital/security submodule.) |
| Attestation (security/pkg/attestation) | PARTIAL (honest) | security/pkg/attestation/attestation.go:14-22,89 | Real ed25519 sign/verify of measurement docs with nonce binding — explicitly documented as software-rooted, NOT hardware TDX/SGX/NVIDIA. Honest contract; real hardware root = DEFERRED. |
| RBAC scopes / identity (internal/security) | DONE | internal/security/identity_bindings.go; authorize_rbac_test.go; scopes_test.go; policy_enforcer.go | Scope-based authorization with paired behavior tests (recent hardening). Not yet wired into the gateway (see P0-9). |
| htmux CLI (cmd/htmux) | PARTIAL | cmd/htmux/main.go:27; terminal.go:84,134 (comment: “session service does not expose a streaming endpoint”) | Real raw-mode terminal + dial seam, but cannot stream remote session I/O because the server side is missing. |
| Session I/O WebSocket forwarding (cmd/helix-session) | MISSING | internal/session/* + pkg/session/manager.go:28,207 (no Stream/WebSocket) | No bidirectional PTY-over-WebSocket path. pkg/websocket exists but is not wired to session attach. MVP exit-gate “remote session attach <1s” cannot be met. |
| HelixQA Challenge runner (cmd/helix-test) | PARTIAL | cmd/helix-test/main.go:5-7,86,117 (dst/chaos/device) | Runs deterministic-sim + chaos + device-sim, but is not a Challenge runner that drives live services and captures sink-side evidence per CLAUDE-1. 55 challenges/ dirs exist but no live-service gate. |
| Prometheus metrics / tracing (pkg/metrics,pkg/tracing) | PARTIAL | pkg/metrics/*, pkg/tracing/* (real helpers) | Helpers real & tested; not uniformly wired/scraped across all 14 services (operability exit-gate unmet — no Grafana/scrape evidence). |
| GPU attestation glue (pkg/gpuattest) | MISSING (empty) | pkg/gpuattest/ (no files) | Empty dir in this repo; real impl lives at security/pkg/gpuattest/package.go. Local package is a dangling placeholder. |

## TOP IMPLEMENTABLE GAPS (Go, no new infra)

- Session I/O WebSocket forwarding — internal/session + cmd/helix-session (+ reuse pkg/websocket). Add a StreamSession/attach handler that bridges a tmux pane’s PTY to a WebSocket: spawn tmux -CC (or pipe-pane) for the named session, copy bytes bidirectionally between the PTY fd and the WS conn, and propagate resize. Expose it on the session service and have cmd/htmux/terminal.go:134 dial it. Acceptance test (mutation-pairable): loopback WS test — write "echo hi\n" to the client side, assert "hi" echoes back within 1s; mutation: drop the server→client copy goroutine ⇒ test must hang/fail.

- API gateway auth middleware — internal/gateway. Wrap the reverse-proxy handler with pkg/middleware + pkg/jwt: reject requests lacking a valid Bearer token (401), inject verified claims, and enforce internal/security scopes per route prefix. Acceptance: request to /api/v1/scheduler/ with no/invalid/expired token ⇒ 401; valid token + correct scope ⇒ proxied 200; mutation: make the verifier always return nil error ⇒ the unauthorized cases must start failing.

- Kafka producer/consumer — pkg/pubsub. Replace/extend the in-memory Broker with a real client (segmentio/kafka-go) implementing Publish(topic,key,value) / Subscribe(topic,group) with at-least-once delivery and offset commit; keep the in-memory impl behind the same interface for unit tests. Acceptance (integration, real Kafka via brokertest pattern): publish N messages, consume across 2 group members, assert every key delivered exactly to one consumer; mutation: skip the offset commit ⇒ redelivery assertion fails.

- Etcd-backed node registry — internal/node. Persist RegisterNode/UpdateNodeStatus into pkg/etcd (lease-bound keys, TTL = heartbeat window) instead of the in-memory map, and read ListNodes from etcd so two helix-node processes see each other. Acceptance (integration, real etcd): register on instance A, ListNodes on instance B returns it; stop A’s keepalive ⇒ entry expires within TTL; mutation: never attach the lease ⇒ the expiry assertion fails.

- HelixQA live-service Challenge runner — cmd/helix-test (challenge subcommand). Add a runner that boots a service (or compose stack), drives the real endpoint, and writes captured sink-side evidence (response/log/metric) to an artifact dir, exiting non-zero on mismatch. Wire 3–5 challenges/ dirs to it. Acceptance: a passing challenge produces an evidence file with the expected sink line; mutation: point the challenge at a wrong endpoint ⇒ runner exits non-zero and writes a failure record.

- tmux control-mode (-CC) backend — pkg/session/backends/tmux.go. Upgrade Attach to use tmux -CC control mode, parsing %output/%begin/%end notifications into structured events so the session service can multiplex panes. Acceptance: create a session, send a command, assert a parsed %output event contains the command’s stdout; mutation: ignore %output frames ⇒ assertion fails.

- Uniform metrics/health wiring across services — cmd/helix-*. Mount pkg/metrics /metrics and pkg/health on every binary’s HTTP/gRPC server. Acceptance: table test hitting each command’s /metrics returns a helix_* counter that increments after one request; mutation: drop the counter .Inc() in a handler ⇒ the increment assertion fails.

## DEFERRED (external infra / hardware / non-Go)

- Bazel RBE / distcc real build execution (internal/build) — DEFERRED: needs a real Bazel/AOSP toolchain and remote-execution cluster; current simulated runBuild is acceptable only as a placeholder, not MVP-complete.

- Hardware-rooted attestation (TDX/SGX/NVIDIA) (security/pkg/attestation,pkg/gpuattest) — DEFERRED: requires confidential-compute hardware; software ed25519 stand-in is honestly documented.

- Real GPU probe validation (internal/gpu) — DEFERRED for sink-side proof: needs an actual NVIDIA GPU; /proc parser is real but unverifiable in CI.

- WireGuard NAT traversal / STUN hole-punch (pkg/wireguard/nat_traversal.go) — DEFERRED: needs a STUN/TURN relay + multi-host NAT topology to validate; placeholder HTTP discovery insufficient.

- CRIU live migration, Zellij/screen backends, Zig primitives, C/C++ GPU kernels, PS4/PS5 console nodes — DEFERRED per roadmap §6 P2 (non-Go and/or hardware-bound).

- Vault secret rotation + Grafana scrape exit-gates — DEFERRED for sink-side evidence: needs the running observability/secrets stack (compose) to capture operator-visible proof.