# phase_02_GAP_AUDIT

# Phase 2 Gap Audit — Console Nodes & Distributed Foundations

| Field | Value |
| --- | --- |
| Auditor | Engineering auditor (code-grounded) |
| Date | 2026-06-01 |
| Method | Direct inspection of pkg/, internal/, cmd/, api/ + go test of all Phase 2 packages |

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: The old single-status table below conflated “the package exists” with “the package is used.” A package can be implemented and tested yet never reached from any binary (orphaned / not wired). wired here is measured, not assumed: go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster). “Completed (registry) ≠ wired” — a package marked Completed in the HXC registry only means source+tests exist; it does NOT prove it is reachable from a shipped binary.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/swim | yes | yes | yes |
| pkg/wireguard | yes | yes | yes |
| pkg/discovery | yes | yes | yes |
| pkg/leader | yes | NO (orphaned) | yes |
| pkg/resources | yes | yes | yes |
| pkg/scheduler | yes | yes | yes |
| pkg/session | yes | yes | yes |
| pkg/session/backends | yes | yes | yes |
| internal/node | yes | yes | yes |
| internal/console | yes | NO (orphaned) | yes |
| internal/gpu | yes | yes | yes |
| internal/scheduler | yes | yes | yes |
| internal/wireguard | yes | NO (orphaned) | yes |
| internal/session | yes | yes | yes |

Orphan callouts (implemented+tested but NOT reachable from any cmd/ binary): pkg/leader, internal/console, internal/wireguard. These pass tests and look “done” in the registry but are not wired into a shipped binary — exactly the exists-but-unused state the old audit hid. Wiring (or an explicit consumer) is required before they count as end-user-usable per CLAUDE-1.

## Verdict: ~80% complete

Summary: All P0/P1 distributed-foundation packages (swim, wireguard, discovery, leader, resources, scheduler, session, node agent) are genuinely implemented with real-behavior tests that all pass; the remaining ~20% gap is concentrated in console boot coordination (no linux_boot.go), real NAT traversal (STUN/UPnP/hole-punching is a stub), and live-migration strategies (CRIU/DMTCP/container correctly deferred). No PASS-bluffs found in the implemented core — tests assert sink-side behavior, not just non-panic.

All 14 Phase 2 packages compiled and passed go test at audit time (swim 3.2s, wireguard 0.7s, discovery 1.6s, leader 1.1s, resources 1.3s, scheduler 1.0s, session 1.7s, session/backends 3.7s, internal/node 2.3s, internal/console 2.0s, internal/gpu 3.1s, internal/scheduler 3.0s, internal/wireguard 2.6s, internal/session 2.6s).

## Deliverable Status

| Deliverable | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| pkg/swim gossip: membership, suspicion, indirect ping | DONE | pkg/swim/suspicion.go:99 (SuspectWithRelays), pkg/swim/prober.go:55 (IndirectProbe), pkg/swim/failure_detector.go:38; 3136 LOC | Real incarnation/refute logic; suspicion_test + package_test assert Suspect/Confirm/Refute transitions. |
| pkg/wireguard mesh: tunnels, key exchange, config gen | DONE | pkg/wireguard/config.go:37 (GenerateKeyPair via wgtypes/curve25519), pkg/wireguard/mesh.go, pkg/wireguard/configgen.go; 1807 LOC | Real key gen + config rendering; mesh+manager tested. |
| WireGuard key rotation | DONE | pkg/wireguard/keyrotation.go:104 (RotateKeysTracked), :17 (KeyFingerprint), :44 (Supersedes) | Generation tracking + supersede ordering; keyrotation_config_test covers it. |
| WireGuard NAT traversal (STUN/UPnP/hole-punch) | PARTIAL | pkg/wireguard/nat_traversal.go:18 (“STUN-like”), :33 & :41 return "UPnP/NAT-PMP not implemented" | DiscoverExternalAddress hits external HTTP echo only; no real STUN client, UPnP, or UDP hole-punching. Roadmap P2 risk item. |
| pkg/discovery registry + health-aware routing | DONE | pkg/discovery/selection.go:15 (WeightedSelector), :110-114 (healthy + TTL-expiry filter), pkg/discovery/etcd_backend.go; 1485 LOC | In-memory + etcd backends real; weighted health-aware selection tested. etcd_backend_test uses a mock client (real etcd proven in pkg/etcd integration tests per repo). |
| pkg/leader TTL election + fencing | DONE | pkg/leader/fencing.go:117 (AcquireLease), :45 (IsStale), :73 (LeaseRegistry.acquire); 796 LOC | Monotonic fencing tokens + lease TTL; fencing_test asserts stale-token rejection. |
| pkg/resources aggregator (CPU/mem/GPU/cgroup) | DONE | pkg/resources/proc_linux.go:40 (/proc/cpuinfo), :93 (/proc/meminfo), pkg/resources/cgroup_v2.go; 1449 LOC | Real /proc + cgroup v2 parsing; proc_mock enables fixture-based tests. GPU is a struct field populated by console layer (see below). |
| pkg/scheduler plugin framework + optimistic concurrency | DONE | pkg/scheduler/plugins.go:13 (Filter/Score/Bind), pkg/scheduler/scheduler.go:154 (ScheduleOptimistic + version), pkg/scheduler/cost_gpu.go, gang_preempt.go; 2093 LOC | NodeResourcesFit/CapabilityMatch/LoadAware plugins + cost-aware GPU + gang/preempt; version CAS tested. |
| pkg/session CRDT state + manager | DONE | pkg/session/crdt.go, pkg/session/convergence.go, pkg/session/lifecycle.go; 3058 LOC | CRDT convergence + lifecycle tested with real merge assertions. |
| pkg/session/backends tmux + native PTY | DONE | pkg/session/backends/native.go:15 (creack/pty), :53 (pty.Start), pkg/session/backends/tmux.go:20 (LookPath tmux) | Native PTY spawns real process; tmux shells out. tmux Attach is a documented partial (window-pipe, not full PTY wrap) — tmux.go:67-73. |
| Session migration (CRDT / CRIU / DMTCP / container) | PARTIAL | pkg/session/migration.go:51 (crdtStrategy real), :178/:196/:214 return "... not implemented" | Only CRDT (state-only) strategy is real; CRIU/DMTCP/container are explicit stubs — matches roadmap §6 P2 “CRIU/DMTCP research, Phase 3”. |
| internal/node agent: heartbeat, probes, SWIM+WG wiring | DONE | internal/node/node.go:84 (swim.NewProtocol), :97 (wireguard.NewManager), :109 (resources aggregator); node_behavior_test + server_behavior_test | Genuinely composes the three substrates; behavior tests present. |
| internal/console PS4/PS5 detection + thermal + trust | DONE | internal/console/detector.go:46 (Detect, /proc/cpuinfo + device-tree), thermal.go, trust.go, register.go | Real /proc parsing with injectable paths; detector_test/thermal_test/trust_test/register_sink_test (sink-side) all present. |
| internal/console GPU compute wrapper (gpu_wrapper.go) | DONE (renamed) | internal/console/gpu.go:21 (GPUQuerier, vulkanLoaderPath); gpu_test + gpu_helpers_test | Vulkan-loader probe; satisfies roadmap gpu_wrapper.go mapping under a different filename. |
| internal/console Linux boot coordination (linux_boot.go) | MISSING | No linux_boot.go / LinuxBoot symbol in internal/console/ | Roadmap §4.3 maps console_dim04 → linux_boot.go. No boot coordination code exists. |
| internal/gpu manager/monitor | DONE | internal/gpu/manager.go, monitor.go; manager_test + manager_extra_test | Generic GPU manager beyond console; tested. |
| Proto APIs (node/session/scheduler/health) | DONE | api/v1/node.proto+node.pb.go, session, scheduler, health, advisory, security, build (+ _grpc.pb.go) | Generated stubs present and consumed by internal/* servers. |
| cmd/helix-node, helix-scheduler, helix-session binaries | DONE | cmd/helix-node, cmd/helix-scheduler, cmd/helix-session present (all cmd/* hardened) | Binaries wired to internal servers. |
| PS4/PS5 bare-metal Linux agent (real hardware join) | DEFERRED | n/a | Requires owned jailbroken hardware + firmware; roadmap §7 high-risk. Detection logic exists but real-node E2E un-runnable here. |
| Console GPU as CUDA/ROCm compute donor | DEFERRED | n/a | Needs GPU kernels + drivers on console hardware. |

## Top Implementable Gaps (Go, no new infra)

- internal/console/linux_boot.go — boot coordination state machine. Implement a BootCoordinator that reads kernel/firmware markers (e.g. /proc/version, /sys/firmware/devicetree, cmdline) via injectable paths and reports a BootState (Unknown/Booting/UserspaceReady/ClusterReady) plus a WaitReady(ctx) that gates node registration until probes pass. Pure file-reads + a deterministic state machine; no hardware needed for the logic. Acceptance test (mutation-pairable): feed fixture path-sets representing each boot phase and assert the returned BootState; mutant = flip the readiness threshold/ordering and confirm the test fails.

- pkg/wireguard real STUN client in nat_traversal.go. Replace the HTTP-echo DiscoverExternalAddress with a minimal RFC 5389 STUN Binding request over UDP (parse XOR-MAPPED-ADDRESS) against a configurable STUN server; keep UPnP returning a typed ErrUnsupported. No new infra — uses a stock public STUN endpoint or a local test server. Acceptance test: spin an in-process fake STUN UDP responder returning a known XOR-mapped addr; assert the parsed reflexive ip:port. Mutant = corrupt the XOR-decode mask and confirm failure.

- pkg/discovery etcd-backed integration test (real server). Add a build-tagged integration test that runs EtcdBackend against a real embedded/containerized etcd (repo already proves etcd in pkg/etcd), asserting register→lookup→TTL-expiry→deregister round-trips — closing the mock-only gap on the backend. Acceptance test: register an instance with short TTL, sleep past TTL, assert Lookup excludes it; mutant = drop the lease/TTL on Put and confirm the expired instance wrongly persists.

- pkg/session/migration.go container-checkpoint strategy (CRDT+manifest, no CRIU). Implement containerStrategy to do a state-only checkpoint: serialize CRDT session state + a restart manifest (cmd, env, cwd) to a blob, “migrate” by transferring the blob and re-spawning via the native backend on target. This is real and infra-free (process restart, not live freeze), distinct from the deferred CRIU path. Acceptance test: checkpoint a session, restore on a second manager instance, assert CRDT state + manifest equality and a live re-spawned PTY. Mutant = omit env from the manifest and confirm the restored-state assertion fails.

- pkg/resources Linux GPU reader (/sys + NVML-free sysfs). Add a GPUReader that enumerates /dev/dri/card* and /sys/class/drm/*/device (vendor/device IDs, VRAM where exposed) to populate GPUInfo.Count/vendor without vendor SDKs; wire into NodeAggregator (currently GPU is only copied through at aggregator.go:122). Acceptance test: point the reader at fixture sysfs trees (NVIDIA, AMD, none) and assert detected count/vendor. Mutant = swap the vendor-ID map and confirm misclassification fails the test.

- pkg/wireguard key-rotation grace/overlap window in mesh. Extend RotateKeysTracked to keep the superseded key valid for a configurable overlap so in-flight peers don’t drop; expose ActiveKeys() returning current+grace keys consumed by mesh.go peer config. Acceptance test: rotate, assert both keys are accepted within the window and the old key is rejected after it (driven by an injected clock). Mutant = expire the old key immediately and confirm the overlap assertion fails.

## Deferred (need external infra / hardware / Zig / GPU kernels)

- PS4/PS5 bare-metal Linux agent join (real hardware): needs owned, jailbroken consoles + tested firmware; detection logic is implemented but a real-node E2E cannot run in this environment. (Roadmap §7 high-risk.)

- Console GPU CUDA/ROCm compute donor path: requires GPU kernels (C/C++) and console GPU drivers; out of scope for Go-only work.

- CRIU/DMTCP live process migration: requires CRIU/DMTCP system binaries + privileged checkpoint/restore; roadmap §6 explicitly schedules this for Phase 3 research.

- Real WireGuard kernel-module mesh over NAT across real networks: STUN client (gap #2) is implementable, but cross-NAT hole-punching validation needs multi-host/relay infra.

Deferred count: 4 (all blocked on owned console hardware, GPU kernels/drivers, privileged checkpoint binaries, or multi-host networks — none implementable as pure no-infra Go here).