# phase_03_GAP_AUDIT

# Phase 3 Gap Audit — Code-Grounded

| Field | Value |
| --- | --- |
| Date | 2026-06-01 |
| Auditor | Engineering auditor (code-grounded, anti-bluff per CLAUDE-1 / §7.1) |
| Scope | docs/research/PHASE_3_ROADMAP.md deliverables vs. actual pkg/ internal/ cmd/ api/ |
| Honest completion | ~70% of Phase 3 P0/P1 scope DONE; ~15% PARTIAL; ~15% MISSING/DEFERRED |

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: The narrative table below mixes “exists” with “used”. A package can be implemented and tested yet never reached from any binary (orphaned). wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed in the HXC registry means source+tests exist; it does NOT prove a shipped binary reaches it.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/etcd | yes | yes | yes |
| pkg/lock | yes | NO (orphaned) | yes |
| pkg/leader | yes | NO (orphaned) | yes |
| pkg/scheduler | yes | yes | yes |
| pkg/classads | yes | yes | yes |
| internal/scheduler | yes | yes | yes |
| internal/node | yes | yes | yes |
| pkg/discovery | yes | yes | yes |
| pkg/security | yes | yes | yes |
| internal/security | yes | yes | yes |
| internal/gateway | yes | yes | yes |
| internal/policy | yes | yes | yes |
| pkg/metrics | yes | yes | yes |
| pkg/tracing | yes | NO (orphaned) | yes |
| internal/health | yes | yes | yes |
| pkg/health | yes | yes | yes |
| pkg/storage | yes | NO (orphaned) | yes |
| pkg/build | yes | yes | yes |
| internal/build | yes | yes | yes |
| internal/gpu | yes | yes | yes |
| pkg/gateway (roadmap name) | NO (only internal/gateway exists) | n/a | n/a |

Orphan callouts (implemented+tested but NOT reachable from any cmd/ binary): pkg/lock, pkg/leader, pkg/tracing, pkg/storage. The audit text already flags pkg/discovery’s etcd backend and pkg/classads as “implemented but unwired into the cluster/scheduler path” — the package-level wired column above is the mechanical version of that finding (note: the package pkg/classads is compiled into a binary, but its scheduler-Filter/Score integration is still absent, so feature-wiring ≠ package-wiring here).

One-line summary: The P0 consensus/scheduler/security/gateway skeletons and most cmd binaries are genuinely implemented with real-behavior tests (real etcd/NATS/Postgres via brokertest), but several integrations are unwired (etcd discovery backend, ClassAds→scheduler, OTel tracing) and the GPU/storage/migration backends remain stubs or pure-Go placeholders.

## Deliverable Status Table

Evidence paths are repo-relative. “DONE” = implemented AND has real-behavior tests; “PARTIAL” = implemented but unwired/mock-only/missing a claimed capability; “MISSING/DEFERRED” = stub/absent.

| Deliverable (roadmap) | Status | Evidence file:line | Notes |
| --- | --- | --- | --- |
| pkg/etcd client wrapper | DONE | pkg/etcd/package.go:9,25 (real clientv3); pkg/etcd/etcd_integration_test.go (//go:build integration) | Put/Get/lease/txn over real etcd via brokertest. |
| pkg/lock distributed locks | DONE | pkg/lock/lock.go:60-74 (EtcdLocker on concurrency); pkg/lock/lock_integration_test.go:27 (real etcd TestMain) | Memory + etcd backends; sink-side key inspection in tests. |
| pkg/leader / raft-ish election | PARTIAL | pkg/leader/*.go (385 LoC, 411 test) | Real election logic + tests, but NOT hashicorp/raft or etcd-Raft consensus; pkg/raft package does not exist. Roadmap’s true Raft is unrealized. |
| pkg/scheduler Omega core + queue + preempt | DONE | pkg/scheduler/scheduler.go:8-50, gang_preempt.go, cost_gpu.go; pkg/scheduler/*_test.go (1129 test LoC) | Two-level optimistic-concurrency scheduler, gang scheduling, priority preemption, cost/GPU-aware scoring all present and tested. |
| pkg/classads expression parser/evaluator | DONE (standalone) | pkg/classads/parser.go, ast.go, eval.go (662 LoC, 627 test) | Real lexer→AST→evaluator. BUT not consumed by scheduler (see gap below). |
| internal/scheduler gRPC service | PARTIAL | internal/scheduler/server.go:41,102 (wired to pkg/scheduler); server_behavior_test.go | ScheduleJob/Cancel/Status real; StreamJobEvents (server.go:193) sends ONE static event then closes — not a live stream. |
| internal/node agent (SWIM + resources + register) | PARTIAL | internal/node/node.go:79 (real SWIM), :11 (pkg/resources probing), :105 | Uses discovery.NewInMemoryBackend() (node.go:105) NOT the etcd backend — registration is node-local only, no cluster-wide visibility. |
| pkg/discovery etcd backend | PARTIAL | pkg/discovery/etcd_backend.go + etcd_backend_test.go (real clientv3) | Implemented & tested, but wired NOWHERE in prod (grep NewEtcdBackend → only its own file). Dead in the cluster path. |
| pkg/security mTLS + SPIFFE | DONE | internal/security/orchestrator.go:136-164 (real rsa/x509 cert gen), :34,72 (scopes, SPIFFE trust domain); pkg/security/tls.go:33; security_test.go (1207 test LoC) | Real cert issuance, RBAC scopes, identity→scope bindings, revocation sweep. |
| internal/security RBAC/authz | DONE | internal/security/authorize_rbac_test.go, scopes_test.go, identity_bindings.go | Scope-based authorize with real tests. |
| e2ee / attestation / gpuattest | DONE (submodule) | security/pkg/e2ee, security/pkg/attestation, security/pkg/gpuattest | Lives in vasic-digital/security submodule as stated; present with pkg structure. Not re-audited line-by-line here. |
| pkg/gateway / internal/gateway reverse proxy | PARTIAL | internal/gateway/gateway.go:24-33 (static route table, X-Helix-Gateway sink header); gateway_test.go | Real HTTP reverse proxy with tests, but NO auth/mTLS/RBAC/rate-limit enforcement (grep tls¦auth¦jwt → none). Roadmap demanded OPA + mTLS termination. |
| internal/policy OPA engine | PARTIAL | internal/policy/engine.go (243 LoC), engine_test.go | Custom policy engine + tests; NOT OPA/Rego (no open-policy-agent import). Functional but not the specified tech. |
| pkg/metrics Prometheus exposition | DONE | pkg/metrics/package.go:64 (Histogram), :34 (Gauge), :172 (PrometheusHandler text format) | Counter/Gauge/Histogram + /metrics text exposition + tests (630 LoC). Custom impl, not official client lib, but real & end-user-usable. |
| pkg/tracing OpenTelemetry | PARTIAL | pkg/tracing/package.go:21,47 (homegrown TraceID/Span) | Real span tree + W3C-ish header propagation + tests (797 LoC), but NOT OpenTelemetry SDK — no OTLP export to Jaeger. Roadmap specified OTel wiring. |
| internal/health monitor + scoring | DONE | internal/health/*.go (592 LoC, 802 test, 4 test files); pkg/health (452/642) | Composite health scoring + tests. eBPF/LSTM correctly absent (P3). |
| pkg/storage abstraction | PARTIAL | pkg/storage/storage.go:34 (Memory), :93 (File) | Memory + File backends with tests. NO S3/Ceph/NFS distributed backend (roadmap §2.4). |
| pkg/build RBE/CAS | DONE | pkg/build/*.go (574 LoC), build_integration_test.go; internal/build (716 LoC) | CAS/action-cache with real integration tests. |
| cmd/helixd control daemon | PARTIAL | cmd/helixd/main.go:180,245 (dependency health prober + HTTP status) | Real config/probe/status daemon, but it ORCHESTRATES via TCP health checks; it does not embed/serve the scheduler/session/security gRPC services in-process. |
| cmd/htmux CLI | DONE | cmd/htmux/main.go:97-105 (create/attach/list/kill/rename), client.go:75 (real gRPC sessionClient) | Functional gRPC session CLI (587 LoC). Hand-rolled flag parser, not Cobra, but works. |
| All other cmd/* binaries | DONE | cmd/helix-{scheduler,session,security,gateway,node,build,health,policy,llm,advisory,setup}/main.go (each 140-420 LoC + a test file) | Every roadmap binary exists with a main and at least one test; none empty. |
| internal/gpu/* CUDA/ROCm/oneAPI/MLX backends | DEFERRED | internal/gpu/manager.go, gpu.go (640 LoC, pure Go; grep "import \"C\"" → none) | Pure-Go device abstraction/manager/monitor only. No cgo vendor backends. DEFERRED: needs GPU hardware + vendor SDKs/cgo. |
| Session live migration (CRIU/DMTCP) | DEFERRED | pkg/session/migration.go:178-222 ("criu not implemented", "dmtcp not implemented") | Explicit stubs. DEFERRED: needs CRIU/DMTCP host tooling + privileged kernel support. |
| WireGuard NAT traversal (UPnP/NAT-PMP) | DEFERRED | pkg/wireguard/nat_traversal.go:35,41 ("UPnP/NAT-PMP not implemented") | DEFERRED: needs external NAT gateway hardware to validate end-to-end. |
| True Raft consensus (pkg/raft) | MISSING | (no pkg/raft) | Roadmap §2.1 core gap. Distributed locks/election currently lean on etcd; no embedded Raft library. |

## TOP IMPLEMENTABLE GAPS (Go, no new infra/hardware)

Prioritized. Each is buildable with existing deps and produces an end-user-visible behavior change with a mutation-pairable acceptance test.

### 1. Wire EtcdBackend into the node agent (real cluster-wide discovery)

- Target dir: internal/node/

- Spec: internal/node/node.go:105 hardcodes discovery.NewInMemoryBackend(), so node registrations are invisible cluster-wide despite a complete, tested pkg/discovery/etcd_backend.go. Add an Agent config field (EtcdEndpoints []string); when non-empty, construct discovery.NewEtcdBackend(...) with a TTL lease tied to the SWIM heartbeat so a dead node’s instance auto-expires. Fall back to in-memory only when no endpoints are configured. Expose the chosen backend type via the agent’s status so operators can see “etcd” vs “memory”.

- Acceptance test (mutation-pairable): Integration test (//go:build integration) boots a real etcd via brokertest, starts two agents pointing at it, and asserts agent A’s registry.List() returns agent B’s instance with B’s resource metadata. Mutation: revert node.go to NewInMemoryBackend() → test must FAIL (A sees only itself).

### 2. Make internal/scheduler.StreamJobEvents a real event stream

- Target dir: internal/scheduler/ (+ small pkg/scheduler event hook)

- Spec: server.go:193 sends a single hardcoded "scheduled" event and returns — a PASS-bluff for “StreamJobEvents”. Add a per-job event channel in pkg/scheduler (publish on SCHEDULED / BOUND / PREEMPTED / COMPLETED / CANCELLED state transitions) and have the gRPC handler subscribe and forward events until job terminal or client cancel.

- Acceptance test: Schedule a job, open the stream, then cancel/preempt it; assert the stream emits ≥2 distinct EventTypes in order with monotonically increasing timestamps. Mutation: drop the PREEMPTED publish → test must FAIL (stream missing the second event).

### 3. Connect pkg/classads to the scheduler Filter/Score stages

- Target dir: pkg/scheduler/ (new plugins_classads.go)

- Spec: A full ClassAds parser/evaluator exists (pkg/classads/eval.go) but grep classads pkg/scheduler returns nothing — the scheduler ignores it. Add a ClassAdFilterPlugin and ClassAdScorePlugin implementing the existing Plugin interface: evaluate a job’s Requirements expression against each node’s attribute ad (Filter), and a Rank expression to produce a Score. Reuse pkg/scheduler.Resources as the attribute source.

- Acceptance test: Build two nodes (one matching, one not) and a job whose Requirements = (GPU >= 1); assert the filter rejects the non-GPU node and Rank = -Memory orders nodes by free memory. Mutation: flip the comparison operator in the evaluator call (>=→<) → test must FAIL.

### 4. Add auth + RBAC enforcement to the gateway

- Target dir: internal/gateway/

- Spec: gateway.go is a bare reverse proxy with zero auth (grep tls|auth|jwt → none), contradicting roadmap §2.7 (mTLS + OPA enforcement). Add a middleware that extracts a bearer/JWT identity (reuse pkg/jwt) and checks required scopes (reuse internal/security scope model / internal/policy) per route prefix; reject with 401/403 and an X-Helix-Deny-Reason header before proxying.

- Acceptance test: Request /api/v1/scheduler/ with (a) no token → 401, (b) token missing scheduler:write → 403 with deny reason, (c) valid token → proxied (sees X-Helix-Gateway). Mutation: make the middleware fail-open on missing scope → cases (a)/(b) must FAIL.

### 5. Add an S3-compatible (minio) backend to pkg/storage

- Target dir: pkg/storage/

- Spec: Only Memory + File exist; roadmap §2.4 wants pluggable distributed backends. Add an S3Store implementing the existing Put/Get/Delete/List interface against the standard S3 API (minio-go or aws-sdk-go-v2). No new infra at test time — the minio container is already in the compose stack, so the integration test can boot it via the existing brokertest harness pattern.

- Acceptance test (//go:build integration): Round-trip a blob through S3Store against a real minio container; assert Get returns bytes-identical content and List(prefix) enumerates it. Mutation: swap Put to write to the wrong bucket → Get must FAIL.

### 6. OTLP/Jaeger export shim for pkg/tracing

- Target dir: pkg/tracing/

- Spec: Tracing is homegrown with no exporter, so spans never reach the deployed Jaeger. Add a thin OTLP-HTTP exporter that serializes existing Spans (TraceID/ParentID/timings/attrs) to the OTLP JSON span shape and POSTs batches to the collector endpoint. Keep the homegrown API; only add a sink. (Stops short of full OTel SDK migration, which is larger.)

- Acceptance test: Stand up an httptest.Server as a fake collector; emit a parent+child span; assert the exporter POSTs one batch containing both spans with the correct parent linkage and a shared TraceID. Mutation: drop ParentID from the serialization → linkage assertion must FAIL.

## DEFERRED (need external infra / hardware / Zig / GPU kernels) — count: 4

| Item | Reason deferred |
| --- | --- |
| internal/gpu/* CUDA/ROCm/oneAPI/MLX backends | Requires physical GPUs + vendor SDKs (CUDA/ROCm/oneAPI/MLX) and cgo bindings; cannot be validated end-user-usable without hardware (CLAUDE-1 sink-side evidence impossible in CI). |
| Session live migration (CRIU/DMTCP) | Requires CRIU/DMTCP host binaries and privileged kernel checkpoint support; explicit stubs at pkg/session/migration.go:178-222. |
| WireGuard UPnP/NAT-PMP traversal | Requires a real NAT gateway/router to exercise; cannot prove traversal in a flat CI network. |
| True embedded Raft (pkg/raft) | Implementable in Go (hashicorp/raft), but a multi-week consensus deliverable, not a quick gap; current etcd-backed locks/election cover the immediate need, so this is deferred as a major work item rather than a quick win. |