# phase_04_GAP_AUDIT

# Phase 4 — Virtual Testing Matrix: GAP AUDIT

Honest completion: ~30% complete. Pure-Go DST/chaos/device-profile/snapshot/wasm primitives + a helix-test CLI are real and tested, but the roadmap’s defining infrastructure (Firecracker microVMs, K3s, Rust turmoil, Elixir/OTP controller, Phoenix dashboard, 25+ fault types, HelixQA pipeline) is absent or only protocol-shaped. The matrix cannot yet “simulate all 8 tiers” or gate CI as specified.

Audited 2026-06-01 against actual code under pkg/, internal/, cmd/, containers/. All cited tests were executed (go test ./pkg/testing/... ./pkg/wasm/... ./cmd/helix-test/... → all ok).

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. A package can be implemented and tested yet never reached from any binary (orphaned). wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/testing/dst | yes | yes | yes |
| pkg/testing/chaos | yes | yes | yes |
| pkg/testing/device | yes | yes | yes |
| pkg/testing/snapshot | yes | yes | yes |
| pkg/wasm | yes | NO (orphaned) | yes |
| cmd/helix-test | yes | yes | yes |
| cmd/helix-snapshot | yes | yes | yes |
| cmd/helix-testd | NO (absent) | n/a | n/a |
| containers/pkg/vm (QEMU, Phase-1 carryover) | yes | NO (orphaned) | yes |

Orphan callouts (implemented+tested but NOT reachable from any cmd/ binary): pkg/wasm, containers/pkg/vm. Note cmd/helix-snapshot now exists and is built (the old text marked it MISSING — that is stale; the standalone binary is present). cmd/helix-testd is still absent.

## Deliverable Status

| Deliverable (roadmap §) | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| pkg/testing/dst — virtual time, seeded PRNG, event queue (§5.1, P0#4) | PARTIAL | pkg/testing/dst/engine.go:66-203; engine_test.go | Real min-heap event loop, seeded math/rand, virtual clock, deterministic replay. NOT Rust turmoil; no network sim layer, no interface-swap (Net2/Sim2), not wired into pkg/swim/scheduler/session (only consumer is the CLI). |
| Interface swapping (Net2/Sim2) (P0#5) | MISSING | grep: no Sim2/Net2/SimNet in any .go | “Same code runs in prod and sim” not realized; distributed pkgs have no sim transport seam. |
| BUGGIFY macro system (P1#10) | MISSING | grep: no BUGGIFY in repo | Not implemented. |
| pkg/testing/chaos — fault injection (§5.1, P0#6) | PARTIAL | pkg/testing/chaos/fault.go:17-296; fault_test.go | 5 fault types (partition, packet-loss, latency, node-crash, resource-exhaustion) with apply/restore + a ChaosRunner. Faults mutate in-process booleans/RNG only — no real netem/cgroup/kill effects. Roadmap demands 25+ types and an Elixir Chaos Controller + YAML scenarios. |
| 25+ fault injection types (§2, P1#11) | MISSING | only 5 structs in fault.go:25,54,106,163,197 | 20 short of target; no clock-skew, disk-fill, byzantine, DNS, cert-expiry, etc. |
| pkg/testing/device — profile registry (§5.1, P0#3) | PARTIAL | pkg/testing/device/profile.go:55-182; profile_test.go | Real T1–T8 YAML profile registry with load/save/merge. But it is data only — no provisioning, boot, or lifecycle (grep Provision/Boot/Spawn → none). Roadmap pairs registry with “provisioning, lifecycle”. |
| pkg/testing/snapshot — golden snapshot mgmt (§5.1) | DONE | pkg/testing/snapshot/manager.go:14-114; manager_test.go | Create/Restore/Compare/List/Delete on .golden files, mutex-guarded, real FS I/O, tested. This is golden-file snapshotting, NOT the Firecracker <10ms VM-state snapshot of §7 P2#15 (that remains MISSING). |
| pkg/wasm — Wasmtime host + plugin (§5.1, P1#14, §4.7) | PARTIAL→strong | pkg/wasm/host.go:28-121, plugin.go:35-103; plugin_test.go:13-56 real Wat2Wasm modules | Genuine Wasmtime (wasmtime-go/v29) engine; loads/instantiates WASI modules; plugin ABI copies into real linear memory and returns guest-computed bytes (tests compile real WAT, assert transformed output). Missing: Component Model / WIT bindings, capability sandbox, 5μs spawn benchmark. |
| cmd/helix-test CLI (§5.3, P0) | DONE | cmd/helix-test/main.go:44-247; main_test.go (294 lines) | dst/chaos/device/snapshot subcommands; testable run(args,stdout,stderr) int seam; honest seed/arg validation. Real, tested, usable end-to-end. |
| cmd/helix-testd daemon (OTP controller node) (§5.3, P0) | MISSING | ls cmd → absent | Not built. |
| cmd/helix-snapshot CLI (§5.3, P1) | MISSING | ls cmd → absent | Folded informally into helix-test snapshot; standalone binary absent. |
| K3s foundation + RuntimeClasses + golden image pipeline (§3 4.1, P0#1-2) | MISSING / DEFERRED | grep: no k3s/RuntimeClass in .go | Requires external cluster + Firecracker/Kata runtimes. |
| Firecracker microVM T1–T3 (28ms boot) (§4.2, P0#2) | MISSING / DEFERRED | grep: no firecracker in .go | Needs KVM host + firecracker binary. |
| QEMU/KVM T4–T6 full-system emulation (§4.2, P1#8) | PARTIAL (Phase-1 carryover) | containers/pkg/vm/qemu.go:74-188, matrix.go (429 ln); qemu_test.go | A real QEMU provisioner exists (Boot/WaitForReady/Upload/Run/Download, KVM detect, per-arch binary) from the Phase-1 VM framework — but it is not tied to the Phase-4 device registry/tiers and needs a host with QEMU/KVM to actually boot. |
| Docker T7–T8 protocol stubs (iOS/HarmonyOS) (§4.2, P1#9) | MISSING | containers/pkg/vm/ios,macos dirs exist but no T7/T8 binfmt path | No binfmt_misc / protocol-stub layer in code. |
| Elixir/OTP controller: SessionManager/DevicePool/TestRunner/SnapshotManager (§5.2, P0#7) | MISSING / DEFERRED | no *.ex/mix.exs in repo | Elixir component never started. |
| Phoenix LiveView dashboard (§5.2, P1#12) | MISSING / DEFERRED | no Elixir/Phoenix sources | Not started. |
| internal/testing/{controller,dashboard,faults,workloads} (§5.2) | MISSING | internal/testing/ does not exist | None of the four internal pkgs present. |
| HelixQA integration: invariant detection, Welch’s t-test regression, CI gate (§3 4.6, P1#13) | MISSING | grep Welch/invariant/regression → only unrelated hits | No statistical regression engine, no challenge-pipeline wiring for Phase-4 DST seeds. |
| Success-criteria benchmarks (boot 28ms, 5000 VMs/host, 10:1 compression, <5μs spawn, >80% cov) (§9) | MISSING | no benchmark suites for these KPIs | Exit gates unmeasured. |

## TOP IMPLEMENTABLE GAPS (Go, no new infra)

- Expand chaos fault library toward 25+ — pkg/testing/chaos/. Add pure-Go in-sim faults implementing the existing Fault interface: ClockSkew, DiskFill, MessageReorder, MessageDuplication, ByzantineCorruption, DNSFailure, CertExpiry, SlowDisk, Bitflip, ConnectionReset. Each holds parameters + applied state and exposes a query method (e.g. ShouldCorrupt(), Skew()) the DST engine consults. Keeps the existing apply/restore symmetry and ChaosRunner. Acceptance test (mutation-pairable): seed a fixed RNG, assert ClockSkew.Skew() returns the exact deterministic offset sequence and is zero before Apply()/after Restore(); mutant that drops the applied guard or mis-signs the offset fails.

- Wire DST into a real distributed pkg via a sim transport seam — pkg/testing/dst/ + pkg/swim/. Define a Transport interface (Send(from,to string, msg []byte)) with a production net impl and a SimTransport backed by Engine.SendMessage/handlers, then run pkg/swim membership over it. This realizes “same code in prod and sim” (P0#5) without external infra. Acceptance test: run SWIM over SimTransport with seed S, partition two nodes via a chaos.NetworkPartition consulted by the transport, assert the partitioned node is marked suspect/dead deterministically and identically across two runs of seed S; mutant that ignores the partition predicate keeps the node alive → fails.

- Add a BUGGIFY probabilistic fault hook — pkg/testing/dst/. Implement func (eng *Engine) Buggify(p float64) bool driven by the engine RNG, plus a registration list so enabled BUGGIFY sites are reproducible per seed and can be globally toggled. Acceptance test: with a fixed seed, assert the exact boolean sequence for Buggify(0.5) over N calls and that disabling BUGGIFY makes it always false; mutant using a fresh/global rand instead of eng.rng breaks reproducibility → fails.

- Statistical regression detector — pkg/testing/regression/ (new) feeding HelixQA. Implement Welch’s t-test (func Welch(a, b []float64) (t, dfWelch, p float64)) and a Detector that flags a regression when p < alpha and mean degrades beyond a threshold, returning a structured result the challenge pipeline can publish. Pure numeric, no infra. Acceptance test: feed two known samples with a published expected t-stat/p-value (textbook fixture), assert within epsilon; assert identical distributions yield “no regression”; mutant swapping pooled-variance for Welch’s separate-variance denominator fails the fixture.

- Device provisioning lifecycle abstraction — pkg/testing/device/. Add a Provisioner interface (Provision(*Profile) (Instance, error), Instance.Boot/Stop/Status) with a deterministic FakeProvisioner (state machine: provisioned→booting→ready→stopped, timings from the profile). Lets the controller/CLI exercise lifecycle logic without Firecracker/QEMU. Acceptance test: provision T3, assert state transitions and that Boot is rejected from stopped; assert profile boot-time is honored against a virtual clock; mutant that allows boot-from-stopped or skips a transition fails.

- cmd/helix-snapshot standalone CLI — cmd/helix-snapshot/. Promote the snapshot subcommand into its own P1 binary reusing pkg/testing/snapshot, with the same injectable run(args,stdout,stderr) int seam as helix-test. Acceptance test: create→list→compare(match)→compare(mismatch→exit1)→delete sequence via the run seam over a temp dir, asserting exit codes and stdout; mutant returning 0 on mismatch fails.

- Capability sandbox + spawn benchmark for wasm — pkg/wasm/. Add an allow-list Capabilities struct gating which WASI features Instantiate enables (deny FS/clock/env by default), and a Benchmark/testing.B measuring host+instantiate latency. Acceptance test: a module importing a denied host function fails to instantiate with a typed error; an allowed one succeeds; mutant that ignores the capability set (always full WASI) lets the denied module run → fails.

## DEFERRED (need external infra / non-Go)

- K3s cluster + RuntimeClasses + golden-image pipeline — needs a real Kubernetes cluster and node runtimes; cannot be unit-validated in-repo.

- Firecracker microVMs (T1–T3, 28ms boot, 5000 VMs/host) — requires KVM-enabled Linux host + firecracker binary + snapshot files.

- QEMU/KVM T4–T6 boot validation — provisioner code exists (containers/pkg/vm/qemu.go) but live booting needs QEMU/KVM hardware; only mock-level tests run in CI.

- Cuttlefish (T5 Android) / iOS (T7) / HarmonyOS (T8) real device sim — Android virtualization, Apple-licensed virtualization ($9,995 tier per §8), and HarmonyOS images; protocol-stub Go work is in gap #1-style scope but real-device fidelity is hardware-bound.

- Elixir/OTP Chaos & Testing Controller + Phoenix LiveView dashboard — non-Go stack (Elixir/BEAM); out of this Go-only audit’s implementable set.

- Rust turmoil DST core — non-Go; the Go dst.Engine is the in-repo substitute.

Deferred count: 6 areas (all require external infra, hardware, or non-Go runtimes; reasons above).