# phase_05_GAP_AUDIT

# Phase 5 Gap Audit — Advanced & Exotic Device Ecosystem

| Field | Value |
| --- | --- |
| Auditor | Engineering auditor (code-grounded, anti-bluff) |
| Date | 2026-06-01 |
| Method | Direct inspection of pkg/, internal/, cmd/, api/ against PHASE_5_ROADMAP.md deliverables |
| Honest completion | ~3% complete |

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it. Phase 5 is almost entirely unimplemented, so most rows are implemented=NO; the table makes that mechanical rather than narrative.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/device | NO | n/a | n/a |
| pkg/handheld | NO | n/a | n/a |
| pkg/fpga | NO | n/a | n/a |
| pkg/riscv | NO | n/a | n/a |
| pkg/cloudspot | NO | n/a | n/a |
| pkg/inference | NO | n/a | n/a |
| pkg/quantum | NO | n/a | n/a |
| internal/handheld / sbc / fpga / enterprise / iot / exotic | NO | n/a | n/a |
| pkg/scheduler (would be extended for tier/power) | yes (base only) | yes | yes |
| pkg/resources (would be extended for NPU/FPGA/TFLOPS) | yes (base only) | yes | yes |
| pkg/discovery (would be extended for 15-tier/trust) | yes (base only) | yes | yes |
| pkg/wireguard (would be extended for spot teardown) | yes (base only) | yes | yes |

Note: the four “extended” base packages are implemented+wired+tested for their Phase 2–4 scope but carry none of the Phase 5 tier/trust/power/NPU behaviour, so they are not Phase 5 deliverables. No Phase 5 package is orphaned because no Phase 5 package exists yet.

One-line summary: Phase 5 is effectively unstarted in code — none of the 7 planned pkg/ packages, none of the 6 planned internal/ packages, and none of the planned proto fields (tier, trust_level, compute_class, arch, npu_tops, power_budget) exist; the only adjacent assets are generic Phase 2–4/8C foundations (scheduler, resources, wireguard, llm manager) that were NOT extended for device-tier/trust/power-aware behaviour. Recent “Wave1–5 / Phase 8C” hardening (RBAC scopes, pkg/fiber, cost-aware GPU placement, PQ-crypto/gpuattest/TEE attestation in the security/ submodule) is real but belongs to other tracks and does not satisfy any Phase 5 deliverable.

## Deliverable Status Table

The roadmap’s concrete deliverables are the new pkg/ (§4.1), new internal/ (§4.2), extended packages (§4.3), and proto extensions (§5.3).

| Deliverable | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| pkg/device — capability descriptor + auto-probe (P0 #1) | MISSING | dir absent (ls pkg/ — no device) | Foundation for all tier/trust assignment; nothing exists. |
| pkg/handheld — Steam Deck/x86 handheld agent, Vulkan/battery/thermal (P0 #2) | MISSING | dir absent | No vulkan¦battery¦thermal in pkg/. Only internal/console/thermal.go:13 exists (PS4/PS5 console thermal zones, Phase 2 — not handheld). |
| pkg/fpga — hard-SoC/soft-core/DPU backends (P1 #6) | MISSING | dir absent | No FPGA code anywhere in pkg//internal/. |
| pkg/riscv — riscv64 cross-compile helpers, RVV probe (P0 #5) | MISSING | dir absent | No riscv build pipeline. (Note: roadmap claims riscv64 Go/Docker parity from Phase 3, unverified here.) |
| pkg/cloudspot — WireGuard join/leave + preemption handler (P1 #8) | MISSING | dir absent; pkg/wireguard/mesh.go has generic join/leave only | No spot/preempt/checkpoint logic; grep -ril 'spot\¦preempt' pkg/wireguard → none. |
| pkg/inference — Groq/Cerebras/Jetson/llama.cpp provider-agnostic backend (P1 #10) | MISSING | internal/llm/manager.go:142 (Inference) | Existing LLM layer is a local model-registry stub: no provider abstraction, no Groq/Cerebras/TensorRT/HTTP client. |
| pkg/quantum — Qiskit Runtime plugin (P2 #12) | MISSING / DEFERRED | dir absent | Research-only T14; external infra. |
| internal/handheld | MISSING | dir absent | — |
| internal/sbc — RK3588 NPU / Jetson TensorRT / Turing RK1 | MISSING | dir absent | — |
| internal/fpga | MISSING | dir absent | — |
| internal/enterprise — EPYC/Ampere auto-provision, Coreboot trust | MISSING | dir absent | — |
| internal/iot — OpenWrt/NAS/webOS agents | MISSING | dir absent | — |
| internal/exotic — Groq/Cerebras clients, quantum, neuromorphic | MISSING | dir absent | — |
| pkg/scheduler extension — tier-aware matchmaking + power-aware T9 policy (P0 #4) | MISSING | pkg/scheduler/types.go (no Tier/Trust/PowerBudget/Arch) | cost_gpu.go is Phase 8C cost-aware GPU placement (label-based $/gpu-hr), NOT tier/power-aware device routing. No power budget, no T9 handheld policy. |
| pkg/resources extension — NPU TOPS / FPGA LE / GPU TFLOPS / QPU probing | MISSING | pkg/resources/types.go:24 (GPUInfo has no TFLOPS); no npu/tops/fpga/tflops fields | Only CPU/Mem/GPU(count)/Disk/Net cgroup-v2 probing exists. |
| pkg/discovery extension — 15-tier registry + trust-aware routing | MISSING | pkg/discovery/selection.go, etcd_backend.go (no tier/trust) | etcd-backed service discovery exists but is tier-agnostic. |
| pkg/wireguard extension — spot dynamic join/leave + preemption-safe teardown | PARTIAL | pkg/wireguard/mesh.go, manager.go | Generic mesh join/leave + key rotation exist; no preemption-aware teardown or spot-drain hook. |
| proto: node.proto += tier,trust_level,compute_class,arch | MISSING | api/v1/node.proto:20-45 (only node_id,region,status,reason) | None of the 4 fields present. |
| proto: scheduler.proto += tier constraints, power_budget | MISSING | api/v1/scheduler.proto (grep tier/power → none) | — |
| proto: resources.proto += npu_tops,fpga_logic_elements,tflops_gpu | MISSING | api/v1/resources.proto file does not exist | The proto file itself is absent. |
| Steam Deck Flatpak agent (5a) | MISSING | no cmd/ or packaging artifact | DEFERRED — needs real Steam Deck hardware for exit-gate evidence. |
| Jetson TensorRT backend (5a) | MISSING / DEFERRED | — | Needs L4T/Jetson hardware + TensorRT. |
| riscv64 CI build artifact (5b) | MISSING | no riscv pipeline in scripts//CI verified | DEFERRED-ish — CI-implementable but needs toolchain. |
| FPGA DPU / Groq / Cerebras / Cloud-spot exit gates | MISSING | — | DEFERRED — all require external hardware/cloud (see below). |

Tally: 0 DONE, 1 PARTIAL (pkg/wireguard generic mesh), ~22 MISSING. Hence ~3% (sole partial credit = reusable wireguard/scheduler/resources/discovery scaffolding that a Phase 5 build would extend).

## TOP IMPLEMENTABLE GAPS (Go, no new infra)

Prioritized, concrete, mutation-pairable. These need no hardware and unblock the rest of Phase 5.

### 1. pkg/device — universal capability descriptor + arch auto-probe (P0, unblocks everything)

Target: pkg/device/ Spec: Define Descriptor{ Tier, TrustLevel, ComputeClass, Arch, CPUCores, MemMB, GPUs, NPUTops, FPGALogicElements, GPUTFLOPS, PowerBudgetW } with enums for the 15 tiers (T1–T15) and trust levels. Implement Probe(ctx) (Descriptor, error) that derives Arch from runtime.GOARCH, CPU/mem from existing pkg/resources readers, and reads optional override labels (env/config) for fields not auto-detectable (NPU/FPGA/TFLOPS). Provide AssignTier(Descriptor) Tier implementing the §50 taxonomy decision tree (e.g. riscv64→T10, x86+open-firmware→T1, GPU+battery present→T9). Pure Go, deterministic. Acceptance test (mutation-pairable): table-driven fixtures mapping synthetic Descriptors → expected tier. Mutation: swap the riscv64→T10 branch to →T2; the riscv fixture assertion must fail. Verifies tier logic, not just non-panic.

### 2. proto + codegen: device/tier fields (P0, blocks scheduler+discovery wiring)

Target: api/v1/node.proto, new api/v1/resources.proto, api/v1/scheduler.proto Spec: Add tier, trust_level, compute_class, arch to Node; create resources.proto with npu_tops, fpga_logic_elements, tflops_gpu; add power_budget + repeated tier constraints to scheduler request. Regenerate via existing buf pipeline. Add round-trip mapping helpers device.Descriptor <-> pb.Node. Acceptance test: marshal a Descriptor→proto→Descriptor, assert field equality incl. tier enum. Mutation: drop the arch field copy in the mapper → round-trip assertion fails.

### 3. pkg/scheduler tier-aware + power-aware plugin (P0 #4)

Target: pkg/scheduler/tier_power.go Spec: New Plugin (same Name/Filter/Score/Bind contract as cost_gpu.go) that (a) Filters out nodes whose Tier/TrustLevel violate a job’s RequiredTier/MinTrust, and (b) for T9 HANDHELD nodes, Filters when power_budget remaining < job estimate or node reports gaming-active/on-battery label. Reuse the existing plugin registration in plugins.go. Acceptance test: feed a job requiring T1 against a mixed node set; assert only T1 nodes survive Filter, and a charging-T9 node is admitted while a battery-only T9 is rejected. Mutation: invert the trust comparison (>=→<) → an untrusted node leaks through and the assertion fails.

### 4. pkg/discovery 15-tier registry + trust-aware selection (P0)

Target: pkg/discovery/tier_registry.go Spec: Extend the etcd-backed registry to index nodes by tier/trust and add SelectByTier(tier, minTrust) returning only matching entries. Backward-compatible with existing selection.go. Acceptance test: register synthetic nodes across T1/T9/T10, query SelectByTier(T10, …), assert exact set. Mutation: make SelectByTier ignore the trust filter → a below-trust node appears and assertion fails. (Run against the existing etcd integration harness for real-behavior credit.)

### 5. pkg/cloudspot preemption handler (logic only, no AWS) (P1 #8)

Target: pkg/cloudspot/ Spec: PreemptionWatcher interface + a pluggable SignalSource (file/HTTP-poller injectable for test). On signal, fire ordered hooks: Drain → Checkpoint → Leave(mesh). Provide a FakeSignalSource for tests; real AWS/GCP metadata poller is a thin adapter (deferred to infra). Wire Leave to pkg/wireguard mesh teardown. Acceptance test: inject a fake preemption signal; assert hooks run in order and Leave is called exactly once within the 2-min budget (simulated clock). Mutation: reorder so Leave precedes Checkpoint → ordering assertion fails.

### 6. pkg/inference provider-agnostic interface + local backend (P1 #10, partial)

Target: pkg/inference/ Spec: Define Backend{ Name(); Generate(ctx, Req) (Resp, error) } and a Router that selects a backend by capability/tier. Implement a LocalBackend wrapping the existing internal/llm manager so the interface is exercised end-to-end today. Groq/Cerebras/Jetson are adapter structs (HTTP/SDK) marked DEFERRED until credentials/hardware exist, but the interface + routing + local path are fully testable now. Acceptance test: register a fake + local backend; route a request and assert the chosen backend matches the tier policy and response propagates. Mutation: make Router always pick index 0 → the tier-routing assertion fails.

## DEFERRED (external infra / hardware / Zig / GPU-kernel — cannot be honestly completed in-repo)

| Deliverable | Reason deferred |
| --- | --- |
| Steam Deck Flatpak agent gaming-interference gate | Requires real Steam Deck; exit gate demands real-device FPS/battery benchmark (CLAUDE-1 forbids mock-only). |
| Jetson TensorRT ≥60 TOPS backend | Requires Jetson Orin L4T hardware + TensorRT runtime. |
| FPGA hard-core (DE10-Nano/Zynq/KV260 DPU) + soft-core (Colorlight/VexRiscv) | Requires physical FPGA boards + Vitis AI / Yosys-LiteX toolchains. |
| riscv64 native CI build artifact | Implementable but needs riscv64 toolchain/runner in CI infra. |
| EPYC / Ampere Altra auto-provisioning gate | Requires real bare-metal server hardware for <30-min onboarding evidence. |
| Cloud spot hybrid (5 on-prem + 5 spot) integration gate | Requires live AWS/GCP spot accounts. |
| Groq LPU <100ms TTFT / Cerebras CS-3 | Requires GroqCloud / Cerebras cloud API credentials. |
| pkg/quantum Qiskit Runtime | Requires IBM Quantum account; research-only T14. |
| webOS smart TV agent | Requires webOS device + JS bridge runtime. |
| gVisor/Kata per-tier sandbox hardening | Requires gVisor/Kata runtime on real cluster nodes. |

Deferred count: 10 — all blocked on external hardware, cloud accounts, or device-specific toolchains; none are pure-Go in-repo work. The 6 implementable gaps above (pkg/device, proto fields, tier/power scheduler plugin, tier-aware discovery, pkg/cloudspot logic, pkg/inference interface+local backend) constitute the honest, no-new-infra path to move Phase 5 off ~3%.