# phase_06_GAP_AUDIT

# Phase 6 — Gap Audit (Multi-Cluster Federation)

| Field | Value |
| --- | --- |
| Auditor | Engineering auditor (code-grounded) |
| Date | 2026-06-01 |
| Scope | docs/research/PHASE_6_ROADMAP.md deliverables vs. actual code in pkg/, internal/, cmd/, api/, security/ submodule |
| Honest completion | ~4% of Phase 6 deliverables DONE |

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it. All 11 planned federation packages are unimplemented; only single-cluster base packages exist.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/federation | NO | n/a | n/a |
| pkg/swim/hierarchical | NO | n/a | n/a |
| pkg/crdt (+ pkg/crdt/merkle) | NO | n/a | n/a |
| pkg/hlc | NO | n/a | n/a |
| pkg/nattraversal | NO | n/a | n/a |
| pkg/cilium | NO | n/a | n/a |
| pkg/spiffe/federation | NO | n/a | n/a |
| pkg/gitops | NO | n/a | n/a |
| internal/cell / internal/federation / internal/chaos | NO | n/a | n/a |
| cmd/helix-federation | NO | n/a | n/a |
| pkg/swim (base, would be extended for Phi-accrual/gateway-relay) | yes (base only) | yes | yes |
| pkg/wireguard (base, would be extended for multi-cell) | yes (base only) | yes | yes |
| pkg/security (base, would be extended for SPIFFE federation) | yes (base only) | yes | yes |
| pkg/scheduler (base, would be extended for inter-cell) | yes (base only) | yes | yes |

Note: the four base packages are implemented+wired+tested for single-cluster Phase 2–5 scope but carry no federation behaviour, so they are not Phase 6 deliverables. No Phase 6 package is orphaned because no Phase 6 package exists yet.

One-line summary: Phase 6 (federation: cells, hierarchical SWIM, CRDT/HLC, NAT traversal, SPIFFE federation, Cilium/Karmada/ArgoCD) is essentially not started — all 11 planned packages are absent and there are zero federation/cross-cell terms in the Go codebase; the only Phase-6-adjacent code is single-cluster scaffolding (pkg/swim, pkg/wireguard) plus a documented NAT-traversal stub that returns “not implemented”.

## Method / Anti-bluff notes

- A deliverable is DONE only if implemented AND covered by real-behavior tests. Stub/TODO/mock-only/error-path-only ⇒ PARTIAL or MISSING.

- Searched the full Go tree for federation vocabulary (karmada, propagationpolicy, merkle, hybrid logical, g-counter, lww-register, cluster mesh, applicationset, cross-cell, inter-cell): 0 matches.

- Searched for the 11 planned package dirs (federation, crdt, hlc, nattraversal, cilium, gitops, internal/cell, internal/federation, internal/chaos, pkg/swim/hierarchical, pkg/spiffe/federation): none exist (pkg/testing/chaos is unit-test chaos helpers, unrelated).

- Recent hardening (cost-aware scheduling, pkg/fiber, pkg/gpuattest, e2ee/attestation in the security submodule, etcd/NATS/Postgres integration tests) is real but is single-cluster Phase 5/8 scope, not Phase 6 federation. Credited only where the roadmap names it an “existing package to extend”.

## Deliverable Status Table

| Deliverable (roadmap) | Status | Evidence file:line | Notes |
| --- | --- | --- | --- |
| pkg/federation — cell registry, lifecycle state machine, federated API proxy | MISSING | no dir under pkg/ | No package; no Cell/join/evacuate types anywhere. |
| pkg/swim/hierarchical — two-tier LAN+WAN delegate gossip | MISSING | pkg/swim/ (no hierarchical/) | pkg/swim is single-tier only; no delegate/gateway/WAN code. |
| pkg/crdt — G-Counter, LWW-Register, OR-Set + Merkle delta | MISSING | no dir under pkg/ | Zero CRDT/Merkle code in tree. |
| pkg/hlc — Hybrid Logical Clock | MISSING | no dir under pkg/ | pkg/swim/clock.go is a plain monotonic helper, not an HLC. |
| pkg/nattraversal — STUN/TURN/ICE + UDP hole punch + QUIC | MISSING (stub adjacent) | pkg/wireguard/nat_traversal.go:16-41 | DiscoverExternalAddress hits ipify and the http client returns “not available in this build”; SetupPortMapping/RemovePortMapping return "not implemented". Tests assert the error path only (pkg/wireguard/package_test.go:288-308). No STUN/TURN/ICE/QUIC. |
| pkg/cilium — Cluster Mesh client | MISSING | no dir under pkg/ | No Cilium/eBPF integration. |
| pkg/spiffe/federation — trust-bundle exchange across cells | MISSING | pkg/security/spiffe.go (no federation refs) | pkg/security/spiffe.go exists for single-domain SPIFFE; no trust-bundle/federation code. |
| pkg/gitops — ArgoCD ApplicationSet federation | MISSING | no dir under pkg/ | No ArgoCD/ApplicationSet code. |
| internal/cell — gateway mgmt, inter-cell WG wiring, SWIM delegate config | MISSING | no dir under internal/ | Absent. |
| internal/federation — Karmada/OCM, PropagationPolicy, kubectl aggregation | MISSING | no dir under internal/ | Absent. |
| internal/chaos — 12 chaos experiments (CE-01..CE-12) | MISSING | no dir under internal/ | Absent (pkg/testing/chaos is unit-test fault helpers). |
| cmd/helix-federation binary | MISSING | cmd/ (not present) | No federation CLI; no helixctl federation / cell join. |
| Ext: pkg/swim Phi-accrual + gateway-relay suspicion | PARTIAL | pkg/swim/failure_detector.go:8-33 | FailureDetector uses a fixed timeout + time.Timer suspicion, NOT Phi-accrual; no gateway-relay path. Base SWIM (gossip/prober/suspicion) is real and tested for single-cluster. |
| Ext: pkg/wireguard multi-cell peers + zero-downtime key rotation | PARTIAL | pkg/wireguard/keyrotation.go:97-141 | RotateKeysTracked rotates and records the previous key for audit and is tested (keyrotation_config_test.go:61-308), but there is no zero-downtime overlap-window (“add new before remove old”, 200 ms window) and no multi-cell/inter-cell route advertising. Single-cluster mesh only. |
| Ext: pkg/security SPIFFE/SPIRE federation + OPA cross-cluster | PARTIAL | pkg/security/spiffe.go, internal/policy/ | Single-domain SPIFFE + single-cluster policy exist; cross-cluster trust bundles / OPA admission absent. |
| Ext: pkg/scheduler inter-cell Karmada propagation + spot scoring | PARTIAL | pkg/scheduler/cost_gpu.go:1-30 | Real single-cluster cost-aware GPU placement plugin (tested), but no inter-cell Karmada propagation; “cost reduction” here ≠ cross-cell bursting. |
| Ext: internal/node cell agent / federation identity attestation | MISSING | internal/node/node.go | Node agent has no cell/federation/tier-selection logic. |
| Exit gate: real multi-cell integration tests (CLAUDE-1) | MISSING | n/a | No multi-cell testbed; the only WG nat test asserts the stub error path. |
| Exit gate: e2e operator flows (cell join, --all-cells, GitOps) | MISSING | n/a | No CLI surface exists to exercise. |

## TOP IMPLEMENTABLE GAPS (Go, no new infra)

Prioritized for maximum federation value while remaining pure-Go and locally testable. Each is mutation-pairable per §1.1.

### 1. pkg/hlc — Hybrid Logical Clock (P0, foundational)

Target dir: pkg/hlc/ Spec: Implement a Hybrid Logical Clock: a Clock holding {wallMillis, logical} with Now() (advances against time.Now), Update(remote Timestamp) (max of local/remote wall, bumps logical on ties, clamps drift to a configurable bound e.g. 10 ms→error), and a total-order Timestamp.Compare. Pure-Go, deterministic with an injectable wall-clock func. This is the timestamp substrate every CRDT type needs and unblocks pkg/crdt. Acceptance test (mutation-pairable): Feed an out-of-order remote timestamp newer than local wall; assert returned timestamp is strictly greater than both inputs and that two events at identical wall time get distinct logical counters preserving causal order. Mutant: change Update to ignore the remote logical (use only wall) → causal-order assertion must fail.

### 2. pkg/crdt — G-Counter, LWW-Register, OR-Set (P0)

Target dir: pkg/crdt/ Spec: Implement three state-based CRDTs over pkg/hlc timestamps with Merge(other) that is commutative, associative, idempotent. G-Counter (per-replica counter map, value=sum); LWW-Register (value + HLC, last-writer-wins on Compare); OR-Set (add/remove with unique tags). No network — just the convergence algebra. Acceptance test: Property test merging the same set of ops in randomized orders across 3 replicas; assert all replicas converge to byte-identical state and that Merge is idempotent (merging twice = once). Mutant: make OR-Set Remove delete by element instead of by tag → concurrent add/remove convergence test must fail.

### 3. pkg/federation — cell registry + lifecycle state machine (P0)

Target dir: pkg/federation/ Spec: Pure-Go cell model: Cell{ID, Gateways, State} and an explicit FSM with transitions Joining→Syncing→Active→Evacuating→Detached (plus Failed). Provide a thread-safe Registry (add/remove/list cells, snapshot) and a Transition(cell, event) that rejects illegal transitions. No real networking — the lifecycle/validation logic is the deliverable; wire to transport later. Acceptance test: Drive a cell through the legal happy path and assert each state; then attempt an illegal jump (Detached→Active) and assert a typed error + unchanged state. Mutant: remove the illegal-transition guard → the rejection test must fail.

### 4. Phi-accrual failure detector in pkg/swim (P1)

Target dir: pkg/swim/ (new phi.go, used by failure_detector.go) Spec: Add a Phi-accrual detector: a sliding window of inter-arrival heartbeat intervals producing a phi(now) suspicion value from the sample mean/variance; expose SuspicionLevel(memberID) and a threshold-based IsSuspect. Replace/augment the current fixed-timeout FailureDetector so suspicion adapts to observed latency. Pure-Go, injectable clock. Acceptance test: Feed a steady 1 s heartbeat stream then stop; assert phi stays low while heartbeats arrive and crosses threshold within a bounded time after they stop; assert a jittery-but-alive stream does NOT cross threshold. Mutant: drop the variance term (use mean only) → the jitter-tolerance assertion must fail.

### 5. pkg/crdt Merkle anti-entropy delta sync (P1, depends on #2)

Target dir: pkg/crdt/merkle/ Spec: Build a Merkle tree over a keyspace of CRDT registers; Diff(remoteRoot) returns only the divergent key set so reconciliation ships deltas, not full state (the roadmap’s <5 KB/s gossip budget). Pure-Go over an in-memory map; transport-agnostic. Acceptance test: Two trees differing in 1 of N keys; assert Diff returns exactly that key and that syncing it makes roots equal. Mutant: hash only leaf values, not subtree children → divergence in a deep key must still be detected, so a “single changed deep key” test must fail under the mutant.

### 6. pkg/federation federated API aggregation model (P1, depends on #3)

Target dir: pkg/federation/ (new aggregate.go) Spec: Pure-Go fan-out/merge: given a set of Active cells from the Registry and a per-cell query func (interface, mocked in unit tests), aggregate results with partial-failure semantics (return successes + a per-cell error map; never fail-closed on one cell). This is the engine behind helixctl get ... --all-cells. Acceptance test: Aggregate over 3 fake cells where one returns an error; assert 2 results returned + 1 recorded error and no panic. Mutant: make aggregation abort on first error → partial-success assertion must fail.

## DEFERRED (need external infra / hardware / non-Go)

| Item | Reason deferred |
| --- | --- |
| pkg/nattraversal real STUN/TURN/ICE + UDP hole punch + QUIC | Requires real NAT devices / STUN-TURN servers and a network test matrix (4 NAT types) to validate honestly; not unit-testable to a real-behavior standard locally. |
| pkg/cilium Cluster Mesh data plane | Requires Cilium + eBPF + a Kubernetes multi-cluster; out of pure-Go scope. |
| internal/federation Karmada/OCM PropagationPolicy | Requires running Karmada/OCM control planes and real K8s clusters. |
| pkg/gitops ArgoCD ApplicationSet federation | Requires a live ArgoCD instance + Git backend to prove end-user flow. |
| pkg/spiffe/federation trust-bundle exchange | Needs ≥2 SPIRE servers (nested trust domains) for real cross-cell SVID/bundle validation. |
| internal/chaos CE-01..CE-12 + Chaos Mesh | Requires Chaos Mesh + a multi-node testbed and partition injection; the 12 KPIs are infra-bound. |
| WireGuard zero-downtime key rotation overlap window | Kernel WireGuard interface + multi-host mesh needed to prove the 200 ms overlap doesn’t flap (skipped on darwin today). |
| Velero DR / Prometheus federation / split-brain alerts | External backup + monitoring stacks; KPI measurement (RPO, alert latency) requires the running federation. |