# phase_07_GAP_AUDIT

# Phase 7 — Code-Grounded Gap Audit

Auditor: engineering auditor (anti-bluff, CLAUDE-1) | Date: 2026-06-01 Honest completion estimate: ~18% of Phase 7 named deliverables.

One-line summary: None of the 15 planned pkg/* Phase 7 packages or the 2 planned internal/* packages exist by name; the only real Phase 7 progress is partial hardening folded into pre-existing packages (gang scheduling/preemption, session CRDT convergence + migration, SWIM suspicion, 2-of-3 health tiers, real etcd integration), and the rest of the 23-gap matrix (Multi-Raft, MVCC, backfill, hash-slot, voting, STONITH, DST/BUGGIFY, Porcupine, device-plugin/GRES, admission control, repair, BOINC trust) is MISSING.

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it. Almost every named Phase 7 package is unimplemented; the one notable trap is the internal/advisory name collision (it exists, but as a lock service, NOT the planned BOINC trust package).

| Package (planned name) | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/multiraft | NO | n/a | n/a |
| pkg/mvcc | NO | n/a | n/a |
| pkg/crdt (standalone) | NO | n/a | n/a |
| pkg/backfill | NO | n/a | n/a |
| pkg/deviceplugin | NO | n/a | n/a |
| pkg/hashslot | NO | n/a | n/a |
| pkg/stonith | NO | n/a | n/a |
| pkg/constraint | NO | n/a | n/a |
| pkg/voting | NO | n/a | n/a |
| pkg/scan | NO | n/a | n/a |
| pkg/dst (named) | NO (pkg/testing/dst is the unrelated Phase-4 one) | n/a | n/a |
| pkg/porcupine | NO | n/a | n/a |
| pkg/gangscheduler | NO (gang logic lives in pkg/scheduler) | n/a | n/a |
| pkg/admissioncontrol | NO | n/a | n/a |
| pkg/repair | NO | n/a | n/a |
| internal/advisory (planned: BOINC trust) | NO — name collision | yes (the lock service is wired) | yes |
| internal/chaos | NO | n/a | n/a |
| pkg/scheduler (gang/preempt folded here) | yes | yes | yes |
| pkg/session (CRDT/migration folded here) | yes | yes | yes |
| pkg/swim (suspicion folded here) | yes | yes | yes |
| pkg/health (2-of-3 tiers) | yes | yes | yes |
| pkg/etcd (substrate) | yes | yes | yes |

Name-collision warning (verified): internal/advisory IS implemented, wired and tested — but as an Advisory Lock gRPC service, NOT the planned internal/advisory BOINC trust scorer. Do not mark Phase 7 gap G-09 done from its wired=yes. This is precisely the kind of “exists ≠ the thing you wanted” trap the 3-axis view surfaces.

## Method & Caveats

- Verified against actual source under pkg/, internal/, cmd/, api/ — not against the prose report.

- Roadmap §4.1/§4.2 names 15 pkg/* + 2 internal/* planned packages. A directory-name check shows 0 of 17 exist by their planned name (pkg/{multiraft,mvcc,crdt,backfill,deviceplugin,hashslot,stonith,constraint,voting,scan,dst,porcupine,gangscheduler,admissioncontrol,repair}, internal/{advisory(trust),chaos}).

- Name collision warning: internal/advisory/ exists but is NOT the planned BOINC trust-scoring package. It is an advisory distributed-lock gRPC service (internal/advisory/server.go:1 “Package advisory implements the Advisory Lock gRPC service”). Do not mark G-09 done from its presence.

- DONE requires real implementation and real-behavior tests (CLAUDE-1). Stub/mock-only/untested ⇒ PARTIAL/MISSING.

## Deliverable Status Table

| Deliverable (Gap / Pkg) | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| Gang scheduling, all-or-nothing (G-10) pkg/gangscheduler | PARTIAL | pkg/scheduler/gang_preempt.go:66 ScheduleGang; tests pkg/scheduler/gang_preempt_test.go:10-340 | Real atomic placement + preemption with optimistic-version tests. NOT in planned pkg/gangscheduler; no topology/NUMA/NVLink scoring (the G-18 half). |
| Topology-aware NUMA/NVLink placement (G-18) | MISSING | no match for numa\¦nvlink\¦topology in scheduler/gpu | Not implemented. |
| Cost-aware GPU placement (Phase 8C, not P7) | DONE (out-of-scope) | pkg/scheduler/cost_gpu.go:1; cost_gpu_test.go | Real plugin+tests but labeled Phase 8C; not a Phase 7 gap. |
| CRDT delta-state sync (G-01 partial, P2) pkg/crdt | PARTIAL | pkg/session/crdt.go:9; convergence laws pkg/session/convergence_test.go:102-209 | LWW only, session-scoped. No standalone pkg/crdt (G-counter/PN-counter/OR-set/LWW-map), no 5s delta cross-cell sync, not wired to pkg/pubsub/federation. |
| Session migration / ASM (G-03 part) pkg/session | PARTIAL | pkg/session/migration.go:10 MigrationPlanner; lifecycle tests pkg/session/lifecycle_test.go:93-152 | State-machine + CRIU/DMTCP/CRDT/container strategies modeled; lifecycle transitions tested. No hash-slot router, no MOVED/ASK, no Atomic Slot Migration. |
| Hash-slot router CRC16 + MOVED/ASK (G-03) pkg/hashslot | MISSING | no crc16\¦16384\¦MOVED\¦ASK\¦hash slot in pkg/session,internal/gateway | Absent. |
| SWIM PFAIL→FAIL two-phase consensus (G-23) | PARTIAL | pkg/swim/suspicion.go:44 SuspicionManager (Suspect→indirect probe→Dead, incarnation refutation) | Single-node suspicion+refutation is real and tested (suspicion_test.go). Missing majority/quorum confirmation the roadmap requires for PFAIL→FAIL (grep majority\¦quorum → none). |
| Three-tier health probes (G-04, P1) pkg/health | PARTIAL | pkg/health/rollup.go:22-23 Liveness,Readiness; tests rollup_test.go:94 | Only 2 of 3 tiers. No Startup kind, no GPU grace period. |
| MVCC revision store + B-tree + watch (G-08, P0) pkg/mvcc | MISSING | pkg/etcd/package.go:118 only references etcd’s own mvccpb enum | No own MVCC store, no time-travel, no bbolt B-tree backend. |
| Multi-Raft per-shard consensus (G-01, P0) pkg/multiraft | MISSING | no multiraft\¦multi-raft in repo *.go | Absent; etcd single-write path unchanged. |
| SLURM backfill scheduler (G-02, P0) pkg/backfill | MISSING | no scheduler backfill symbol (only Herald docops backfill, unrelated) | Absent; no resource-availability timeline. |
| DST framework + 1k sim/commit (G-14/15, P0) pkg/dst | MISSING | no dst\¦turmoil\¦buggify in repo | Absent; no deterministic sim, no BUGGIFY macros. CI gate unenforceable. |
| Porcupine linearizability in CI (G-16, P1) pkg/porcupine | MISSING | no porcupine in repo | Absent. |
| Voting quorum, largest-subcluster-wins (G-19, P0) pkg/voting | MISSING | no voting\¦largest subcluster in repo | Absent; split-brain unresolved. |
| STONITH fencing agents (G-19, P1) pkg/stonith | MISSING | no stonith\¦fenc in repo | Absent. |
| Device-plugin / GRES descriptors (G-11/13/17, P1) pkg/deviceplugin | MISSING | internal/gpu/manager.go has mock detect only (gpu_test.go:TestDetectGPUsMock); no gres\¦fingerprint | GPU manager allocates/releases (real tests) but is not an extensible GRES fingerprinting framework. |
| BOINC trust model (G-09, P1) internal/advisory | MISSING | internal/advisory/server.go:1 is a lock service, not trust | Planned package not implemented; name collision. |
| Failover admission control (G-22, P1) pkg/admissioncontrol | MISSING | no admission in internal/gateway/scheduler | Absent. |
| Cassandra 3-layer repair (G-01 part, P1) pkg/repair | MISSING | no merkle\¦anti-entropy\¦hinted handoff in repo | Absent. |
| Pacemaker 4-type constraint engine (G-20, P2) pkg/constraint | MISSING | no pkg/constraint; no colocation/ordering/stickiness engine | Absent. |
| SCAN stable VIP/DNS (G-21, P2) pkg/scan | MISSING | no pkg/scan | Absent. |
| APF FlowSchema→PriorityLevel→Queue (G-07, P2) pkg/security | MISSING | pkg/security/ = spiffe/tls/vault only | Not implemented; existing pkg/ratelimit is generic, not APF. |
| Informer cache helixcache.Watcher + rate-limited queue (G-05/06, P2) internal/node | MISSING | internal/node/ = node/server only; no helixcache/informer | Absent. |
| Nightly chaos pipeline (G-15 part) internal/chaos | MISSING | internal/chaos absent | Absent. |
| TLA+ formal specs (P2) | MISSING | no .tla specs found | Absent. |
| etcd real integration (substrate, supports G-08) | DONE | pkg/etcd/etcd_integration_test.go:26 real broker via brokertest.StartEtcd; sink-side tests :148,:177 | Genuine real-service tests (KV/watch/lease/lock). Supports but does not constitute MVCC/Multi-Raft. |

Scoreboard: DONE 1 (etcd substrate) · PARTIAL 5 (gang/preempt, session CRDT, session migration, SWIM suspicion, 2-tier health) · MISSING 17+ of the named 23-gap matrix. The 7 P0 blockers (Multi-Raft, backfill, DST, BUGGIFY, voting, MVCC, hash-slot) are all MISSING.

## TOP IMPLEMENTABLE GAPS (pure-Go, no new infra)

Prioritized; each is self-contained, mutation-pairable, and needs no external hardware/cluster.

### 1. pkg/hashslot — CRC16 16,384-slot router (G-03, P0)

Target dir: pkg/hashslot/. Implement Redis-compatible CRC16(key)%16384 slot mapping, a SlotMap (slot→nodeID) with Owner(key), Reshard(slots, dst), and MOVED/ASK redirection structs for in-flight migration (Atomic Slot Migration: source serves ASK while a slot is MIGRATING, dest accepts on ASKING). Pure computation + in-memory map; wire later into internal/gateway. Acceptance test (mutation-pairable): assert known Redis CRC16 vectors (e.g. "123456789"→0x31C3, {user1000} hashtag extraction routes to same slot as user1000); mutation = drop the {}-hashtag carve-out or change modulus → hashtag co-location and vector tests fail.

### 2. pkg/voting — largest-subcluster-wins quorum (G-19, P0)

Target dir: pkg/voting/. In-memory vote store with per-voter TTL (3s) and a Resolve(view []Membership) Decision that grants survival to the partition holding a strict majority of registered votes (tie → deterministic lowest-ID loses, all-fence). Pure logic over an injected clock. Acceptance test: 5-node set partitioned 3/2 → 3-side Survive, 2-side Fence; even 2/2 split → both fence. Mutation = flip > to >= in the majority check → the 2/2 split test (which must NOT grant survival) fails.

### 3. pkg/backfill — SLURM-style backfill over an availability timeline (G-02, P0)

Target dir: pkg/backfill/. Build a resource-availability timeline from running jobs’ (end-time, freed-resources); EASY-backfill lower-priority jobs into gaps iff they do not delay the highest-priority reserved job. Pure scheduling math against existing pkg/scheduler Job/Node types. Acceptance test: craft a queue where a small short job fits a gap before the head reservation (must backfill) vs. a long job that would delay it (must NOT). Mutation = remove the “does not delay reservation” guard → the long-job-must-not-backfill test fails.

### 4. pkg/health Startup tier + GPU grace (G-04, P1)

Target dir: pkg/health/ (extend rollup.go). Add Startup CheckKind + CheckStartup(ctx) plus a per-dependency GracePeriod so startup failures are tolerated until elapsed. Acceptance test: a dep failing within grace reports Healthy under CheckStartup but the same dep fails CheckReadiness; after grace elapses (injected clock) startup turns Unhealthy. Mutation = ignore GracePeriod → pre-grace startup test fails.

### 5. SWIM majority PFAIL→FAIL confirmation (G-23, P1)

Target dir: pkg/swim/ (extend suspicion). Add FailureVotes so a member only transitions Suspect→Dead after ≥⌈N/2⌉ distinct gossiped suspicions (PFAIL→FAIL), not on a single node’s timeout. Acceptance test: with N=5, 2 suspicions keep state Suspect; the 3rd promotes to Dead and fires OnDead once. Mutation = lower threshold to 1 → the “2 suspicions must stay Suspect” assertion fails.

### 6. pkg/crdt — standalone delta-state CRDT set (G-01 partial / G-18 Phase-8 dep, P2)

Target dir: pkg/crdt/. Implement G-counter, PN-counter, and OR-set with Merge and delta extraction (Delta(sinceVersion)). Generalizes the LWW logic already proven in pkg/session/convergence_test.go. Acceptance test: property tests for commutativity/associativity/idempotency of Merge (mirror convergence_test.go:102-209); OR-set add-then-remove across reordered deltas converges. Mutation = make OR-set removal drop the unique-tag set → concurrent add/remove convergence test fails.

### 7. internal/advisory-trust → new internal/trust BOINC redundant-execution scorer (G-09, P1)

Target dir: internal/trust/ (avoid the lock-service name collision). Track per-node trust from result agreement across redundant executions: quorum match raises trust, disagreement (outlier) lowers it; expose Trusted(nodeID) bool gated on a threshold. Pure scoring logic. Acceptance test: 3 nodes return result R, 1 returns R’; the outlier’s trust drops below threshold and is quarantined while the 3 stay trusted. Mutation = score the outlier as if it agreed → quarantine assertion fails.

### 8. pkg/admissioncontrol — failover capacity reservation (G-22, P1)

Target dir: pkg/admissioncontrol/. Before accepting a workload, verify the cluster retains enough slack to absorb the loss of the K largest nodes (vSphere “N+K”); reject admission that would breach the reserve. Pure arithmetic over pkg/scheduler Node capacities. Acceptance test: admit while N+1 slack holds; reject the request that would consume the reserved failover headroom. Mutation = drop the reserved-headroom subtraction → the over-admit-rejection test fails.

## DEFERRED (need external infra / hardware / non-Go) — 6 clusters

- DST framework + BUGGIFY + 1,000 sim/commit (G-14/15, P0): DEFERRED — requires a deterministic-simulation harness and CI-gate wiring (Turmoil-class); large cross-cutting effort, not a single Go unit. A toy deterministic scheduler-sim is implementable but the roadmap’s CI gate is infra.

- Porcupine linearizability in CI (G-16, P1): DEFERRED — depends on the porcupine checker + CI pipeline gating; history-recorder shim is Go-implementable but the gate is infra.

- Nightly chaos pipeline internal/chaos (G-15): DEFERRED — needs GitHub Actions + Chaos Mesh / live cluster (pod kill, partition, disk stall, clock skew).

- STONITH fencing agents pkg/stonith (G-19, P1): DEFERRED — IPMI / AWS EC2 / Azure ARM / SBD shared-disk drivers require real hardware/cloud endpoints. (A pluggable interface + a no-op/mock agent is Go-only, but real fencing is infra.)

- Multi-Raft + MVCC bbolt backend (G-01/G-08, P0): PARTIALLY DEFERRED — a Go implementation is possible but is a major storage-engine subsystem (raft groups, persistent watch streams, B-tree) far beyond a mutation-pairable unit; recommend staging behind the smaller wins above.

- TLA+ specs + GPU NUMA/NVLink topology (G-18/P2): DEFERRED — TLA+ is non-Go (TLC model checker); NVLink/NUMA scoring needs real topology data from GPU hardware.