# phase_08C_GAP_AUDIT

# Phase 8C — Code-Grounded Gap Audit

Honest completion: ~45% of Phase 8C deliverables. Crypto/trust primitives (PQ E2EE envelope, software proof-of-GPU, software TEE attestation) are genuinely implemented with real-behavior tests in the vasic-digital/security submodule; scheduler cost/preemption and a fiber transport exist. But the higher pillars — LLMOrchestrator serving (still a stub), GPU resource model, model-integrity gate, marketplace/audit, inferenceproxy, admission — are MISSING, and the implemented primitives lack the Chutes byte-interop, O(1) spot-check, streaming, and attestation-gated scheduling the roadmap specifies.

Audited 2026-06-01 against actual code in pkg/, internal/, cmd/, and the security/ submodule (vasic-digital/security). A deliverable is DONE only if implemented AND covered by real-behavior tests; stub/partial/untested → PARTIAL/MISSING.

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it.

STALENESS CORRECTION: the 2026-06-01 table below marked pkg/modelintegrity (then hf_cache_verify), pkg/inferenceproxy, and pkg/marketplace as MISSING. As of 2026-06-04 all three EXIST and are TESTED — but all three are ORPHANED (not reachable from any cmd/ binary). The registry would show them “Completed”; the measured wired column shows they are exists-but-unused. The rows below override the older prose.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/modelintegrity | yes | NO (orphaned) | yes |
| pkg/inferenceproxy | yes | NO (orphaned) | yes |
| pkg/marketplace | yes | NO (orphaned) | yes |
| pkg/fiber (miner↔validator transport) | yes | NO (orphaned) | yes |
| pkg/scheduler (cost_gpu + preempt) | yes | yes | yes |
| pkg/resources (GPU model — no attested/multiplier yet) | yes | yes | yes |
| internal/llm (router — stub Inference) | yes | yes | yes |
| security/pkg/e2ee (separate module) | yes | NO (not in helix cmd graph) | yes |
| security/pkg/gpuattest (separate module) | yes | NO (not in helix cmd graph) | yes |
| security/pkg/attestation (separate module) | yes | NO (not in helix cmd graph) | yes |
| security/pkg/admission / signed-image gate | NO (absent) | n/a | n/a |

Orphan callouts: pkg/modelintegrity, pkg/inferenceproxy, pkg/marketplace, pkg/fiber are implemented+tested but reachable from no binary. They satisfy “the package exists” and would pass go test, but deliver zero end-user value until a binary (e.g. internal/llm’s LoadModel, or the gateway) imports them — exactly the gap the 3-axis model exposes that “Completed” hid.

## Deliverable Status Table

| Deliverable (roadmap §) | Status | Evidence (file:line) | Notes |
| --- | --- | --- | --- |
| 8C.1 pkg/security/e2ee PQ envelope (ML-KEM-768 + HKDF-SHA256 + AEAD) | PARTIAL | security/pkg/e2ee/package.go:103-326; tests security/pkg/e2ee/package_test.go:37-360 (14 tests: tamper/nonce-reuse/AAD/wrong-key rejection) | Real handshake + AEAD + replay rejection. Gaps vs spec: AEAD is AES-256-GCM, roadmap §4.1 demands ChaCha20-Poly1305; no streaming, no gzip, no nonce/instance discovery contract, and NO Chutes byte-interop vectors (§8 exit gate “byte-for-byte decrypt vs reference vectors” unmet). |
| 8C.1 E2EE framed transport | DONE | security/pkg/e2ee/transport.go:31-77; package_test.go:286-336 | Length-prefixed record framing over io.ReadWriter, oversize guard, round-trip + concurrent tests. Solid but minimal. |
| 8C.2 pkg/gpuattest software proof-of-GPU (challenge/response + fingerprint) | PARTIAL | security/pkg/gpuattest/package.go:104-323; tests package_test.go:42-380 (13 tests: expired/replay/tamper/wrong-key/forged-descriptor rejection) | Honest, clean-room HMAC challenge/response with replay+expiry protection and explicit self-documented scope note (no GPU kernel). Gaps: no matmul PoVW, no O(1) spot-check, no device-sealed E2EE (§4.1). Cannot reject a real oversubscribed/spoofed GPU — only proves secret possession. |
| 8C.3 pkg/security/attestation TEE (TDX/NVIDIA quote, measured boot, key release) | PARTIAL | security/pkg/attestation/attestation.go:1-346; tests attestation_test.go (18 tests) | Real ed25519-signed document construct/verify with nonce freshness, clock-skew, and measurement-policy evaluation; honest “software stands in for hardware quote” seam (QuoteSigner). Gaps: no real TDX/NVIDIA quote, no attested key release, no measured-boot binding. Roadmap §8 hardware exit gate unmet (needs real hardware — DEFERRED). |
| 8C.3 pkg/security/admission (OPA-style policy + signed-image/cosign) | MISSING | security/pkg/policy/policy.go is generic rule eval — no admission, no cosign, no signed-image verify; no admission dir anywhere | Only a generic policy-rule framework exists; the workload-admission + image-signature gate is absent. |
| 8C.4 pkg/scheduler cost-aware placement | DONE | pkg/scheduler/cost_gpu.go:28-130; cost_gpu_test.go | Cost-aware GPU scoring plugin (explicit price labels + proxy), implements Plugin interface, tested. |
| 8C.4 Scheduler preemption + optimistic claiming | PARTIAL | pkg/scheduler/gang_preempt.go:66-279 (ScheduleGangOptimistic, SchedulePreemptOptimistic, version-conflict) | Priority-based preemption + optimistic-concurrency version bump present & tested. Gaps: preemption is priority-based, not the roadmap’s value-multiplier model; no SKIP LOCKED-style DB claiming; no attestation-gated admission predicate (§5.1 integration unmet — scheduler never consults gpuattest/attestation). |
| 8C.5 pkg/resources GPU type (fingerprint + compute-multiplier catalog + attested/thermal state) | MISSING | pkg/resources/types.go:23-28 GPUInfo{Count,Model,Memory} only | No device fingerprint, no SUPPORTED_GPUS multiplier catalog, no verified/attested flag, no thermal/readiness state. internal/gpu/gpu.go has status enum + /proc detection but not the attested resource model. |
| 8C.6 LLMOrchestrator WRAP vLLM/SGLang + ranking/failover + thermal pre-warm + trace audit | MISSING | internal/llm/manager.go:142-158 — Inference returns "[stub inference from %s]" | Honest self-labeled stub. No vLLM/SGLang HTTP backend, no OpenAI passthrough, no ranking, no failover, no pre-warm, no trace trail. This is the largest functional gap. |
| 8C.7 Model-integrity gate (hf_cache_verify → Go, SHA/size) | MISSING | no match for hf_cache/ModelIntegrity/VerifyModel in pkg/,internal/,security/pkg/. security/pkg/content/ is text content-filtering, not model integrity | Roadmap P1 #7 (“cheap, high-value”) — entirely absent. |
| 8C.7 pkg/marketplace + /audit (registration→bounty→metering→payout, commit-then-prove) | MISSING | no match for bounty/payout/metering/Marketplace in pkg,internal,cmd | Economic layer entirely absent. |
| pkg/inferenceproxy (correlation-ID, trace unwrap, anonymization) | MISSING | no match for correlation/anonymiz/inferenceproxy in pkg/internal | Absent. |
| pkg/fiber miner↔validator transport | PARTIAL | pkg/fiber/fiber.go:1-35+; fiber_test.go | Clean-room length-prefixed framed transport with Ping/Pong keepalive + 1-reader/1-writer contract, tested. Gaps: no signed identity / stake-gated admission, no E2EE underlay wired (only documented as future). |
| Node identity: verify-then-pin (TOFU) TLS + header sanitization | MISSING | no pin/TOFU/VerifyThenPin in pkg/security/tls.go or security/pkg/security/ | Existing pkg/security/{tls,spiffe,vault}.go cover standard TLS/SPIFFE/Vault, not keypair-rooted verify-then-pin. |

## Top Implementable Gaps (Go, no new infra)

- Model-integrity gate → pkg/modelintegrity/ (roadmap P1 #7, 0.5wk, highest value/effort ratio) Port hf_cache_verify semantics: given a model directory and a signed manifest of {relpath → sha256, size}, walk the cache and verify every file’s SHA-256 and byte size before a model is marked servable; reject on any mismatch/missing/extra file. Pure stdlib (crypto/sha256, io, os). Wire into internal/llm/manager.go LoadModel as a precondition. Use only V2 HMAC-SHA256 semantics — never MD5 (risk §7 V1). Mutation-pairable acceptance test: build a temp model dir + manifest; assert Verify passes; then (a) flip one byte → expect ErrHashMismatch, (b) truncate a file → expect ErrSizeMismatch, (c) delete a file → expect ErrMissing. Mutation: invert the subtle.ConstantTimeCompare/size check and confirm a test fails.

- Attestation-gated scheduler admission predicate → pkg/scheduler/ (extend) (roadmap §5.1, P1) Add an AdmissionPredicate hook on Scheduler (and a Plugin.Filter participant) that rejects a node unless it carries a verified attestation token. Define an interface NodeTrust interface{ Verified(nodeID string) bool } satisfied by gpuattest.Verifier / attestation.Verifier results; nodes failing verification are filtered out before scoring. No new infra — operates on existing Node labels + an injected verifier. Mutation-pairable test: two nodes, one with a valid gpuattest response registered, one spoofed; assert only the attested node is placeable. Mutation: make the predicate always-return-true and confirm the spoofed-node-rejected test fails.

- GPU resource model → pkg/resources/ (extend GPUInfo) (roadmap 8C.5, P1) Extend GPUInfo with DeviceFingerprint string, ComputeMultiplier float64 (from a static SUPPORTED_GPUS catalog keyed by Model), Attested bool, and Thermal{TempC int; Ready bool}. Provide LookupMultiplier(model string) against a hardcoded catalog (H100/H200/A100/etc.) with a conservative default. Feed ComputeMultiplier/Attested into the cost scorer (#2 and cost_gpu.go). Mutation-pairable test: assert LookupMultiplier("H100") > LookupMultiplier("A100") > default; assert an un-attested GPU is scored below an attested one. Mutation: swap two catalog entries → ordering test fails.

- E2EE Chutes byte-interop vectors + ChaCha20-Poly1305 cipher option → security/pkg/e2ee/ (roadmap §8 exit gate, P0) Add a testdata/ corpus of fixed (encap-key, KEM-ct, nonce, AAD, plaintext, expected-ciphertext) vectors and a vector-driven test asserting byte-for-byte Seal/Open reproduction; add a ChaCha20-Poly1305 AEAD variant (golang.org/x/crypto/chacha20poly1305) selectable via SessionConfig, matching the roadmap’s stated cipher. Closes the “byte-for-byte vs reference vectors” exit gate without a live worker. Mutation-pairable test: table of golden vectors; assert exact ciphertext bytes. Mutation: perturb one HKDF info-label/salt byte in derivation → all golden-vector tests fail.

- gpuattest O(1) spot-check + device-sealed encrypt → security/pkg/gpuattest/ (roadmap 8C.2, P0) Add SpotCheck(resp, index) that re-derives and compares a single deterministic challenge-indexed word of the proof (O(1) verification of a large software-PoVW response) and a SealForDevice(deviceKey, plaintext)/OpenFromDevice pair binding an AEAD key to the device secret. Stays software-only and clearly scoped (no GPU kernel). Mutation-pairable test: genuine response passes spot-check at random indices; a response with one tampered word fails at that index. Mutation: make SpotCheck ignore index → tampered-word test fails.

- fiber signed-identity + stake-gated admission → pkg/fiber/ (extend) (roadmap §9 Phase 6 hook) Add an ed25519 handshake frame type carrying {nodeID, pubkey, signed-nonce} and an Admit(func(nodeID, stake) bool) gate run before application frames flow; reject unsigned/under-staked peers (stake supplied by caller, no chain). Reuses existing frame machinery. Mutation-pairable test: peer with valid signature + sufficient stake admitted; bad signature or zero stake rejected. Mutation: skip signature verification → bad-signature test fails.

- inferenceproxy correlation/anonymization → pkg/inferenceproxy/ (roadmap P2 #10) An http.Handler middleware that injects/propagates a correlation-ID header, records which backend served a request (audit trail), and deterministically anonymizes configured request headers/fields (keyed hash, stable per-tenant). Pure stdlib. Mutation-pairable test: same input header → same anonymized token across calls; different tenant → different token; correlation-ID present on response. Mutation: make anonymizer return input unchanged → “anonymized ≠ original” test fails.

## DEFERRED (need external infra / hardware / GPU kernels / non-Go)

- 8C.3 real TEE attestation (Intel TDX + NVIDIA confidential-GPU quotes, measured boot, attested key release). Needs real TDX + H100/H200-class confidential-GPU hardware and vendor CA chains (go-tdx-guest/DCAP/NRAS). Software QuoteSigner seam exists; genuine quotes cannot be produced or end-to-end validated in CI without the hardware (roadmap §7, §8 hardware gate).

- 8C.2 hardware-rooted proof-of-GPU (real GraVal CUDA/OpenCL matmul kernel). Requires GPU + CUDA/OpenCL kernel code (not Go) and a GPU CI runner to prove a spoofed/oversubscribed GPU is rejected (roadmap §8 GPU gate). The software spot-check (#5) is the CPU-CI-testable subset; full hardware validation is deferred.

- 8C.6 vLLM/SGLang runtime WRAP (live serving exit gate). The Go ranking/failover/passthrough orchestration (gap #6-adjacent) is implementable, but the §8 “live confidential instance / real worker” exit gate requires running upstream vLLM/SGLang GPU containers — deferred to a GPU integration environment.

- 8C.7 marketplace settlement over real economic flow. The Go data model + commit-then-prove audit logic is buildable on existing Postgres/etcd, but end-to-end payout/reward reconciliation as an exit gate depends on the (still-missing) serving + metering data plane above; defer the e2e settlement proof until #1/#3/#6 land.