# phase_08_B_GAP_AUDIT

# Phase 8B Gap Audit — Reverse Integration (Chutes AI / Unified GPU Consumer)

| Field | Value |
| --- | --- |
| Audited | 2026-06-01 |
| Auditor | Engineering auditor (code-grounded) |
| Scope | docs/research/PHASE_8B_ROADMAP.md deliverables vs. actual pkg/, internal/, cmd/, api/, security/ |

## Honest Completion: ~8% complete

One-line summary: Phase 8B’s crypto foundation is real and well-tested (ML-KEM-768 E2EE, software TEE attestation, and software GraVal proof-of-GPU all exist in the security/ submodule), but every Phase 8B-specific deliverable — the GPUProvider interface, PoolManager, all four provider adapters, BurstController, ComputeBroker, CUDA proxy, and all three cmd/ binaries — is MISSING. No remote GPU is consumed anywhere in the codebase; internal/gpu is strictly local detection/allocation.

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it. security/pkg/* is a separate module and so never appears in HelixCluster’s cmd/ dep graph.

MAJOR STALENESS CORRECTION: the original 2026-06-01 table marked nearly all of Phase 8B MISSING. That is now wrong in both directions. As of 2026-06-04, the three binaries and the whole package set EXIST and are TESTED — cmd/gpu-pool-manager, cmd/burst-controller, cmd/e2ee-proxy, pkg/pool, pkg/burst, pkg/local, internal/costbroker, and all four pkg/provider/{chutes,ionet,runpod,aws} adapters. However, every one of those value packages is ORPHANED — not reachable from any cmd/ binary’s dependency graph (the binaries do not yet import them). So the registry would call these “Completed” while they are exists-but-unused. The rows below are authoritative over the older prose.

| Package / binary | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| cmd/gpu-pool-manager | yes | yes (is a main) | yes |
| cmd/burst-controller | yes | yes (is a main) | yes |
| cmd/e2ee-proxy | yes | yes (is a main) | yes |
| pkg/pool | yes | NO (orphaned) | yes |
| pkg/pool/scheduler | NO (subdir absent) | n/a | n/a |
| pkg/provider/chutes | yes | NO (orphaned) | yes |
| pkg/provider/ionet | yes | NO (orphaned) | yes |
| pkg/provider/runpod | yes | NO (orphaned) | yes |
| pkg/provider/aws | yes | NO (orphaned) | yes |
| pkg/burst | yes | NO (orphaned) | yes |
| pkg/local (LocalGPURegistrar) | yes | NO (orphaned) | yes |
| internal/costbroker | yes | NO (orphaned) | yes |
| pkg/proxy (CUDA interceptor) | NO (absent) | n/a | n/a |
| pkg/gpu (top-level adapter hooks) | NO (only internal/gpu) | n/a | n/a |
| security/pkg/e2ee (separate module) | yes | NO (not in helix cmd graph) | yes |
| security/pkg/gpuattest (separate module) | yes | NO (not in helix cmd graph) | yes |
| security/pkg/attestation (separate module) | yes | NO (not in helix cmd graph) | yes |
| internal/gpu (local-only, no tier/provider) | yes | yes | yes |

Callout (textbook double-orphan): the three cmd/* binaries are wired as binaries, and the pool/burst/provider/costbroker packages are implemented+tested — but the binaries and the value packages are not connected to each other (go list -deps ./cmd/gpu-pool-manager does not include pkg/pool). Both halves look “done” in isolation; the feature is non-functional because the wiring between them is missing. The old “all MISSING” verdict and any “Completed” registry entry are equally misleading — only the measured wired column reveals the truth.

## Evidence-Backed Anti-Bluff Notes

- The crypto primitives are genuine: security/pkg/e2ee/package.go imports stdlib crypto/mlkem (ML-KEM-768, FIPS 203) + crypto/hkdf + AES-256-GCM, with 14 real tests (package_test.go). This satisfies the cryptographic core of P8B’s pkg/e2ee but is not wired into any proxy, provider, or outbound-traffic path — so the roadmap deliverable “E2EEProxy for outbound remote-GPU traffic” is PARTIAL at best (primitive present, integration absent).

- security/pkg/gpuattest/package.go self-declares an HONEST SCOPE NOTE: it is software HMAC-SHA256 challenge/response, NOT a CUDA/OpenCL GraVal kernel and NOT hardware-rooted. It maps to the roadmap’s GraValVerifier interface but the real GPU-kernel verification is explicitly DEFERRED (hardware required).

- pkg/scheduler/cost_gpu.go and pkg/fiber/fiber.go are tagged “Phase 8C” in their own headers — they are intra-cluster node scoring and a miner↔validator framing transport, NOT the P8B cross-provider ComputeBroker or remote spillover. Counting them toward 8B would be a scope bluff.

## Deliverable Status Table

| Deliverable (roadmap §4/§6) | Status | Evidence file:line | Notes |
| --- | --- | --- | --- |
| pkg/pool — GPUProvider iface + PoolManager (P0 #1) | MISSING | no pkg/pool dir (find on pkg/internal/cmd empty) | Single integration seam for all of 8B; nothing exists |
| pkg/pool/scheduler — Priority/CostAware/LatencyAware | MISSING | absent | — |
| pkg/provider/chutes — ChutesProvider (P0 #2) | MISSING | no chutes/io.net ref in pkg/internal/cmd/api | Primary remote burst target; no API client |
| pkg/provider/ionet — Ray adapter (P1 #6) | MISSING | absent | — |
| pkg/provider/runpod — serverless + warm pool (P1 #7) | MISSING | absent | — |
| pkg/provider/aws — EC2 Spot (P2 #11) | MISSING | absent | — |
| pkg/e2ee — ML-KEM-768 crypto core | PARTIAL | security/pkg/e2ee/package.go:18-30, transport.go:15 | Real ML-KEM-768+AES-GCM Session + framed Transport, 14 tests; lives in submodule, NOT exposed as pkg/e2ee nor wired to any provider |
| pkg/e2ee — E2EEProxy (outbound remote-GPU proxy) | MISSING | e2ee/transport.go has no listener/dial/http | Only an io.ReadWriter framing layer; no transparent proxy, no outbound routing |
| pkg/e2ee — GraValVerifier admission gate (P1 #10) | PARTIAL | security/pkg/gpuattest/package.go:215-282 | Software Verifier/Prover + RegisterDevice/Challenge/Verify with 13 tests; software-only (self-declared), NOT a provider-admission gate, no graval.verified label flow |
| pkg/e2ee — AttestationVerifier (TDX) | PARTIAL | security/pkg/attestation/attestation.go:25-45 | Real ed25519 software TEE doc verify (18 tests); hardware TDX quote DEFERRED per its own scope note |
| pkg/burst — BurstController state machine (P0 #5) | MISSING | no burst ref anywhere | Core value prop (90% spill / 63% recover hysteresis) absent |
| pkg/proxy — CUDA interceptor + virtual /dev/nvidia* (P1 #8) | MISSING | absent | Requires CUDA/driver work; see DEFERRED |
| pkg/local — LocalGPURegistrar (TCO cost) (P0 #4) | PARTIAL | internal/gpu/manager.go:14-40, gpu.go | Local GPU detection/alloc/health exists (real /proc on Linux, mock else); NO TCO/effective-cost model, NO tier registration into a pool |
| internal/gpu — tier mgmt / provider registration / health wiring | PARTIAL | internal/gpu/manager.go, monitor.go | Local-only Manager+Monitor; zero tier/provider/remote concepts (grep: only “pool” as English word) |
| internal/costbroker — ComputeBroker real-time scoring | MISSING | absent | pkg/scheduler/cost_gpu.go is Phase 8C intra-node scoring, not multi-provider broker |
| cmd/gpu-pool-manager (gRPC+HTTP front-end) | MISSING | not in cmd/ listing | — |
| cmd/burst-controller | MISSING | not in cmd/ listing | — |
| cmd/e2ee-proxy | MISSING | not in cmd/ listing | — |
| pkg/gpu — ProviderAdapter registration hooks | MISSING | no top-level pkg/gpu (only internal/gpu) | Roadmap names pkg/gpu; only internal/gpu exists, no adapter hooks |
| pkg/metrics — GPU-tier util / cost-per-hour / provider health | MISSING | pkg/metrics/ has no tier/cost/provider gauges | Generic metrics only |
| pkg/scheduler — GPUTier-aware filter predicate | MISSING | pkg/scheduler/cost_gpu.go:50 filters on GPU count only | No tier predicate |
| Helm chart + Prometheus/Grafana 8B dashboards (P1 #9) | MISSING | no 8B pool/burst dashboards under deploy/ | — |
| HelixQA BurstChallenge (§8 exit gate) | MISSING | no burst/failover challenge in challenges/ | Mandatory CLAUDE-1 gate unmet |
| E2E helix submit → saturate → route-to-Chutes demo | MISSING | no remote routing path | Mandatory CLAUDE-1 gate unmet |
| Real-provider CI integration (Chutes/io.net/RunPod) | MISSING | no provider client to integration-test | Mandatory “no mock-only” gate unmet |

## TOP IMPLEMENTABLE GAPS (Go, no new infra)

These are concrete, no-new-hardware, no-new-cluster-infra deliverables, in dependency order. Each is mutation-pairable per §1.1.

### 1. pkg/pool — GPUProvider interface + in-memory PoolManager (P0 #1)

Target dir: pkg/pool/ Spec: Define the single integration seam: GPUProvider interface (Name() string, Tier() Tier, Probe(ctx) (Capacity, error), Submit(ctx, WorkloadRequest) (Result, error), Healthy(ctx) bool), plus value types VirtualGPU, WorkloadRequest, Capacity, and a PoolManager that registers providers, sorts them by Tier priority (Local=1…Decentralized=4), and on Allocate(req) walks tiers in order returning the first healthy provider with capacity. Pure Go, in-memory registry, deterministic ordering, context-cancellable. No network calls — providers are interfaces, tested with a FakeProvider. Acceptance test (mutation-pairable): With three registered fake providers (tiers 1/3/4) where tier-1 reports zero capacity and tier-3 healthy, Allocate MUST return the tier-3 provider’s result. Mutation: flip the tier-sort comparator to descending → test must fail (would pick tier-4). Second mutation: skip the capacity check → test must fail (would pick saturated tier-1).

### 2. internal/costbroker — ComputeBroker deterministic scorer (internal/costbroker)

Target dir: internal/costbroker/ Spec: Implement the roadmap’s weighted scorer: given a slice of ProviderSignal{Price, Availability, Latency, Throughput}, compute score = 0.30*priceScore + 0.30*availability + 0.20*latencyScore + 0.20*throughput (price/latency inverted+normalized to [0,1]). Expose Rank([]ProviderSignal) []Ranked returning a stable, descending ordering, and enforce a hard MaxCostPerHour cap that drops over-budget providers entirely. Re-rank is pure/stateless so it can be called every 60s by a caller. No external data — signals are injected. Acceptance test (mutation-pairable): Given a cheap-but-slow provider vs. an expensive-fast one with documented weights, assert the exact ranking and that a provider above MaxCostPerHour is excluded. Mutation: change a weight constant (0.30→0.50) → ordering assertion must flip and fail. Mutation: remove the cap filter → excluded provider reappears and the count assertion fails.

### 3. pkg/burst — BurstController hysteresis state machine (P0 #5)

Target dir: pkg/burst/ Spec: A clock-injectable state machine with states MONITOR → SPILL → RECOVER. Input is a utilization sample [0,1]; transitions: ≥0.90 enters SPILL (emits a spill event), and only drops back to MONITOR when utilization falls to ≤0.63 (hysteresis — no flapping between). Expose Observe(util float64) (Transition, []Event) and a queryable State(). No goroutines required for the core (caller drives ticks); fully deterministic. Acceptance test (mutation-pairable): Feed the sequence 0.5→0.95→0.80→0.62 and assert exactly one SPILL at 0.95 and one RECOVER at 0.62 (the 0.80 sample stays in SPILL due to hysteresis). Mutation: collapse the two thresholds to a single 0.90 boundary → the 0.80 sample wrongly recovers and the “exactly one RECOVER” assertion fails. Mutation: make recover use >= 0.63 → 0.80 triggers recover, test fails.

### 4. pkg/provider/chutes — ChutesProvider OpenAI-compatible adapter (httptest) (P0 #2)

Target dir: pkg/provider/chutes/ Spec: Implement GPUProvider over an OpenAI-compatible /v1/chat/completions REST endpoint: configurable base URL + API key, JSON request/response marshaling, HTTP-429 honoring with exponential backoff (capped), context deadline propagation, and a Healthy probe via a lightweight GET. The HTTP client is injectable so it is tested against an httptest.Server (real HTTP round-trip, not a mock interface). Live-endpoint CI remains DEFERRED until a Chutes sandbox key exists, but the wire-correct adapter is fully buildable now. Acceptance test (mutation-pairable): Drive against an httptest.Server that returns 429 once then 200 with a known completion; assert the adapter retried and returned the parsed content, and that an injected fake clock shows backoff was applied. Mutation: remove the 429 retry branch → request fails on first 429 and content assertion fails. Mutation: ignore the response body field mapping → parsed content mismatch fails.

### 5. pkg/local — LocalGPURegistrar with TCO effective-cost (P0 #4)

Target dir: pkg/local/ (wrapping internal/gpu) Spec: Wrap the existing internal/gpu.Manager inventory and produce VirtualGPU entries tagged Tier=Local with an effective $/hr derived from a TCO model: effectiveCost = (capexAmortizedPerHour + powerWatts*pricePerKWh/1000) / utilizationFactor, all inputs from config (no invented external prices). Registers the local tier into a pkg/pool.PoolManager. This is the pre-condition the roadmap names (“pool must know local tier before spillover”). Acceptance test (mutation-pairable): Given a fixed GPU count and config (capex, watts, kWh price, util), assert the computed effective $/hr equals a hand-derived constant and that exactly N local VirtualGPUs register at Tier=Local. Mutation: drop the power term from the cost formula → numeric assertion fails. Mutation: tag tier as Remote → tier assertion fails.

### 6. cmd/gpu-pool-manager — HTTP front-end over pkg/pool (cmd binary)

Target dir: cmd/gpu-pool-manager/ Spec: Thin binary exposing pkg/pool.PoolManager over HTTP: POST /allocate (WorkloadRequest → chosen provider+result), GET /providers (registered providers + tier + health), GET /healthz. Reuses existing repo conventions (pkg/log, graceful shutdown like other cmd/helix-*). No business logic in the binary — it wires pool + costbroker + local registrar. Acceptance test (mutation-pairable): httptest the handler with two fake providers; POST /allocate returns the tier-correct provider as JSON and GET /providers lists both with health. Mutation: have the handler ignore tier ordering from the pool → allocate returns wrong provider, JSON assertion fails.

## DEFERRED (external infra / hardware / non-Go)

| Item | Reason |
| --- | --- |
| Real GraVal CUDA/OpenCL GPU kernel verification | Requires NVIDIA GPU + CUDA toolchain; security/pkg/gpuattest is software-only by explicit design and stands in as the interface seam |
| Intel TDX attestation enforcement (real quotes) | Requires TDX-capable hardware + vendor cert chain; security/pkg/attestation ships a software ed25519 stand-in only |
| pkg/proxy CUDA API interceptor + virtual /dev/nvidia* | Requires CUDA driver shimming, kernel/device-node creation, Linux GPU host — not implementable as pure portable Go; gRPC kernel-forwarding also needs a remote GPU host |
| Live-endpoint CI vs Chutes / io.net / RunPod / AWS Spot | Requires real provider accounts/credits + network egress; adapters can be built and httptest-verified now, live integration gated on credentials |
| pkg/provider/aws EC2 Spot interrupt + CRIU/S3 checkpoint | Needs AWS account, Spot fleet, and CRIU host support |
| 48-hour load test / 7-day soak / chaos suite (§8 KPIs) | Requires sustained real infra + GPU fleet; cannot run in unit/CI alone |
| Key rotation CronJob + HSM | Needs Kubernetes CronJob runtime + HSM device |
| Grafana sink-side burst screenshots (§8 gates) | Requires a running Prometheus/Grafana + live burst event to capture |

## Bottom Line

The reusable security crypto (ML-KEM-768 E2EE, software attestation, software GraVal) is real and tested but sits in the security/ submodule as primitives, not as Phase 8B components. The entire reverse-integration mechanism — provider abstraction, pool manager, cost broker, burst controller, and the three binaries — is unbuilt. Items 1–6 above are the honest, no-new-infra critical path to a functioning 8B MVP skeleton.