# phase_08_GAP_AUDIT

# Phase 8 (Chutes AI Integration) — Code-Grounded Gap Audit

Revision: 1 Last modified: 2026-06-01 Maintainer: Engineering Auditor (anti-bluff sweep per CLAUDE-1 / §11.4.68)

Honest completion: ~12% of the Phase 8 roadmap is shipped as real, tested code.

One-line summary: the security-substrate primitives that Phase 8 depends on (post-quantum E2EE session/transport, GraVal-style GPU attestation, TEE attestation) are genuinely implemented with real crypto and real-behavior tests in the security/ submodule — but every Phase-8-specific deliverable (Chutes API client, MinerController, Bittensor wallet/registration, marketplace adapters, Helm charts, node scripts, model router, E2EE proxy wiring, GraVal CUDA kernel) is MISSING. No pkg/chutes, pkg/marketplace, pkg/bittensor exists; no code references chutes, bittensor, TAO, metagraph, or an OpenAI-compatible inference endpoint.

## 3-Axis Package Status (Refreshed 2026-06-04, HXC-939)

Why this section exists: “exists” ≠ “used”. wired is measured via go list -deps ./cmd/... | grep -Fx <module-path>/<pkg> (module = github.com/HelixDevelopment/helix_cluster), not assumed. “Completed (registry) ≠ wired” — Completed only means source+tests exist; it does NOT prove a shipped binary reaches it. Note: security/pkg/* lives in the separate vasic-digital/security module, so it is not in HelixCluster’s cmd/ dep graph by construction — those primitives are reusable building blocks, not wired Phase-8 features.

| Package | implemented | wired (reachable from cmd/) | tested |
| --- | --- | --- | --- |
| pkg/chutes | NO | n/a | n/a |
| pkg/marketplace | NO | n/a | n/a |
| pkg/bittensor | NO | n/a | n/a |
| security/pkg/e2ee (separate module) | yes | NO (not imported by any helix cmd) | yes |
| security/pkg/gpuattest (separate module) | yes | NO (not imported by any helix cmd) | yes |
| security/pkg/attestation (separate module) | yes | NO (not imported by any helix cmd) | yes |
| pkg/gpuattest (local placeholder shim) | yes | NO (orphaned) | yes |
| pkg/fiber (8C miner↔validator transport) | yes | NO (orphaned) | yes |
| internal/llm (model router — stub Inference) | yes | yes | yes |
| internal/gpu (local alloc; no Phase-8 hooks) | yes | yes | yes |
| pkg/scheduler (Omega core; no carbon/compliance) | yes | yes | yes |

Orphan callouts: the local pkg/gpuattest shim and pkg/fiber are implemented+tested but reachable from no binary. The genuine crypto primitives in the security/ submodule are tested but, being a separate module, are not part of any HelixCluster binary’s dependency graph — so no Phase-8 consumer integrates them yet. internal/llm is wired but its Inference is a self-labelled stub, so package-wired ≠ feature-working here.

## Method & caveats

- Searched pkg/ internal/ cmd/ api/ security/ for: chutes, bittensor, subtensor, metagraph, TAO, coldkey/hotkey, yuma, graval, marketplace, mlkem, e2ee, attestation, llm.chutes.ai, text/event-stream. Only attestation/e2ee (in security/) and incidental matches hit.

- security/ is the vasic-digital/security submodule. Its packages compile and tests PASS from the submodule root (cd security && go test ./pkg/e2ee/ ./pkg/gpuattest/ ./pkg/attestation/ → all ok). They are NOT yet imported by any HelixCluster Phase-8 consumer (no pkg/chutes to wire them into), so they are reusable building blocks, not an integrated feature.

- CLAUDE-1 / §11.4.68 gate: NONE of the Phase 8 success criteria (TAO on-chain, tokens through validator scoring API, GraVal pass-rate, E2EE proxy audit log, P99 first-token latency) can be evidenced — the producing code does not exist.

## Deliverable status table

| Deliverable (roadmap §) | Status | Evidence file:line | Notes |
| --- | --- | --- | --- |
| pkg/chutes MinerController + GraValVerifier (P0 #1) | MISSING | (no pkg/chutes) | No directory, no symbol. Critical-path revenue gate unstarted. |
| Bittensor wallet + subnet registration (P0 #2) | MISSING | (grep bittensor/coldkey/TAO → 0 hits) | No wallet, no subtensor client, no registration. |
| Custom HelixGepetto dual-resource strategy (P0 #3) | MISSING | internal/gpu/manager.go | GPU manager does plain allocation/best-fit/offline; no cost weighting, no Helix-PoW-vs-Chutes split, no load-based hard-cap. |
| helm/helixcluster-chutes base chart (P0 #4) | MISSING | (no helm/ dir) | No Helm charts in repo. |
| Node prep/deploy/health/verify scripts (P0 #5) | MISSING | scripts/ (no chutes-*.sh) | None of chutes-node-prep.sh, chutes-miner-deploy.sh, chutes-health-monitor.sh, chutes-verify.sh. |
| Chutes API Go client + streaming (P1 #6) | MISSING | (grep llm.chutes.ai/text/event-stream → 0) | No OpenAI-compatible client, no SSE streaming, no fallback chain. |
| pkg/e2ee ML-KEM-768 proxy (P1 #7) — primitive | PARTIAL | security/pkg/e2ee/package.go:18-330, transport.go:31-77 | Real hybrid PQC: ML-KEM-768 (FIPS 203) + HKDF-SHA256 + AES-256-GCM, nonce-reuse/replay rejection, framed transport. 14 real tests PASS. BUT: it is a session/transport library, not the proxy the roadmap specifies (no Chutes-request interception, no gzip pipeline, no audit log, not wired to internal/gateway). Roadmap names ChaCha20-Poly1305; impl uses AES-256-GCM (a deliberate, documented choice — equivalent AEAD, but a spec deviation to note). |
| GraVal GPU attestation (P0/P1) — primitive | PARTIAL | security/pkg/gpuattest/package.go:22-323 | Real challenge/response attestation: HMAC-SHA256(key, nonce‖descriptor), iterated difficulty, single-use nonce, expiry, replay rejection, constant-time compare. 13 real tests PASS. HONEST SCOPE (lines 13-21): software only — proves possession of a device secret, NOT physical GPU silicon. The genuine GraVal CUDA “proof of consecutive VRAM work” kernel is absent (DEFERRED — needs GPU). Not consumed by any miner controller. |
| TEE attestation (TDX/NVIDIA-CC, sek8s) (P2 #11) — primitive | PARTIAL | security/pkg/attestation/attestation.go:1-40+ | Real software TEE-document model: ed25519-signed measurements + nonce + policy + freshness, QuoteSigner seam for real hardware. Tests PASS. Hardware-rooted quote (TDX/NVIDIA CC) DEFERRED — needs hardware. No sek8s deployment. |
| values-models.yaml 8 model configs (P1 #8) | MISSING | (no helm/) | No model deployment manifests. |
| pkg/marketplace UnifiedManager + Chutes adapter (P1 #9) | MISSING | (no pkg/marketplace) | No MarketplaceAdapter interface, no composite scoring, no revenue optimizer. |
| io.net / Akash / Salad adapters (P2 #10) | MISSING | (no pkg/marketplace) | Unstarted. |
| internal/llm model router (latency/throughput/quality/cost) | MISSING | internal/llm/manager.go:133-158 | Manager is a registry with an explicitly-labelled stub Inference (synthetic response). Real contract guards (must be registered+loaded, non-empty prompt) exist and are tested, but no router, no Chutes backend, no SSE. |
| internal/gpu GraVal hooks / MIG / dual-workload split | MISSING | internal/gpu/manager.go, internal/gpu/manager_extra_test.go | Solid allocation logic with real tests, but zero Phase-8 extension (no attestation hook, no MIG profile mgmt, no capacity reservation). |
| Hybrid PQC TLS node-to-node (P2 #12) | MISSING | — | security/pkg/e2ee provides the KEM primitive but no node-to-node TLS integration (X25519+ML-KEM-768) exists. |
| Carbon-aware scheduler + EU AI Act compliance pipeline (P2 #13) | MISSING | pkg/scheduler/ | Omega scheduler present from earlier phases; no carbon signal, no compliance doc generator, no export-control tier verification. |
| HelixQA Challenges (miner/E2EE/marketplace/GraVal) | MISSING | challenges/ | No Phase-8 challenge scenarios; none could pass without the producing code. |

## TOP IMPLEMENTABLE GAPS (Go, no new infra/hardware)

Ordered by value-per-effort. Each is buildable in pure Go against the already-shipped security/ primitives, with mutation-pairable acceptance tests, and needs no GPU/Bittensor/cloud to be a real, tested feature.

- Chutes OpenAI-compatible API client (non-streaming first). Target: pkg/chutes/client.go. Spec: a Client wrapping net/http that targets a configurable base URL (CHUTES_BASE_URL, default https://llm.chutes.ai/v1) with a cpk_ bearer token from env, exposing ChatCompletion(ctx, req) (Resp, error) over the OpenAI /chat/completions schema, with context deadline, typed error decoding (429/5xx → typed retriable error), and a fallback-model chain ([]string tried in order on retriable failure). No real key needed for the test — run against an httptest.Server that speaks the OpenAI JSON shape. Acceptance test (mutation-pairable): assert the client sends Authorization: Bearer <token>, honors the fallback chain (first model → 503, second → 200), and surfaces the assistant message. Mutation: drop the Authorization header in source → test must FAIL; drop fallback-advance logic → multi-model test must FAIL.

- SSE streaming decoder for Chutes chat. Target: pkg/chutes/stream.go. Spec: StreamChatCompletion(ctx, req) (<-chan Delta, <-chan error) that parses text/event-stream (data: {json}\n\n, terminating on data: [DONE]), emitting incremental Delta tokens; cancels cleanly on ctx done; bounds line length. Test against an httptest.Server streaming a fixed SSE script. Acceptance test: feed a 5-chunk SSE script, assert reassembled text + that [DONE] closes the channel + that context-cancel stops mid-stream. Mutation: ignore [DONE] sentinel → channel-close test FAILs; swallow ctx-cancel → cancel test FAILs (or deadlocks under -timeout).

- E2EE inference envelope wiring pkg/chutes ↔ security/pkg/e2ee. Target: pkg/chutes/e2ee_proxy.go. Spec: a thin E2EEProxy that, for requests flagged TEERequired, performs the e2ee handshake (e2ee.NewInitiator/Respond/Complete), seals the request body and opens the response via e2ee.Session, and writes a structured audit-log line (request id, sealed bool, byte counts) — satisfying the roadmap’s “E2EE proxy audit log” sink-side evidence. Pure in-process; loopback io.ReadWriter via e2ee.Transport. Acceptance test: round-trip a request body through initiator+responder sessions over an in-memory pipe, assert plaintext recovered, ciphertext on the wire ≠ plaintext, and an audit record emitted with sealed=true. Mutation: make the proxy pass plaintext through unsealed → “ciphertext ≠ plaintext” assertion FAILs; suppress the audit write → audit-record assertion FAILs.

- GraVal-style miner attestation handshake controller. Target: pkg/chutes/attest.go (consumes security/pkg/gpuattest). Spec: a Verifier-side RegisterAndChallenge(deviceID, key) + Admit(resp) flow and a Prover-side Attest(challenge) that wraps gpuattest.SoftwareProver/Verifier, plus a BatchVerify([]Response) (passRate float64) returning the roadmap’s GraVal pass-rate KPI. Software-only; the real CUDA kernel stays DEFERRED but this is the integration seam + metric. Acceptance test: register N devices, run N attestations, assert BatchVerify pass-rate == 1.0; tamper one response, assert pass-rate drops + that device rejected with ErrResponseMismatch. Mutation: skip the constant-time compare / always-admit → tampered-device test FAILs.

- MarketplaceAdapter interface + Chutes adapter + composite scorer. Target: pkg/marketplace/. Spec: type Adapter interface { Name() string; Quote(ctx, GPUSpec) (Offer, error) }; an in-process ChutesAdapter returning a deterministic Offer{PriceUSD, AvailPct, LatencyMs, ThroughputTps}; a RevenueOptimizer.Best(offers) implementing the roadmap’s composite score (price 30% / availability 30% / latency 20% / throughput 20%, with a 1.5× TEE multiplier flag). No external marketplace needed — adapter returns configured/fixture data; the scoring is the real, testable logic. Acceptance test: feed 3 offers with known fields, assert the optimizer picks the correct weighted winner and that the TEE multiplier flips the winner when set. Mutation: invert a weight sign / drop the TEE multiplier → winner-selection test FAILs.

- Dual-workload capacity reservation in internal/gpu. Target: internal/gpu/reservation.go. Spec: extend Manager with ReserveForHelixPoW(fraction float64) and a ChutesCapacity() Stats that reports only the non-reserved remainder, plus a hard-cap rule: when reported Helix load > 80%, ChutesCapacity returns zero available (the roadmap’s Gepetto starvation guard) — all in-memory, no scheduler rewrite. Acceptance test: reserve 0.8, set load 0.85, assert ChutesCapacity().Available == 0; set load 0.5, assert non-zero. Mutation: remove the >80% hard-cap branch → starvation-guard test FAILs.

## DEFERRED (external infra / hardware / Zig / GPU kernels)

- GraVal CUDA “proof of consecutive VRAM work” kernel — requires real NVIDIA GPU + CUDA toolchain + libgraval-miner.so. Software stand-in exists (security/pkg/gpuattest); silicon-rooted proof cannot be done in CI.

- Bittensor mainnet/testnet wallet, subnet registration, TAO emission, metagraph/Yuma queries — requires a live subtensor node and ~600 TAO for subnet ops; on-chain evidence (btcli/explorer) is unobtainable without the network.

- Real Chutes SN64 end-to-end (tokens through validator scoring API, P99 first-token latency, 100+ nodes on metagraph) — requires a funded cpk_ key + live Chutes network; client (#1/#2) can be built/tested against httptest, but the KPI evidence is external.

- Intel TDX + NVIDIA CC hardware attestation (sek8s), LUKS root, Cosign admission, K3s GPU bare-metal — requires TEE-capable hardware + a K3s cluster. Software attestation model exists (security/pkg/attestation); hardware quote chain is deferred.

- Helm chart real-cluster deploy + values-models.yaml model serving (vLLM/SGLang/AWQ) — charts are authorable in-repo (a smaller gap), but proving they serve models needs GPU nodes; mark the manifest authoring implementable, the serving-proof deferred.